Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 3

Date:   6/21/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on front-end for register page |
| What is planned to be done until the next meeting? | - Finish work on register page |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Fixed an issue with the database regarding student and instructor - Worked on implementing a feature for course registration |
| What is planned to be done until the next meeting? | - Continue working on course registration feature |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Working on add functionality for instructors to be able to create question banks. |
| What is planned to be done until the next meeting? | - Continue working on add functionality for instructors to be able to create question banks. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Helped fixed a bug concerning students and instructors connecting with courses in the database - Continued implementation of the quiz |
| What is planned to be done until the next meeting? | - Continue quiz implementation so that submissions are recorded |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued working on the notification system. - Looked at additional tutorials for SQL queries. |
| What is planned to be done until the next meeting? | - Continue to work on the notification system and create a database with sample data to test. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Continue work on frontend. |
| What is planned to be done until the next meeting? | - Research CSS techniques. - Create new page designs. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Practiced Django - Reviewed Documentation |
| What is planned to be done until the next meeting? | - Start review the frontend codes by locally - Keep practicing Django - Research implementation ideas |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Learned about databases. - Reviewed SQL. |
| What is planned to be done until the next meeting? | - Continue to watch tutorials on SQL. - Review Django documentation. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed SQL and Python - Watched react tutorials |
| What is planned to be done until the next meeting? | - Review SQL more - Watch react and django tutorials |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Watch Django tutorials - Continue researching implementation ideas |
| What is planned to be done until the next meeting? | - Reviewing SQL |
| Hurdles? | N/A |