Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 3

Date:   6/23/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Made some styling changes |
| What is planned to be done until the next meeting? | - Keep working on style changes |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Completed most of the functionality related to registering a student and instructor to a course |
| What is planned to be done until the next meeting? | - Implement different views for student and instructor when seeing a list of courses - Work on a way to implement a textbox for student ids when registering a course to a student |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Research idea for Improving front-end display of registering a user. |
| What is planned to be done until the next meeting? | - Improve front-end display of registering a user. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Added sqlite back - Created test questions |
| What is planned to be done until the next meeting? | - Show the answer provided once you click on an already recorded question - Work on registering a student to a course |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued troubleshooting the SQL queries. |
| What is planned to be done until the next meeting? | - See if any changes need to be made to start using sqlite over MySQL. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Work on frontend design. |
| What is planned to be done until the next meeting? | - Practice frontend design skills. - Work more on frontend design. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Pulled the code to the local branch - Reviewed the frontend codes |
| What is planned to be done until the next meeting? | - Keep practicing Django - Research ideas for the implementation |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Learned about React. |
| What is planned to be done until the next meeting? | - Start reviewing Django documentation. - Watch videos on SQL and Python. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Researched into similar projects for ideas - Reviewed Python |
| What is planned to be done until the next meeting? | - Review SQL and Python - Continue learning react and django |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Practicing Django and continue video tutorials - Research any implementation ideas |
| What is planned to be done until the next meeting? | - Keep practicing Django - Continue researching implementation ideas |
| Hurdles? | N/A |