Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 3

Date:   6/24/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on some Front-end refactoring |
| What is planned to be done until the next meeting? | - Check what pages are done and need front-end work |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Completed most of the functionality related to registering a student and instructor to a course |
| What is planned to be done until the next meeting? | - Implement different views for student and instructor when seeing a list of courses - Work on a way to implement a textbox for student ids when registering a course to a student |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Research idea for Improving front-end display of registering a user. |
| What is planned to be done until the next meeting? | - Improve front-end display of registering a user. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Show the answer provided once you click on an already recorded question - Worked on registering a student to a course |
| What is planned to be done until the next meeting? | - Finish up the quiz implementation |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Worked on the notification system. |
| What is planned to be done until the next meeting? | - Begin work on implementing the student’s statistics page. - Research ways to display data from the database to an html page. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Work on frontend design. |
| What is planned to be done until the next meeting? | - Work on frontend design. - Research and practice design techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Researched the implementation ideas - Practiced Django framework |
| What is planned to be done until the next meeting? | - Review the codes locally - Keep practicing Django |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Started reviewing Django documentation. - Watched videos on SQL and Python. |
| What is planned to be done until the next meeting? | - Research similar projects. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Cloned the github repo to examine progress - Practiced python and SQL |
| What is planned to be done until the next meeting? | - Look into similar projects for ideas - Review SQL and Django |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Practiced Django - Researched implementation ideas |
| What is planned to be done until the next meeting? | - Continue Django practice |
| Hurdles? | N/A |