Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 4

Date:   6/27/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on fixing merge conflicts and making pull request |
| What is planned to be done until the next meeting? | - Finish pull request |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Completed all functionality related to course registration |
| What is planned to be done until the next meeting? | - Will look over quiz implementation and look to see if any improvements can be made |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Try to fix appearance of register page. |
| What is planned to be done until the next meeting? | - Fix appearance of register page. |
| Hurdles? |  |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Help debug issues with changes from fork to main branch |
| What is planned to be done until the next meeting? | - Integrate the course and question bank pages - Implement a to-do list on student homepage - Start creating the forums page for question/question-bank creation |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Began implementation of the student reports/statistics page. - Looked at tutorials on how to create views in Django based on current information in the database. |
| What is planned to be done until the next meeting? | - Create test data to continue the implementation and testing of the statistics page. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Research frontend design techniques. |
| What is planned to be done until the next meeting? | - Figure out how to style the website based on the code in repository. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Reviewed the recent codes from the main branch |
| What is planned to be done until the next meeting? | - Research implementation ideas of text sending - Keep review Django with documentation |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Started reviewing Django documentation. - Watched videos on SQL and Python. |
| What is planned to be done until the next meeting? | - Research similar projects. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Research backend development - Cloned the github repo and went over it |
| What is planned to be done until the next meeting? | - Review Django - Continue learning react and django |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Reviewed Git branches |
| What is planned to be done until the next meeting? | - Continue going over Django |
| Hurdles? | N/A |