Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 4

Date:   6/28/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Merged |
| What is planned to be done until the next meeting? | - Work on quiz page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Pulled recent changes from repository and reviewed the quiz implementation of the project - Did some research on displaying a list of registered students (will consult with team) |
| What is planned to be done until the next meeting? | - Will look into forms related to question bank and start making some changes to user list accordingly |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Try to fix appearance of register page. |
| What is planned to be done until the next meeting? | - Fix appearance of register page. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Integrated the course and question bank pages - Implemented a to-do list on student homepage |
| What is planned to be done until the next meeting? | - Start creating the forums page for question/question-bank creation - Add the “sign up for a question bank” functionality |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Worked in implementing the statistics page. |
| What is planned to be done until the next meeting? | - Continue with statistics page implementation. - Create sample data to test with. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Figured out how to style elements in the application. |
| What is planned to be done until the next meeting? | - Work on design. - Research CSS techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Reviewed Django - Pulled repository locally |
| What is planned to be done until the next meeting? | - Research Django documentation - Research implementation ideas for sending text message - Keep practicing Python |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Review django and sql |
| What is planned to be done until the next meeting? | - Continue reviewing django and sql |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed a Django tutorial - Continued learning react |
| What is planned to be done until the next meeting? | - Review Python - Review git branches |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Continue going over Django |
| What is planned to be done until the next meeting? | - Keep reviewing Django - Continue Python practice - Keep reviewing Git branches |
| Hurdles? | N/A |