Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 4

Date:   6/29/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on quiz page front-end |
| What is planned to be done until the next meeting? | - Work on quiz page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Started working on a form for question banks that will allow a user to create a question bank |
| What is planned to be done until the next meeting? | - Will continue working on functionality related to allowing a user to create a question bank |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Try to fix appearance of register page. |
| What is planned to be done until the next meeting? | - Fix appearance of register page. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Added the “sign up for a question bank” functionality. |
| What is planned to be done until the next meeting? | - Reimplement the response display on an already answered question. |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued to work on the implementation of the stats page. |
| What is planned to be done until the next meeting? | - Will continue testing and implementation of the stats page. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Research frontend design techniques |
| What is planned to be done until the next meeting? | - Work on frontend design. - Research new CSS techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Researched the implementation ideas - Reviewed Django documentation |
| What is planned to be done until the next meeting? | - Keep reviewing Django - Review recently updated codes |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Continued to review Django and SQL. |
| What is planned to be done until the next meeting? | - Start reviewing Python. - Look into databases and git. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed Python - Reviewed the current git branches |
| What is planned to be done until the next meeting? | - Research more on Django and database - Review more python |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Reviewed Django - Practiced Python - Reviewed Git branches |
| What is planned to be done until the next meeting? | - Continue Python review |
| Hurdles? | N/A |