Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 4

Date:   6/30/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on quiz page front-end |
| What is planned to be done until the next meeting? | - Work on quiz page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Worked on a template for a question bank form |
| What is planned to be done until the next meeting? | - Work on bugs associated with entering a date using a date time picker widget |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Worked on the registering user section in the front-end |
| What is planned to be done until the next meeting? | - Fixing the question banks display page in the front end |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Reimplemented the response display on an already answered question. |
| What is planned to be done until the next meeting? | - Researched Twillio and Gmail as possible messaging APIs to handle the sending of questions. - Handle expired question banks |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Completed initial testing on the stats page. - Fixed bugs with the stats not loading correctly. |
| What is planned to be done until the next meeting? | - Continue previous work on the notification system. - Continue to add functionality to the stats page. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Research CSS techniques |
| What is planned to be done until the next meeting? | - Practice frontend design. - Work on frontend design. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Researched the implementation ideas - Reviewed Django documentation |
| What is planned to be done until the next meeting? | - Keep reviewing Django - Review recently updated codes |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Continued to review Django and SQL. |
| What is planned to be done until the next meeting? | - Start reviewing Python. - Look into databases and git. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Researched more on Django and database - Reviewed more python |
| What is planned to be done until the next meeting? | - Practice Django - Review python - Review Git branches |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Practiced Python |
| What is planned to be done until the next meeting? | - Review Django documentation - Research implementation ideas |
| Hurdles? | N/A |