clScrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 4

Date:   7/1/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on quiz page front-end |
| What is planned to be done until the next meeting? | - Work on quiz page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Completed a datepicker format to run with django |
| What is planned to be done until the next meeting? | - Need to fix some issues with saving data in database and add rest of the fields in the form associated with question bank |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Worked on the registering user section in the front-end |
| What is planned to be done until the next meeting? | - Fixing the question banks display page in the front end |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Researched Twillio and Gmail as possible messaging APIs to handle the sending of questions. - Handled expired question banks |
| What is planned to be done until the next meeting? | - Display closed, and upcoming question banks and activated question banks - Show explanations to answered questions |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued working on the notification system. |
| What is planned to be done until the next meeting? | - Continue notification system work. - Find a way to allow the stats page to refer to a specific course in its URL. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Work on frontend design |
| What is planned to be done until the next meeting? | - Research frontend design techniques |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Pull the recent code to the local PC - Reviewed Django framework |
| What is planned to be done until the next meeting? | - Keep review Django - Review the front end codes - Keep researching implementation ideas |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Reviewed Django documentation. - Reviewed SQL. |
| What is planned to be done until the next meeting? | - Learn about Git. - Continue reviewing Django. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Researched more on Django and database - Reviewed more python |
| What is planned to be done until the next meeting? | - Practice Django - Review python - Review Git branches |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Reviewed Django documentation - Researched implementation ideas |
| What is planned to be done until the next meeting? | - Continue researching implementation ideas - Continue Python practice |
| Hurdles? | N/A |