Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 4

Date:   7/5/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on quiz page front-end |
| What is planned to be done until the next meeting? | - Work on quiz page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Worked on question bank form and completed functionality |
| What is planned to be done until the next meeting? | - Finish functionality related to question bank form and refactor code - Will push code to repository - Research on email notification functionality |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Fixed question banks display page in front end |
| What is planned to be done until the next meeting? | - Keep working on fixing question banks display page text |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Added access codes for students to sign up |
| What is planned to be done until the next meeting? | - Finish the student homepage - Continue work on instructor homepage - Look into the notification system |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Looked into changing the stats page to display only statistics for the current course and question bank. |
| What is planned to be done until the next meeting? | - Continue to work on stats page. - Take another look at the notification system. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - N/A |
| What is planned to be done until the next meeting? | - Start work on Capstone I poster. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Pull recent codes - Review frontend codes |
| What is planned to be done until the next meeting? | - Keep reviewing Django - Researching notificationimplementation ideas |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Learned about Git. - Continued to review Django. |
| What is planned to be done until the next meeting? | - Research ideas for implementation. - Review the code on GitHub. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - N/A |
| What is planned to be done until the next meeting? | - Practice Django - Review python - Review Git branches |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Continue researching implementation ideas - Continue Python practice |
| What is planned to be done until the next meeting? | - Keep reviewing Django - Go over Git |
| Hurdles? | N/A |