Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 5

Date:   7/11/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on quiz page front-end |
| What is planned to be done until the next meeting? | - Work on quiz page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - N/A weekend |
| What is planned to be done until the next meeting? | - Work on questions button for question bank - Work on some redirects for the question page |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Fixed qb and questions front end page |
| What is planned to be done until the next meeting? | - Fix front-end for correctly displaying quiz results |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Modified some attributes of some models |
| What is planned to be done until the next meeting? | - Documentation - Cleaning the code - Look into hosting |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Fixed styling and formatting for the stats page. - Ran tests to ensure scores are being displayed properly. |
| What is planned to be done until the next meeting? | - Fix issue where new quiz results do not appear on the statistics page. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Worked on poster. |
| What is planned to be done until the next meeting? | - Continue to work on poster. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Reviewed Django & Python |
| What is planned to be done until the next meeting? | - Keep working on poster - Pull the recent codes to the local PC - Keep reviewing Django documentation |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Continued to review the code in the repository. - Studied SQL. |
| What is planned to be done until the next meeting? | - Take a look at the poster assignment. - Continue to look at GitHub repository. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Research backend development - Cloned the github repo and went over it |
| What is planned to be done until the next meeting? | - Go over poster requirements and examples - Begin work on poster |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Reviewed Django - Reviewed Python |
| What is planned to be done until the next meeting? | - Check GitHub repo |
| Hurdles? | N/A |