Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 5

Date:   7/13/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Work on front end |
| What is planned to be done until the next meeting? | - Continue to work on front end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Fixed issue related to course delete functionality |
| What is planned to be done until the next meeting? | - Continue working on course update functionality - Remove TA functionality from the app - Look for more bugs and push code |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Fixed qb and questions front end page |
| What is planned to be done until the next meeting? | - Fix front-end for correctly displaying quiz results |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Improved email notifications - Added access control to some parts of the website - Refactored some code for readability/reusability |
| What is planned to be done until the next meeting? | - Fixed the need to double click on submit/register buttons - Explore docker |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued working on stats page bug. |
| What is planned to be done until the next meeting? | - Push final fixes for the score display on the statistics page. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Work on poster |
| What is planned to be done until the next meeting? | - Help with documentation - Work more on poster |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Pulled the recent codes & reviewed |
| What is planned to be done until the next meeting? | - Practice Django with documentations - Keep working on the poster |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Reviewed the GitHub code. - Continued to study Django. |
| What is planned to be done until the next meeting? | - View the poster assignment. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed posters from prior projects - Reviewed the GitHub |
| What is planned to be done until the next meeting? | - Start work on poster - Continue to review Django and Github |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Practiced Django |
| What is planned to be done until the next meeting? | - Continue Django review and code review |
| Hurdles? | N/A |