Daily Scrum Meeting Minutes:

Date: 5/19/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Automatic Generation of Daily stand up script completed. Discord bot for auto notification of documents complete in testing needs to be deployed.

- What is planned to be done until the next scrum meeting?

  - Plan meetings for the semester per group.

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Documentation and task/TODO organization

- What is planned to be done until the next scrum meeting?

  - Group coordination

- What are the hurdles?

  - First time challenges

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching PO meeting and Catching up on resources that our PO has posted and trying to get familiar with the data

- What is planned to be done until the next scrum meeting?

  - understanding all the information and data that is involved with this project  and take a look at similar projects like Covaxxy before I start adding features

- What are the hurdles?

  - 6 hour Time Difference makes it hard to stay up for team meetings

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Team selection(database and feature), review coVaxxy to better understand the purpose of the project and started to research how to create a PostgreSQL database using csv files

- What is planned to be done until the next scrum meeting?

  - Continue to work on the database and go over all the available resources

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Put into teams, narrowed down our task to database and efficiency. Researched the first steps of creating a database. Started to create a mock database. Set up next team meeting.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the mock database and compose a list of questions to ask at the next meeting. Research more on hosting the database server.

- What are the hurdles?

  - Link between python and SQL database.

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about the tools to be used, set up the environment

- What is planned to be done until the next scrum meeting?

  - Meet with product owner and receive i

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over some of coVaxxy which is similar to the project, in order to gain some insight.

- What is planned to be done until the next scrum meeting?

  - Continue looking over coVaxxy and the project’s code itself

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Plan meetings with team members

- What is planned to be done until the next scrum meeting?

  - Meet with fellow team members and work on specific tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed meeting time with team members and went over some similar projects.

- What is planned to be done until the next scrum meeting?

  - To meet with the other team members at the agreed upon time to tackle the database part of the project.

- What are the hurdles?

  - Learning more about databases.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Made teams in order to spread the workload

- What is planned to be done until the next scrum meeting?

  - Work on each team assignments

- What are the hurdles?

  - None