Daily Scrum Meeting Minutes:

Date: 5/20/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Fixed Errors with Google Doc generator. Deploy Discord bot. Setup times for meetings this week. Asked Masoud if there are resources that we can use for cluster computing or more computing power for site ripping.

- What is planned to be done until the next scrum meeting?

  - Hook up Discord bot to the actual Discord channel.

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Workflow organization

- What is planned to be done until the next scrum meeting?

  - Database management and administrative tasks

- What are the hurdles?

  - Coordination

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looking over all the information and data that is involved with this project  and take a look at similar projects like Covaxxy before I start adding features

- What is planned to be done until the next scrum meeting?

  - Continue looking over the information

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started to implement a Postgres SQL using a library called psycopg2 to populate it using the provided csv file

- What is planned to be done until the next scrum meeting?

  - Continue to work on the database

- What are the hurdles?

  - Make sure that the database is secure

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started adding data to the database with the csv files provided. Set up meeting for the weekend.

- What is planned to be done until the next scrum meeting?

  - Have meeting over the weekend discussing further roles in sub groups. Research database security

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Install new software to work on assigned parts

- What is planned to be done until the next scrum meeting?

  - Get familiar with the software

- What are the hurdles?

  - Learning new things

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at covaxxy some more and started skimming through the project’s code in order to get some ideas of where efficiency could improve

- What is planned to be done until the next scrum meeting?

  - Look at the code more with the same focus

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Viewed resources given during PO meeting

- What is planned to be done until the next scrum meeting?

  - Meet with team members to work on specific tasks and review project code

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked through the Covaxxy resource to better help our own project.

- What is planned to be done until the next scrum meeting?

  - Continue to go over the resources and code until the general meeting.

- What are the hurdles?

  - To learn more about what to add to the project.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Research about sources given at the PO meeting

- What is planned to be done until the next scrum meeting?

  - Set up meeting times for features team

- What are the hurdles?

  - None