Daily Scrum Meeting Minutes:

Date: 5/23/2022

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Met with the Efficiency. We refactored the code to make it faster and cleaner. Met with the UI team. We started using figma and looking into data visualizations.

- What is planned to be done until the next scrum meeting?

  - Prepare demonstration for new UI and finish feature responsibilities.

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Database Relationship Entities

- What is planned to be done until the next scrum meeting?

  - Structure Database

- What are the hurdles?

  - Recall

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with features team and everyone worked together to figure out how to add a links column

- What is planned to be done until the next scrum meeting?

  - Try to work on refactoring columns

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the feature team to add an article table with clickable links. Met with the db team to create the ERD

- What is planned to be done until the next scrum meeting?

  - Continue to work with the feature and db team to implement user stories

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with the efficiency team on cleaning up some code. We deleted some lines of unused code to speed up the application. Continued to research security protocols for the database.

- What is planned to be done until the next scrum meeting?

  - Continue to clean up code and assist the features team with pending tasks. Research how to implement security protocols and proxy servers for the database.

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Work on front end features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the efficiency team and went through the project’s code to clean it up and make it faster to load

- What is planned to be done until the next scrum meeting?

  - Look through the code some more and look at some features to work on

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Plan out design features and had meeting with UI team

- What is planned to be done until the next scrum meeting?

  - Work on design tasks using figma for PO meeting

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the database team to convert the large csv to a database.

- What is planned to be done until the next scrum meeting?

  - Continue learning about the database and ERD diagrams.

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with the efficiency team to clean up a bit of the code

- What is planned to be done until the next scrum meeting?

  - Continue with the tasks given for the teams I’m assigned.

- What are the hurdles?

  - None