Daily Scrum Meeting Minutes:

Date: 5/24/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Visuals for card ui that may be used to show claims data

- What is planned to be done until the next scrum meeting?

  - Finish those visuals so they can be demonstrated during the PO meeting

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - ER diagrams and DB structure

- What is planned to be done until the next scrum meeting?

  - DB Build

- What are the hurdles?

  - Recognition and recall

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking over  tutorials to add features to the webapp

- What is planned to be done until the next scrum meeting?

  - Look over material

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Colleene to finish the ERD

- What is planned to be done until the next scrum meeting?

  - Continue working on the database

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare a check list of database security features. Took a look at code to see if any can be cleaned up.

- What is planned to be done until the next scrum meeting?

  - Have all diagrams ready for PO meeting.

- What are the hurdles?

  - Further study python.

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Designed bubble charts

- What is planned to be done until the next scrum meeting?

  - Keep working on front end features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the project’s code to check for areas to improve efficiency/cleanup

- What is planned to be done until the next scrum meeting?

  - Look at features that can be worked on

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Plan UI designs for updated pages design

- What is planned to be done until the next scrum meeting?

  - Prepare UI design in figma for next meeting

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over the links posted in the database chat

- What is planned to be done until the next scrum meeting?

  - Prepare the database for the PO meeting on wednesday

- What are the hurdles?

  - Understanding the database in the context of the project

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?