Daily Scrum Meeting Minutes:

Date: 5/25/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished visuals and attended PO meeting

- What is planned to be done until the next scrum meeting?

  - Make a plan to implement green lit visuals. Meet with efficiency, features, and ui thursday and friday

- What are the hurdles?

  - Traveling

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Po meeting and database structure

- What is planned to be done until the next scrum meeting?

  - Apply erd to db

- What are the hurdles?

  - Recall

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking at more tutorials and meeting with PO

- What is planned to be done until the next scrum meeting?

  - Look at more tutorials

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended the PO meeting and started working on transforming the database according to the ERD

- What is planned to be done until the next scrum meeting?

  - Set up the database

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended PO meeting. Research how to implement pgcrypto to database.

- What is planned to be done until the next scrum meeting?

  - Meet with DB team to discuss the next steps to take.

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Designed bubble charts

- What is planned to be done until the next scrum meeting?

  - Code the bubble charts

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended PO meeting and brainstormed for new ideas

- What is planned to be done until the next scrum meeting?

  - Look at the features to be implemented

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on rough draft design for updated UI

- What is planned to be done until the next scrum meeting?

  - Work with UI team to improve design

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went to the PO meeting to present the new changes.

- What is planned to be done until the next scrum meeting?

  - Work on what the PO suggested.

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?