Daily Scrum Meeting Minutes:

Date: 5/26/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Research the best way to make cards for a dash application. Emailed request cis for cluster computing resources and disk space. Started implementing a new About page format.

- What is planned to be done until the next scrum meeting?

  - Meet with teams to figure out how to break up the next few tasks. Research ways to test efficiency of application.

- What are the hurdles?

  - Traveling

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Db modifications

- What is planned to be done until the next scrum meeting?

  - Db structure modifications

- What are the hurdles?

  - Familiarization

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking over the code and planning to see what we can do and meeting time

- What is planned to be done until the next scrum meeting?

  - Meet with features team and work on adding some features

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to work on the database

- What is planned to be done until the next scrum meeting?

  - Meet with the team to implement the required changes

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue researching ways to secure the database once implemented. Understanding how to configure pgcrypto.

- What is planned to be done until the next scrum meeting?

  - Meet with the team to narrow down the next take to complete. Work on database together.

- What are the hurdles?

  - Being sick

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - worked on design of bubble charts

- What is planned to be done until the next scrum meeting?

  - Keep working on features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over the Covaxxy site in order to get some idea for how the fema map can be tied to news articles spreading misinformation

- What is planned to be done until the next scrum meeting?

  - Researching for more ideas in order to correlate the fema map with climate misinformation

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look over project, find new ideas on improving design

- What is planned to be done until the next scrum meeting?

  - Meet with UI team to work on designs

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed when to meet and elaborate more on the database.

- What is planned to be done until the next scrum meeting?

  - Work more on the database.

- What are the hurdles?

  - Learning more about how to best use the database for the project.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched ways to improve the speed of the program

- What is planned to be done until the next scrum meeting?

  - Research dash

- What are the hurdles?

  - Pets