Daily Scrum Meeting Minutes:

Date: 5/27/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over how to implement cards and claims

- What is planned to be done until the next scrum meeting?

  - Implement the card claims ui

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Database administrator practices

- What is planned to be done until the next scrum meeting?

  - Security analysis and database relationship schemes

- What are the hurdles?

  - Errors as they arise

Nathan Chiche:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on a new python script that generates a sql database from a csv file

- What is planned to be done until the next scrum meeting?

  - Continue to work on the database

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the Database team and discussed the database security checklist. Also discussed about sqlalchemy.

- What is planned to be done until the next scrum meeting?

  - Take a look at how code can be more efficient.

- What are the hurdles?

  - Being sick

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Design bubble charts

- What is planned to be done until the next scrum meeting?

  - Keep working on features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched for ways to correlate the fema map to articles

- What is planned to be done until the next scrum meeting?

  - Start looking at features to be implemented

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue work on UI/UX for improved design

- What is planned to be done until the next scrum meeting?

  - Meet with UI/UX team to discuss plans on improving site design

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Introduced to sqlalchemy.

- What is planned to be done until the next scrum meeting?

  - Learn more about how psycopg2 works with sqlalchemy.

- What are the hurdles?

  - Going through the learning process of sqlalchemy and its intricacies.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started learning dash

- What is planned to be done until the next scrum meeting?

  - Implement new features

- What are the hurdles?

  - None