Daily Scrum Meeting Minutes:

Date: 6/2/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Edited the home page and navbar to match the ui. Its 70% there. Fixed issues with write permissions on github branches. Ran the python script to site rip articles to see how it works and how to build up a database of articles.

- What is planned to be done until the next scrum meeting?

  - Work with cis to get access to the resources needed to deploy the program.

- What are the hurdles?

  - Flight got canceled and I won't be back till Friday.

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Database management research regarding query optimization

- What is planned to be done until the next scrum meeting?

  - Implement optimization

- What are the hurdles?

  - Gas prices

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Doing research on feature implementation

- What is planned to be done until the next scrum meeting?

  - Having meeting with features group and implement

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to research and work on implementing constraints on the db

- What is planned to be done until the next scrum meeting?

  - Implement the constraints

- What are the hurdles?

  - none

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research more datasets to use for the fema map. Searched how to get the data files

- What is planned to be done until the next scrum meeting?

  - Meet with the PO cybersecurity team to discuss how to better secure the website

- What are the hurdles?

  - Being sick

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to finish second bubble chart

- What is planned to be done until the next scrum meeting?

  - Finnish second Bubble chart

- What are the hurdles?

  - Data discrepancies

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched for new datasets

- What is planned to be done until the next scrum meeting?

  - Keep researching

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue to work on UI/UX tasks

- What is planned to be done until the next scrum meeting?

  - Meet with the UI/UX team to collaborate on the next set of tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read more pages to help the database progress.

- What is planned to be done until the next scrum meeting?

  - Implement more to the database to better fit our needs.

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?