Daily Scrum Meeting Minutes:

Date: 6/3/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meetings with Features, Efficiency, and UI/UX. Gave out responsibilities for monday. Showed initial approaches to certain user stories.

- What is planned to be done until the next scrum meeting?

  - Email various people and test out site scraping scripts

- What are the hurdles?

  - Travel

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Relationships in db

- What is planned to be done until the next scrum meeting?

  - Db relationships

- What are the hurdles?

  - Understanding content

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with features team and on what to implment

- What is planned to be done until the next scrum meeting?

  - Work on the nav bar

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finish creating constraints in the database to have relationships between the entities

- What is planned to be done until the next scrum meeting?

  - Work on creating a 3d bubble chart to compare all types of engagement

- What are the hurdles?

  - none

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the database team and reviewed code to fix error between entity relationships

- What is planned to be done until the next scrum meeting?

  - Receive answers from FIU regarding DB security questions

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with efficiency and went over new tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Continue looking for datasets and look more into callbacks

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with the UI/UX team to work on design tasks

- What is planned to be done until the next scrum meeting?

  - Work on blog card design

- What are the hurdles?

  - Styling the Cards

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talked about the code regarding the relationships.

- What is planned to be done until the next scrum meeting?

  - Look at the code to see if there are any bugs.

- What are the hurdles?

  - Getting a better understanding of the code.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to research performance optimizations

- What is planned to be done until the next scrum meeting?

  - Continue to add features to the code

- What are the hurdles?

  - Family