Daily Scrum Meeting Minutes:

Date: 6/6/2022

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting on team progress with user stories. Helped members that had issues and offered comments on member work. Worked on scraping tools

- What is planned to be done until the next scrum meeting?

  - Set up the branches for this week. Figure out the scraping script.

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review and brainstorming during meeting

- What is planned to be done until the next scrum meeting?

  - Brainstorming and ML first steps

- What are the hurdles?

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixing a bug that wouldnt start up the server

- What is planned to be done until the next scrum meeting?

  - Fix up the layout of the navbar and fonting

- What are the hurdles?

  - bug

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on 3d bubble chart with Javier

- What is planned to be done until the next scrum meeting?

  - Continue to work on the chart

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research different datasets that can be used to cross correlate articles and claims.

- What is planned to be done until the next scrum meeting?

  - Research Dash and callbacks. Narrow down security needs for application.

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on 3D graph

- What is planned to be done until the next scrum meeting?

  - Finnish 3D graph

- What are the hurdles?

  - Working with new tools

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched for new datasets

- What is planned to be done until the next scrum meeting?

  - Look over datasets to correlate a main idea

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with UI team to plan next task

- What is planned to be done until the next scrum meeting?

  - Work on designing article cards

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed new datasets to use and present to the PO

- What is planned to be done until the next scrum meeting?

  - Continue to find a good way to integrate the datasets

- What are the hurdles?

  - Having to learn new technologies

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research about machine learning

- What is planned to be done until the next scrum meeting?

  - Find other data sets to correlate

- What are the hurdles?

  - None