Daily Scrum Meeting Minutes:

Date: 6/7/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with ML team. Come up with problems to solve using machine learning.

- What is planned to be done until the next scrum meeting?

  - Scraping script tool.

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Database modifications

- What is planned to be done until the next scrum meeting?

  - More modifications

- What are the hurdles?

  - Learning

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on looking over the code to fix nav bar

- What is planned to be done until the next scrum meeting?

  - Fix the fonting and position of nav bar

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Come up with ideas to apply machine learning to the project and discussed them with the ml team

- What is planned to be done until the next scrum meeting?

  - Work with the ml team to research these ideas

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research for more datasets that are dynamic and recent. Troubleshoot issue with VScode and github.

- What is planned to be done until the next scrum meeting?

  - Meet with PO, discuss collaborating with their cybersecurity team.

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked some more at the datasets

- What is planned to be done until the next scrum meeting?

  - Look over callbacks some more

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on site UI article cards

- What is planned to be done until the next scrum meeting?

  - Meet with UI team to recap and move to next tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with machine learning team to discuss ideas

- What is planned to be done until the next scrum meeting?

  - Continue brainstorming and execute on ideas

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with the features team

- What is planned to be done until the next scrum meeting?

  - Work with ML team to see how to correlate data

- What are the hurdles?

  - Work