Daily Scrum Meeting Minutes:

Date:

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review Db uuid, pk, fk, solutions

- What is planned to be done until the next scrum meeting?

  - Implement solutions

- What are the hurdles?

  - Scripting

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research

- What is planned to be done until the next scrum meeting?

  - Implementing task from features tasks

- What are the hurdles?

  - None

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research how to solve the uuid issues in the database design

- What is planned to be done until the next scrum meeting?

  - Work with db team to fix these problems

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the database team, made up a list of next steps to revise the database and datasets.

- What is planned to be done until the next scrum meeting?

  - Remove Pinterest and LinkedIn from dataset, find a new primary key for the database.

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn more about pandas

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planned out ui on figma

- What is planned to be done until the next scrum meeting?

  - Keep working on the ui

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on Ui designs for further improvement

- What is planned to be done until the next scrum meeting?

  - Meet with Ui team for next tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed with database about uuid issues

- What is planned to be done until the next scrum meeting?

  - Further investigate the uuid issues

- What are the hurdles?

  - Finding out the best way to fix the uuid problem

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?