Daily Scrum Meeting Minutes:

Date: 6/20/2022

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting on progress. Uploaded data to the google drive.

- What is planned to be done until the next scrum meeting?

  - Work with teammates on their tasks. Test out ways to represent the data. Add a column for political leaning of each county and state.

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Duplicate and uuid analysis

- What is planned to be done until the next scrum meeting?

  - Query optimization

- What are the hurdles?

  - Learning curves

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Had a meeting with the team for merge monday

- What is planned to be done until the next scrum meeting?

  - Meet to find out what im doing wrong with the code

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented a jupyter notebook to do exploratory data analysis of the newswhip data

- What is planned to be done until the next scrum meeting?

  - Implement the changes found in the notebook

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended merge Monday meeting, discussed all the changes with the database and tasks for the week.

- What is planned to be done until the next scrum meeting?

  - Implement new data to the database, run analysis on database.

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn more about pandas

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended merge meeting

- What is planned to be done until the next scrum meeting?

  - Start working on ui with figma

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with with team and recouped on current state of project

- What is planned to be done until the next scrum meeting?

  - Meet with UI team to complete tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the new changes with a team member

- What is planned to be done until the next scrum meeting?

  - Go over the changes again on my own

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Merge mondays

- What is planned to be done until the next scrum meeting?

  - Continue to work

- What are the hurdles?

  - None