Daily Scrum Meeting Minutes:

Date: 6/21/2022

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed nav bar. Added climate survey data page.

- What is planned to be done until the next scrum meeting?

  - Add graphics to climate survey data page. Fix scraper. Query db

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - research

- What is planned to be done until the next scrum meeting?

  - Research

- What are the hurdles?

  - none

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on features tasks

- What is planned to be done until the next scrum meeting?

  - Research on fixing formatting

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research ml solutions and met with the team to try implement some of ideas

- What is planned to be done until the next scrum meeting?

  - Continue working on ml solutions

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over new data.

- What is planned to be done until the next scrum meeting?

  - Query the database

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up new survey data

- What is planned to be done until the next scrum meeting?

  - Implement map and slider

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Use figma to work on ui

- What is planned to be done until the next scrum meeting?

  - Keep working on ui

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work UI tasks

- What is planned to be done until the next scrum meeting?

  - Meet with UI team and prepare completed tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the code to understand more

- What is planned to be done until the next scrum meeting?

  - Prepare for more for PO meeting

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?