Daily Scrum Meeting Minutes:

Date: 6/28/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Had a general meeting with the group to catch up with progress. Plan goals for sprint.

- What is planned to be done until the next scrum meeting?

  - Work on queries to database.

- What are the hurdles?

  - Sickness

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Machine learning implementations

- What is planned to be done until the next scrum meeting?

  - Machine learning implementations

- What are the hurdles?

  - New knowledge

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Talked about what we can implement

- What is planned to be done until the next scrum meeting?

  - Do research on features I spoke about

- What are the hurdles?

  - None

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended to the general meeting and worked on the text clustering notebook

- What is planned to be done until the next scrum meeting?

  - Implement the notebook in the app

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with team and was assigned tasks

- What is planned to be done until the next scrum meeting?

  - Work on querying the database

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Work on front end features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended monday general meeting

- What is planned to be done until the next scrum meeting?

  - Work out bugs on slider

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Meet with team and check up on tasks

- What is planned to be done until the next scrum meeting?

  - Work on UI and meet with UI team

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Caught up with other team members on progress.

- What is planned to be done until the next scrum meeting?

  - Continue fixing errors that have arisen.

- What are the hurdles?

  - Figuring out errors.

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?