Daily Scrum Meeting Minutes:

Date:

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Po meeting. Successfully queried database.

- What is planned to be done until the next scrum meeting?

  - Apply query logic to application.

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Machine learning implementations

- What is planned to be done until the next scrum meeting?

  - Machine learning implantations

- What are the hurdles?

  - New techniques

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Came to PO meeting

- What is planned to be done until the next scrum meeting?

  - Look over some features we can implement

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended the PO meeting and talked about doing topic modeling using BERTopic

- What is planned to be done until the next scrum meeting?

  - Implement BERTopic with our dataset and look into the claim algorithm

- What are the hurdles?

  - Training is time consuming

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended PO meeting, talked about the nexts steps of the application

- What is planned to be done until the next scrum meeting?

  - Research how to prevent sql injections

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - PO meeting

- What is planned to be done until the next scrum meeting?

  - Work on front end features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended PO meeting

- What is planned to be done until the next scrum meeting?

  - Keep working on slider

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on UI tasks

- What is planned to be done until the next scrum meeting?

  - Meet with UI team to discuss further tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did zoom call with product owner to discuss state of project

- What is planned to be done until the next scrum meeting?

  - Change the discussed item to better fall under the newswhip terms

- What are the hurdles?

  - Finding new ways to aggregate the data

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?