Daily Scrum Meeting Minutes:

Date:

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished query logic. Setup meeting with ayse and gabriel

- What is planned to be done until the next scrum meeting?

  - Meet with ui people and meet with scraper people

- What are the hurdles?

  - Work

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Ml implementations

- What is planned to be done until the next scrum meeting?

  - Ml implementations

- What are the hurdles?

  - New material

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Done research on features to implement

- What is planned to be done until the next scrum meeting?

  - Talk with team

- What are the hurdles?

  - None

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched BERTopic

- What is planned to be done until the next scrum meeting?

  - Implement BERTopic

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research how to prevent sql injections

- What is planned to be done until the next scrum meeting?

  - Meet with database team and talk about queries

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked out slider bugs

- What is planned to be done until the next scrum meeting?

  - Keep working on slider

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on UI tasks

- What is planned to be done until the next scrum meeting?

  - Meet with UI team

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Look more into dash modals.

- What is planned to be done until the next scrum meeting?

  - Continue looking at finding a way to implement the modals.

- What are the hurdles?

  - Getting it to work properly.

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?