Daily Scrum Meeting Minutes:

Date: 7/5/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Cleaned up UI, worked on queries, worked on scraper

- What is planned to be done until the next scrum meeting?

  - Work on scraper, work on queries

- What are the hurdles?

  - Scraper

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Query db

- What is planned to be done until the next scrum meeting?

  - Query db

- What are the hurdles?

  - Git hub

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - research

- What is planned to be done until the next scrum meeting?

  - Continue reasearch

- What are the hurdles?

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team to discuss progress made and next steps.

- What is planned to be done until the next scrum meeting?

  - Work on creating queries to build the graphs

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended team meeting and discussed new roles.

- What is planned to be done until the next scrum meeting?

  - Exploit SQL injection attack, look into cross site script (xss) vulnerability

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fix problems on frontend

- What is planned to be done until the next scrum meeting?

  - PO meeting

- What are the hurdles?

  - Searching

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on improving the dark mode button, cleaning up ui also

- What is planned to be done until the next scrum meeting?

  - Keep cleaning ui

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on UI tasks

- What is planned to be done until the next scrum meeting?

  - Meet with team and PO

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with every group member and reset my environment.

- What is planned to be done until the next scrum meeting?

  - Fix up environment and continue finishing up dedicated stories.

- What are the hurdles?

  - Work laptop broke.

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?