Daily Scrum Meeting Minutes:

Date: 7/6/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - PO meeting queries completed. Scraper functional.

- What is planned to be done until the next scrum meeting?

  - Bert model ui task list for the week

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Querying

- What is planned to be done until the next scrum meeting?

  - Querying

- What are the hurdles?

  - New material

Nathan Chiche:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended PO meeting and implemented queries in the app

- What is planned to be done until the next scrum meeting?

  - Work to add BERTopic to the application

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended PO meeting and went over advancements of the application

- What is planned to be done until the next scrum meeting?

  - Sanitize query inputs

- What are the hurdles?

  - None

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended PO meeting

- What is planned to be done until the next scrum meeting?

  - Work on features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended PO meeting, worked on ui

- What is planned to be done until the next scrum meeting?

  - Look at ui and dark mode for compatibility

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on UI tasks. Find new Ui ideas

- What is planned to be done until the next scrum meeting?

  - Meet with UI team

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with PO and talked about new features

- What is planned to be done until th e next scrum meeting?

  - Fix up issues

- What are the hurdles?

  - Trying to recover data from old laptop

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?