Daily Scrum Meeting Minutes:

Date: 7/13/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Parallel Scraper pulled all of 2021-22. Bertopic UI. PO meeting

- What is planned to be done until the next scrum meeting?

  - Pull 2020. Upload model to database?. Create more models.

- What are the hurdles?

  - New Technology

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Bert topic modeling

- What is planned to be done until the next scrum meeting?

  - Bert topic modeling

- What are the hurdles?

  - New information

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Did some research on ways to make website it look better

- What is planned to be done until the next scrum meeting?

  - Work on more Ui/Ux features

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended PO meeting and worked on implementing BERTopic and changing the UI design

- What is planned to be done until the next scrum meeting?

  - Finished implementing BERTopic

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research how to sanitize sql inputs

- What is planned to be done until the next scrum meeting?

  - Practice XSS attacks to test vulnerabilities

- What are the hurdles?

  - Having service

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the info boxes

- What is planned to be done until the next scrum meeting?

  - Work on new features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended PO meeting and started working on homepage text

- What is planned to be done until the next scrum meeting?

  - Continue working on the home page

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - UI design research

- What is planned to be done until the next scrum meeting?

  - Meet with UI team

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went to the PO meeting and prepare for final weeks.

- What is planned to be done until the next scrum meeting?

  - Continue working on text and UI.

- What are the hurdles?

  - None.

Gabriel Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?