Daily Scrum Meeting Minutes:

Date:

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on some ui ideas for displaying our data

- What is planned to be done until the next scrum meeting?

  - Flesh out the ideas on figma and the project

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Db research

- What is planned to be done until the next scrum meeting?

  - Db research

- What are the hurdles?

  - Learning New techniques

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on UI/UX

- What is planned to be done until the next scrum meeting?

  - Implement code to make it look better

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to work on changing the Information Trends page’s UI to include BERTopic

- What is planned to be done until the next scrum meeting?

  - Finish the implementation of BERTopic in the app

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sqlmap testing and PWNXSS research to exploit xss vulnerabilities

- What is planned to be done until the next scrum meeting?

  - Meet with team to discuss next steps

- What are the hurdles?

  - Travel

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the info boxes

- What is planned to be done until the next scrum meeting?

  - Work on new features

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on text for the homepage

- What is planned to be done until the next scrum meeting?

  - Edit the text

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research UI design inspirations

- What is planned to be done until the next scrum meeting?

  - Work on new UI tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Shared document of text for better sharing.

- What is planned to be done until the next scrum meeting?

  - See if any other text has to be added.

- What are the hurdles?

  - None

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Improvements in the code

- What is planned to be done until the next scrum meeting?

  - Handle other tasks

- What are the hurdles?

  - Travel