Daily Scrum Meeting Minutes:

Date: 7/21/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Moved whole dataset to database instance. Figured out way to solve error with Bert Models.

- What is planned to be done until the next scrum meeting?

  - Work on Poster. Add graphs that were requested by PO

- What are the hurdles?

  - Life

Colleene McCurdy:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on implementing new features

- What is planned to be done until the next scrum meeting?

  - Research

- What are the hurdles?

  - none

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Collene to work on the poster and discuss the status of the project

- What is planned to be done until the next scrum meeting?

  - Finish up the app and the deliverables

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on poster, try to fix environment

- What is planned to be done until the next scrum meeting?

  - Continue to work on poster, meet with team to help fix environment

- What are the hurdles?

  - Computer crash

Javier Oliva:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on data models

- What is planned to be done until the next scrum meeting?

  - Keep working on assignments

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working on the poster

- What is planned to be done until the next scrum meeting?

  - Finish poster

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Meet with UI team

- What is planned to be done until the next scrum meeting?

  - Work on completing UI tasks

- What are the hurdles?

  - None

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to figure out error with bert.

- What is planned to be done until the next scrum meeting?

  - Try to figure out error more.

- What are the hurdles?

  - Don’t know how to solve the error.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Put all csv into the database

- What is planned to be done until the next scrum meeting?

  - Query the database for the information

- What are the hurdles?

  - None