Daily Scrum Meeting Minutes:

Date: 5/16/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 6pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Helped team setup development environment. Demoed the project.

- What is planned to be done until the next scrum meeting?

  - Help team to understand how to use dash and python basics.

- What are the hurdles?

  - Errors unique to respective members machines

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Initial setup

- What is planned to be done until the next scrum meeting?

  - Implement python basics

- What are the hurdles?

  - Tackle what technical difficulties may arise

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Setting up SSH key, Pulling git clone and setting up workable environment to start the project

- What is planned to be done until the next scrum meeting?

  - Understand how we are going to go about the project and the tools we will be using

- What are the hurdles?

  - Having issues with pulling project from github (issues with SSH key)

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Set up development environment and opened the project on Visual Studio

- What is planned to be done until the next scrum meeting?

  - Get accustomed to new technology

- What are the hurdles?

  - Setting up a virtual environment

Kyle Ghani

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Download visual studio code and clone git into a working environment on my desktop.

- What is planned to be done until the next scrum meeting?

  - Have the environment set up and figure out how to use the tools.

- What are the hurdles?

  - Figuring out how to use the tools and understand the technical language.

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up work environment

- What is planned to be done until the next scrum meeting?

  - Have everything set up

- What are the hurdles?

  - Getting familiar with new tools

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a work environment on vscode

- What is planned to be done until the next scrum meeting?

  - Get the environment organized and ready for development

- What are the hurdles?

  - Becoming accustomed to the environment and github

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Setup up development environment and clone repository of project

- What is planned to be done until the next scrum meeting?

  - Have environment and project setup ready

- What are the hurdles?

  - Finding out and learning how to use the tools. Being introduced to github

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Followed along with Capstone II team members on how to set up the project development environment which included cloning the repository.

- What is planned to be done until the next scrum meeting?

  - Continue setting up the environment until every team member is on the same page.

- What are the hurdles?

  - Difficulties with setting up the environment, cloning the repository, and learning git.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Initial setup

- What is planned to be done until the next scrum meeting?

  - Set up the environment and get to know the project

- What are the hurdles?

  - Tackle what technical difficulties may arise