Daily Scrum Meeting Minutes:

Date: 5/17/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Looked into how to create a python requirements file for the projects. Started assembling groups and responsibilities. Subject to change and waiting on PO recommendations. Helped colleagues that did not finish setting up their dev environment

- What is planned to be done until the next scrum meeting?

  - Create the python requirements file. Create group branches. Assign groups and responsibilities. Setup Merge meetings to merge features that are created by the team.

- What are the hurdles?

  - Planning for the group effectively and personal commitments

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Database administration and management research

- What is planned to be done until the next scrum meeting?

  - Further research

- What are the hurdles?

  - Large amount of data

Nathan Chiche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Touching up on my python, and going through youtube videos on dash

- What is planned to be done until the next scrum meeting?

  - Continue learning about dash and how we can go about the development process

- What are the hurdles?

  - Managing my time to meet with the team

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed python concepts relevant to the project, finished setting up the development environment and started to read about Dash

- What is planned to be done until the next scrum meeting?

  - Select a group to work together and continue learning about the new technologies

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did all the pip installs, read through some of the code to get a better understanding of it. Run the application to see how it works.

- What is planned to be done until the next scrum meeting?

  - By the next meeting we will have met with the product owner and assigned roles to each teammate.

- What are the hurdles?

  - Overcome Python errors, learn what the errors mean and steps on how to fix them.

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about the tools to be used, set up the environment

- What is planned to be done until the next scrum meeting?

  - Meet with product owner and receive i

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked through the project’s code, and practiced using python in order to refresh myself

- What is planned to be done until the next scrum meeting?

  - Look more into the project’s code in order to understand it a little better

- What are the hurdles?

  - Getting accustomed to a new project

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed issues with cloning repository and completed environment setup

- What is planned to be done until the next scrum meeting?

  - Dive deeper in the project and understand the project

- What are the hurdles?

  - Being used the technologies used and understanding the code

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished setting up the environment with the help of team members and installed what was necessary for the project to run.

- What is planned to be done until the next scrum meeting?

  - To go through the code some more to understand its parts and how it is running.

- What are the hurdles?

  - Getting used to the new technology that has to be learned in order to properly understand the code.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Researched about requirements file in python, and set up the environment, and helped colleagues set up their environment

- What is planned to be done until the next scrum meeting?

  - Research into optimizing large amounts of data and get comfortable with the code.

- What are the hurdles?

  - None