Daily Scrum Meeting Minutes:

Date: 5/18/22

Attendees:

Roberto Lopez-Trigo

Colleene McCurdy

Nathan Chiche

Brian Rodriguez

Kyle Ghani

Kyle Zimmer

Javier Oliva

Jeffrey Quispe

Khizar Nasir

Gabriel Prieto

Start time: 7pm

End time: 8pm

Roberto Lopez-Trigo:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created focus teams for the semester and interest teams. Delegated responsibilities to teams. Had the PO meeting recorded it and uploaded it.

- What is planned to be done until the next scrum meeting?

  - Setup internal meetings. Create Discord bot to notify people regularly to submit documents. Create Google doc script to regularly make google doc files for sprint.

- What are the hurdles?

  - None

Colleene McCurdy:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created documentation for initial setup and began database setup

- What is planned to be done until the next scrum meeting?

  - Diagrams and further database setup

- What are the hurdles?

  - Networking skills

Nathan Chiche:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Brian Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team and the PO. Looked into the datasets to better understand the project

- What is planned to be done until the next scrum meeting?

  - Join a team and work together to implement the required features

- What are the hurdles?

  - None

Kyle Ghani

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with a team member to get my environment fully functioning. Met with the Product Owner, introduced ourselves, and got a feel of what next steps need to take place for the project.

- What is planned to be done until the next scrum meeting?

  - We should have our teams setup and be assigned our tasks. Dive further into the project. Start research on assigned tasks.

- What are the hurdles?

  - Get a better understanding of Dash.

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with team and the PO to discuss the project

- What is planned to be done until the next scrum meeting?

  - Make the teams and start working on the project

- What are the hurdles?

  - none

Jeffrey Quispe:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had a meeting with the project owner about the progress made on the project as well as future plans

- What is planned to be done until the next scrum meeting?

  - Meet in separate teams and separate the project’s planned features between the teams

- What are the hurdles?

  - none

Khizar Nasir:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Had a meeting with the Product Owner and got to know more about the project

- What is planned to be done until the next scrum meeting?

  - Setup teams and meet with members to work on specific tasks

- What are the hurdles?

  - Understanding the project code and modules that are being used

Kyle Zimmer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Introduced ourselves to the product owner and discussed the next steps for the project and went over some resources to guide us.

- What is planned to be done until the next scrum meeting?

  - Organize into multiple smaller teams to better address specific tasks that need to be accomplished.

- What are the hurdles?

  - Going over all the resources and deciding how to best incorporate their aspects into our own project.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had the PO meeting

- What is planned to be done until the next scrum meeting?

  - Start to add features to the project

- What are the hurdles?

  - None