Sprint #1

Backlog Grooming

Project: Monitoring Climate Misinformation

Date: 5/23/2022

Start Time:7:00 pm

End Time: 8:00 pm

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 - Database Team

- User Story 2 - Efficiency Team

- User Story 3 - Feature Team

- User Story 4 – UI/UX Team

Spring User Stories:

- User Story 1 - Database Team

Completed: Created a Postgres DB. Setup Weekly Meetings.

In Progress: Currently looking into creating ERD diagrams to represent the DB. Members are looking into how to host the DB for free and test queries from the frontend.

Assigned to - Colleene McCurdy, Kyle Ghani, Brian Rodriguez, Kyle Zimmer

- User Story 2 - Efficiency Team

Completed: Optimized all scripts for the project. Setup Weekly Meetings.

In Progress: Working on Feature Team Responsibilities. Researching ways to change the layout of the scripts so that no script goes above 500 lines of code.

Assigned to -  Roberto Lopez-Trigo, Gabriel Prieto, Kyle Ghani, Javier Oliva, Jeffrey Quispe

- User Story 3 - Feature Team

Completed: Created a table that dynamically changes its contents depending on the chosen sources and articles.

In Progress: Link the drop down menu of the parent graph to the child graph. Filter sources by MBFC rating

Assigned to -

Roberto Lopez-Trigo, Gabriel Prieto, Brian Rodriguez, Khizar Nasir, Nathan Chiche

- User Story 4 - UI/UX

Completed: Came up with Ideas on how to display the claims data. Bubble Chart idea verbally fleshed out. Changed the homepage to the about page. To enhance user experience.

Inpro

In Progress: Create prototypes of these ideas to show to PO on wednesday.

Assigned to - Roberto Lopez-Trigo, Khizar Nasir, Javier Oliva