Sprint #1

Backlog Grooming

Project: Monitoring Climate Misinformation

Date: 6/6/2022

Start Time:7:00 pm

End Time: 8:00 pm

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 - Database Team

- User Story 2 - Efficiency Team

- User Story 3 - Feature Team

- User Story 4 – UI/UX Team

Spring User Stories:

- User Story 1 - Database Team

Completed: Done with the database and it works. Finished ERD.

In Progress: Testing the database.

Assigned to - Colleene McCurdy, Kyle Ghani, Brian Rodriguez, Kyle Zimmer

- User Story 2 - Efficiency Team

Completed: Looked into software to help speed up the project. For instance, client side rendering and function callback time graphs.

In Progress: Working on Feature Team Responsibilities.

Assigned to -  Roberto Lopez-Trigo, Gabriel Prieto, Kyle Ghani, Javier Oliva, Jeffrey Quispe

- User Story 3 - Feature Team

Completed: 3D bubble chart, Cards components, radio items

In Progress: Link the drop down menu of the parent graph to the child graph. Filter sources by MBFC rating

Assigned to -

Roberto Lopez-Trigo, Gabriel Prieto, Brian Rodriguez, Khizar Nasir, Nathan Chiche

- User Story 4 - UI/UX

Completed: Implemented the ui template on the homepage and parts of the source vs engagement histogram page.

In Progress: Create prototypes of these ideas to show to PO on wednesday.

Assigned to - Roberto Lopez-Trigo, Khizar Nasir, Javier Oliva