Sprint #4

Backlog Grooming

Project: Monitoring Climate Misinformation

Date: 7/4/2022

Start Time:4:00 pm

End Time: 6:00 pm

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User stories have been changed to more accurately reflect the current scope of the spring****

- User Story 1 - Scraper (Gabriel & Roberto)

- User Story 2 - Database Queries (Colleene, Brian, and Roberto)

- User Story 3 - Anomaly detection (Brian, Roberto, Colleene, Gabriel, Javier) IQR

- User Story 4 - Date slider (Done)

- User Story 5 – Theme changer (Khizar, Nathan, Jeffrey)

- User Story 6 - General UI adjustments to overall theme. (Khizar, Nathan, Jeffrey)

- User Story 7 - Survey data UI (In a week)

- User Story 8 - Proportion to overall engagement (Roberto, KyleG)

- User Story 9 - Informational text box (Javier, KyleZ, Roberto)

- User Story 10 - Machine learning model (Brian and Colleene)

- User Story 11 - Sql injection attack (Roberto, Kyle G, Colleene)

- User Story 12 - Automate setup environment

  - Requirements txt file

User Story 1 - Scraper

Description: Scraper tool needs to pull articles from the internet using our list of five million links for the past 5 years. We will start with a sample of 50. Once a sample of 50 starts working with. We will extract for 6 months.

- Members involved:Roberto and Gabriel

- Progress: Able to run on the server but data is corrupted formatting of input before being put in a dataframe must be done, or r data objects must be employed. Need help from PO.

User Story 2 - Database Queries

Description: Database was created. We need to create the queries that will replace the pandas functions which splice static versions of the data.

- Members involved: Roberto

- Progress: Initial query logic written but four more need to be written.

User Story 3 - Anomaly detection

Description: Detect articles that are trending a lot more than the norm. 1-2 standard deviations away from the mean within the month or week.

- Members involved: All memebers

- Progress: None yet.

User Story 4 - Dynamic Date slider for survey data

Description: Date range slider ui that allows the user to input the year in which they would like to view the survey data. This needs to dynamically render based on the survey question selected.

- Members involved: Jeffrey, Roberto

- Progress: Completed

User Story 5 – Theme changer (light mode and dark mode)

Description: Change between light mode and dark mode. Keep note of user preference.

- Members involved: Jeffrey

- Progress: Completed but introduced bugs. Possibly due to the imported css files interfering with bootstrap.

User Story 6 - General UI adjustments to overall theme.

Description: A more cohesive theme to the product is needed and must be programmed in a way that works with the theme changer.

- Members involved: Khizar, Javio, Jeffrey, and Nathan

- Progress: Started but needs to be completed.

User Story 7 - Survey data UI

Description: Create The ui on figma for the survey data obtained from Yale.

- Members involved: Khizar, Javio and Nathan

- Progress: Lo-FI partially completed

User Story 8 - Proportion to overall engagement

Description: Tally up the proportion of engagement articles get compared to the engagement that top performing articles get

- Members involved: Khizar, Javio and Nathan

- Progress: Proportion was grabbed from the file but needs to added to the database.

User Story 9 - Informational text box

Description: Component that expands with information when the user clicks it.

Members involved: KyleZ and Javio

Progress: Component was created but just needs to be applied to multiple parts of the application with the informational text.

User Story 10 - Machine learning model

Description: Use the data to create a useful machine learning model

Members involved: Colleene, Brian

Progress: Experimented with different models.

User Story 11 - Sql injection attack

Description: Scan the queries and create a function that prevents sql injection attacks through sanity checks of user input.

Members involved: Kyle G, Roberto

Progress: Found issues and are working to solve them.