Sprint #5

Backlog Grooming

Project: Monitoring Climate Misinformation

Date: 7/18/2022

Start Time:4:00 pm

End Time: 6:00 pm

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User stories have been changed to more accurately reflect the current scope of the spring****

- User Story 1 - Scraper (Gabriel & Roberto)

- User Story 2 - Database Queries (Colleene, Brian, and Roberto)

- User Story 3 - Anomaly detection (Brian, Roberto, Colleene, Gabriel, Javier) IQR

- User Story 4 - Date slider (Done)

  - Completed

- User Story 5 – Theme changer (Khizar, Nathan, Jeffrey)

  - Completed

- User Story 6 - General UI adjustments to overall theme. (Khizar, Nathan, Jeffrey)

- User Story 7 - Survey data UI (In a week)

- User Story 8 - Proportion to overall engagement (Roberto, KyleG)

- User Story 9 - Informational text box (Javier, KyleZ, Roberto)

- User Story 10 - Machine learning model (Brian and Colleene)

- User Story 11 - Sql injection attack (Roberto, Kyle G, Colleene)

- User Story 12 - Automate setup environment

  - Requirements txt file

User Story 1 - Scraper

Description: Extracted 2 years worth of data. Needs to be added to the Database.

- Members involved:Roberto and Gabriel

- Progress: Completed Multithreading version. Need to complete multi process version and pull rest of the data.

User Story 2 - Database Queries

Description: Create Database queries and database for other pages on the app that are loading from local files.

- Members involved: Roberto

- Progress: Main page’s query logic has been written, about 3 more to go.

User Story 3 - Anomaly detection

Description: Detect articles that are trending a lot more than the norm. 1-2 standard deviations away from the mean within the month or week.

- Members involved: All memebers

- Progress: Got the mean and standard deviation needed to apply this function to the data.

User Story 6 - General UI adjustments to overall theme.

Description: A more cohesive theme to the product is needed and must be programmed in a way that works with the theme changer.

- Members involved: Khizar, Javio, Jeffrey, and Nathan

- Progress: Started but needs to be completed.

User Story 7 - Survey data UI

Description: Create The ui on figma for the survey data obtained from Yale.

- Members involved: Khizar, Javio and Nathan

- Progress: Mid-FI partially completed. Added a multi-line graph.

User Story 8 - Proportion to overall engagement

Description: Tally up the proportion of engagement articles get compared to the engagement that top performing articles get

- Members involved: Khizar, Javio and Nathan

- Progress: Completed

User Story 9 - Informational text box

Description: Component that expands with information when the user clicks it.

Members involved: KyleZ and Javio

Progress: Added text to component

User Story 10 - Machine learning model

Description: Use the data to create a useful machine learning model

Members involved: Colleene, Brian

Progress: Created proof of concept Bertmodel and UI.

User Story 11 - Sql injection attack

Description: Scan the queries and create a function that prevents sql injection attacks through sanity checks of user input.

Members involved: Kyle G, Roberto

Progress: Found issues and are working to solve them. Researching sanitization functions.