Sprint 3 Planning Meeting Minutes:

Project: Monitoring Climate Misinformation

Date: 6/27/22

Start Time: 9:00 pm

End Time: 10:30 pm

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

After discussion, the velocity of the team was estimated to be 10+ hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 - Database Team

Administer hosting

Work with features, UI and efficiency team to optimize data usage from application

- User Story 2 - Efficiency Team

Optimize data transmissions and load times

- User Story 3 - Feature Team

Create visuals for analysis from tested hypotheses

Creating UI made by the below team to be used for user interaction with the survey data

- User Story 4 – UI/UX Team

Create and update UI for new data sets based with our demographic in mind

- User Story 5 – Machine Learning Team

Scrape data from news articles to be used for the creation of a model that can predict the engagement score and other features of incoming articles.

Test hypotheses

The team members indicated their willingness to work on the following user stories.

- Roberto Lopez-Trigo

  - User Story 2 - Efficiency Team

  - User Story 3 - Feature Team

  - User Story 4 – UI/UX Team

  - User Story 5 – Machine Learning Team

- Gabriel Prieto

  - User Story 2 - Efficiency Team

  - User Story 3 - Feature Team

  - User Story 5 – Machine Learning Team

- Colleene McCurdy

  - User Story 1 - Database Team

  - User Story 5 – Machine Learning Team

- Kyle Ghani

  - User Story 1 - Database Team

  - User Story 2 - Efficiency Team

- Brian Rodriguez

  - User Story 1 - Database Team

  - User Story 3 - Feature Team

  - User Story 5 – Machine Learning Team

- Javier Oliva

  - User Story 2 - Efficiency Team

  - User Story 4 – UI/UX Team

  - User Story 5 – Machine Learning Team

- Kyle Zimmer

  - User Story 1 - Database Team

  - User Story 5 – Machine Learning Team

- Khizar Nasir

  - User Story 3 - Feature Team

  - User Story 4 – UI/UX Team

- Jeffrey Quispe

  - User Story 2 - Efficiency Team

- Nathan Chiche

  - User Story 3 - Feature Team