Sprint 4 Planning Meeting Minutes:

Project: Monitoring Climate Misinformation

Date: 7/11/22

Start Time: 8:00 pm

End Time: 10:00 pm

Attendees:

  - Roberto Lopez-Trigo (RL)     	(Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

After discussion, the velocity of the team was estimated to be 10+ hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1 - Scraper (Gabriel & Roberto & Jeffrey & Brian)

User Story 2 - BertTopic (Brian and Colleene and Roberto)

User Story 3 - Informational text box (Javier,Jeffrey,KyleZ)

Add text to place holders

User Story 4 - Anomaly detection (Brian, Roberto, Colleene, Gabriel, Javier)

Get mean for each month and standard deviation find outliers that are two standard deviations greater than the mean.

User Story 5 - General UI adjustments to overall theme. (Javier, Roberto,Jeffrey,KyleZ)

Create Figma for Survey data

Find ways to correlate data.

Theme changer ()

Change Graph box colors and dropdown colors

Navbar button should be more visible

User Story 6 - MBFC Graph (Colleene, Brian, and Roberto)???

Filter by MBFC Graph engagement sum

pd.groupby (‘MBFC’).sum() Something like that

User Story 7 - Proportion to overall engagement (Roberto & Brian)

Line Graph

User Story 8 - Sql injection attack (Roberto, Kyle G, Colleene)

Attack database to expose security threats

User Story 9 - Automate setup environment ()

Requirements txt file