Sprint Retrospective Meeting Minutes

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

Start time: 7pm

End time: 8pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We overestimated our velocity for this week. As the team is still learning how to use the provided tools. We are still geared in and ready to redistribute tasks more effectively.

- Did we do a good job estimating the points (time required) for each user story?

  - We Overestimated and are still adapting to the point system.

- Did each team member work as scheduled?

  - Yes, each team member performed their task with a good amount of effort.

What went right?

- Did we do a good job estimating our team's velocity?

  - We Overestimated but I believe we did a good job considering the progress with the products overall vision.

- Did we do a good job estimating the points (time required) for each user story?

  - No, we are learning about the point system. But overall we are just choosing to do the tasks that are assigned to us.

- Did each team member work as scheduled?

- Yes, each team member performed their task with a good amount of effort.

How to address the issues in the next sprint?

- How to improve the process?

  - More accurately assign responsibilities to individual team members within a team. So that more progress can be made down the line.

- How to improve the product?

  - Assign responsibilities to each member of each team so that it can come together during PO meetings and other larger general meetings.