Sprint 1 Review Meeting Minutes

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

Start time: 7pm

End time: 8pm

Notes: Individual Responsibilities have been crafted for each team member within each team. Each of these will be distributed during the planning meeting. The concepts and UI were all green lit. Each team this week was mostly in charge of understanding and researching their role and how they could add to the project.

Sprint User Stories:

●     User Story 1 - Database Team

○  Colleene Mccurdy (CM)

○  Brian Rodriguez (BR)

○  Kyle Zimmer (KZ)

○  Kyle Ghani (KG)

You guys are in charge of creating a database that the application can query from. The implementation is up to you, but it needs to be secure. Research best practice for creating a secure database

●     User Story 2 - Efficiency Team

○    Gabriel Prieto (GP)

○    Javier Oliva (JO)

○    Kyle Ghani (KG)

○    Jeffrey Quispe (JQ)

Look into how to improve current code and project features to make it more efficient. You will also work on features, but with an emphasis on efficiency, speed and reliability. Research best practice for creating efficient dashboards

●     User Story 3 - Feature Team

○    Gabriel Prieto (GP)

o   Nathan Chiche (NC)

o   Roberto Lopez-Trigo (RL)

o   Brian Rodriguez (BR)

o   Khizar Nasir (KN)

Implement User Interface components that have been accepted by Sam. Add features and functions that are discussed in meetings/ delegated to you. Research best practice for creating analytical tools

●        User Story 4 – UI/UX Team

o   Roberto Lopez-Trigo (RL)

o   Javier Oliva (JO)

o   Khizar Nasir (KN)

Develop the User interface and the user experience using Figma. Research best practice for creating analytical tools.Look into how to visualize the data. And how to best interact with it.