Sprint 4 Review Meeting Minutes

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

Start time: 8pm

End time: 9:30pm

Notes: Individual Responsibilities have been crafted for each team member within each team. Each of these will be distributed during the planning meeting. The concepts and UI were all green lit. Each team this week was mostly in charge of understanding and researching their role and how they could add to the project.

Sprint User Stories:

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User stories have been changed to more accurately reflect the current scope of the sprint from planning meeting.

- User Story 1 - Scraper (Gabriel & Roberto)

- User Story 2 - Database Queries (Colleene, Brian, and Roberto)

- User Story 3 - Anomaly detection (Brian, Roberto, Colleene, Gabriel, Javier) IQR

- User Story 4 - Date slider (Done)

- User Story 5 – Theme changer (Khizar, Nathan, Jeffrey)

- User Story 6 - General UI adjustments to overall theme. (Khizar, Nathan, Jeffrey)

- User Story 7 - Survey data UI (In a week)

- User Story 8 - Proportion to overall engagement (Roberto, KyleG)

- User Story 9 - Informational text box (Javier, KyleZ, Roberto)

- User Story 10 - Machine learning model (Brian and Colleene)

- User Story 11 - Sql injection attack (Roberto, Kyle G, Colleene)

- User Story 12 - Automate setup environment

  - Requirements txt file

User Story 1 - Scraper

Description: Scraper tool needs to pull articles from the internet using our list of five million links for the past 5 years. We will start with a sample of 50. Once a sample of 50 starts working with. We will extract for 6 months.

- Members involved:Roberto and Gabriel

- Progress: Scraper runs effectively with 1000 entries, but failed during long run due to unforeseen edge cases. Scraper has been re-written using multi threading and a focus on small batches of 100,000.

User Story 2 - Database Queries

Description: Database was created. We need to create the queries that will replace the pandas functions which splice static versions of the data.

- Members involved: Roberto, Brian, Colleene

- Progress: Query Logic is complete for the current features of the database.

User Story 3 - Anomaly detection

Description: Detect articles that are trending a lot more than the norm. 1-2 standard deviations away from the mean within the month or week.

- Members involved: All memebers

- Progress: None yet.

User Story 4 - Dynamic Date slider for survey data

Description: Date range slider ui that allows the user to input the year in which they would like to view the survey data. This needs to dynamically render based on the survey question selected.

- Members involved: Jeffrey, Roberto

- Progress: Completed

User Story 5 – Theme changer (light mode and dark mode)

Description: Change between light mode and dark mode. Keep note of user preference.

- Members involved: Jeffrey, Roberto, Kyle Z

- Progress: Completed and bugs have been squashed

User Story 6 - General UI adjustments to overall theme.

Description: A more cohesive theme to the product is needed and must be programmed in a way that works with the theme changer.

- Members involved: Khizar, Javio, Jeffrey, and Nathan

- Progress: Complete

User Story 7 - Survey data UI

Description: Create The ui on figma for the survey data obtained from Yale.

- Members involved: Khizar, Javio and Nathan

- Progress: Mid Fi is in progress.

User Story 8 - Proportion to overall engagement

Description: Tally up the proportion of engagement articles get compared to the engagement that top performing articles get

- Members involved: Khizar, Javio and Nathan

- Progress: Proportions have been collected. Need to be added to the database.

User Story 9 - Informational text box

Description: Component that expands with information when the user clicks it.

Members involved: KyleZ and Javio

Progress:Component was created and added to the necessary places. Text for the project needs to be written out.

User Story 10 - Machine learning model

Description: Use the data to create a useful machine learning model

Members involved: Colleene, Brian

Progress: BertTopic model successfully created and will be added to the main project.

User Story 11 - Sql injection attack

Description: Scan the queries and create a function that prevents sql injection attacks through sanity checks of user input.

Members involved: Kyle G, Roberto

Progress: Sanitizing functions for specific queries have been identified and need to be written out.