Sprint 5 Review Meeting Minutes

Attendees:

  - Roberto Lopez-Trigo (RL)     (Capstone II Leader)

  - Colleene Mccurdy (CM)

  - Gabriel Prieto (GP)

  - Javier Oliva (JO)

  - Kyle Ghani (KG)

  - Brian Rodriguez (BR)

  - Nathan Chiche (NC) 		(Capstone I Leader)

  - Kyle Zimmer (KZ)

  - Jeffrey Quispe (JQ)

  - Khizar Nasir (KN)

Start time: 8pm

End time: 10:30pm

Notes: Individual Responsibilities have been crafted for each team member within each team. Each of these will be distributed during the planning meeting. The concepts and UI were all green lit.

Sprint User Stories:

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User stories have been changed to more accurately reflect the current scope of the sprint from planning meeting.

- User Story 1 - Scraper (Gabriel & Roberto & Jeffrey & Brian)

- User Story 2 - BertTopic (Brian and Colleene and Roberto)

- User Story 3 - Informational text box (Javier,Jeffrey,KyleZ)

- User Story 4 - Anomaly detection (Brian, Roberto, Colleene, Gabriel, Javier)

- User Story 5 - General UI adjustments to overall theme. (Javier, Roberto,Jeffrey,KyleZ)

- User Story 6 - MBFC Graph (Colleene, Brian, and Roberto)???

- User Story 7 - Proportion to overall engagement (Roberto & Brian)

- User Story 8 - Sql injection attack (Roberto, Kyle G, Colleene)

- User Story 9 - Automate setup environment ()

User Story 1 - Scraper

Description: Scraper tool needs to pull articles from the internet using our list of five million links for the past 5 years. We were able to pull the articles for the 2021-2022. 2017-2020 still needs to be pulled.

- Progress: Scraper has been rewritten to use multithreading and optimized. The scraper is able to pull 100,000 articles every three hours. A version of this should be made to use multiple cores(parrallel processing). We created a shell of it. If this is employed it may be able to pull (100000 articles times the number of cores per hour.)

User Story 2 - BERTopic

Description: Machine learning model that allows us to see the clusters of topics that occur with the extracted text from the scraper.

- Progress: Bert models have been made and need to be added to the ui to change dynamically. The ability to focus on a cluster needs to be employed.

User Story 3 - Informational text box

- Description: Describe what each section is about and how to use each part of the program in select boxes.

- Progress:  We added text to most of the text boxes but there are one or two that we need to add after user feedback was given.

User Story 4 - Anomaly Detection

- Description: Use IQR and z score to find the outliers within the data set.

- Progress:  Finished this examination of the data but it did not match up with what the PO wanted. This needs to be re-done with focus on seeing anomalies that occur within the data, such as derivations in mean engagements with sources, topics, or bias groups.

User Story 5 – General UI adjustments to overall theme

Description: Clean up UI as spacing is inconsistent in some places. Finish UI for BERTopic

- Progress: UI has improved a lot. The BERTopic section could still use a lot more work.

User Story 6 - MBFC Graph

Description: Graph that looks at mean engagement and total engagement of each MBFC category.

- Progress: Complete

User Story 7 - Proportion to overall engagement

Description: Create a line graph that looks at the proportion Climate of engagement to overall engagement. Note: a version of this should be done for each MBFC group.

Progress: Complete

User Story 8 - SQL injection attack

Description: Tally up the proportion of engagement articles get compared to the engagement that top performing articles get

- Progress: Proportions have been collected. Need to be added to the database.

User Story 9 - Automate setup environment

Description: Found a python package that can generate a requirements file for easy installation next semester.

Progress: Complete