# Table of Contents

Sprint 1............................................................................................................................................2

Sprint 2..........................................................................................................................................35

Sprint 3..........................................................................................................................................71

Sprint 4........................................................................................................................................109

Sprint 5........................................................................................................................................148

# Sprint 1

Table of Contents

Daily Scrum 1.................................................................................................................................3

Sprint Planning..............................................................................................................................6

Daily Scrum 2.................................................................................................................................8

Daily Scrum 3...............................................................................................................................11

Daily Scrum 4...............................................................................................................................14

Backlog Grooming.......................................................................................................................17

Daily Scrum 5...............................................................................................................................18

Daily Scrum 6...............................................................................................................................21

Daily Scrum 7...............................................................................................................................24

Daily Scrum 8...............................................................................................................................27

Daily Scrum 9...............................................................................................................................30

Sprint Review...............................................................................................................................33

Sprint Retrospective....................................................................................................................34

## Sprint 1 Daily Scrum 1 Meeting Minutes (05/16/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 6:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coordinated meeting times with the team, the product owner, and our mentor.

- What is planned to be done until the next scrum meeting?

  - Begin planning sprint tasks and help other team members

- What are the hurdles?

  - Finding good times for everyone to meet

Eric Campillo:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planned meeting times with team and had first meeting

- What is planned to be done until the next scrum meeting?

  - Prepare for the first sprint and next meeting

- What are the hurdles?

  - N/a

Clara Llamozas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - First meeting, and try look for the best time to meet with group.

- What is planned to be done until the next scrum meeting?

  - Meet the po.

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Choose meeting times with the group

- What is planned to be done until the next scrum meeting?

  - Get assigned tasks

- What are the hurdles?

  - N/A

Nisreen Shuman:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Figured out best meeting times for team

- What is planned to be done until the next scrum meeting?

  - Meet with PO

- What are the hurdles?

  - n/a

Valrie Jules:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Communicated best times for meeting for the team.

- What is planned to be done until the next scrum meeting?

  - Meeting with product owner/mentor on Wednesday, May 18th, 2022

- What are the hurdles?

  - n/a

Hanane Mbarki:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with team for first time

- What is planned to be done until the next scrum meeting?

  - Meet with product owner

- What are the hurdles?

  - N/A

Annie Nguyen:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We coordinated meeting times with one another and had our first meeting.

- What is planned to be done until the next scrum meeting?

  - Our next meeting will consist of meeting with the product owner.

- What are the hurdles?

  - N/A

## Sprint 1 Planning Meeting Minutes (05/19/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 5:00 PM

End time: 6:00 PM

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Welcome Summer 2022!

- Installing Expo and running the app.

- 5 Story Points.

- User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- 3 Story Points.

- User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 2

- User Story 3

- Eric Campillo

- User Story 1

- User Story 2

- User Story 3

- Clara Llamozas

- User Story 1

- User Story 2

- User Story 3

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 3

- Nisreen Shuman

- User Story 1

- User Story 2

- User Story 3

- Valrie Jules

- User Story 1

- User Story 2

- User Story 3

- Hanane Mbarki

- User Story 1

- User Story 2

- User Story 3

- Annie Nguyen

- User Story 1

- User Story 2

- User Story 3

- Jocelyn Rodriguez

- User Story 1

- User Story 2

- User Story 3

- Aqib Shah

- User Story 1

- User Story 2

- User Story 3

## Sprint 1 Daily Scrum 2 Meeting Minutes (05/17/22):

- Date: 05/17/2022

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Planned first meeting with product owner for tomorrow, Wednesday, May 18, 2022 |
| What is planned to be done until the next meeting? | Meet with product owner, start planning sprint tasks, and get settled with the team GitHub |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Planned the meeting |
| What is planned to be done until the next meeting? | Meet with the PO |
| Hurdles? | N/a |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2hr |
| What was accomplished since the last meeting? | - Meet with team, and look for the best time for the team. |
| What is planned to be done until the next meeting? | - Meet the po |
| Hurdles? | - N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Planned meeting times and availability |
| What is planned to be done until the next meeting? | Meet product owner and assign tasks |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | - Met with team and discussed best meeting times for group |
| What is planned to be done until the next meeting? | - Meet with PO |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Preparations are done for the zoom meeting with the product owner taking place tomorrow, May 18, 2022. |
| What is planned to be done until the next meeting? | Planning and assigning different tasks to team members, setting up software platforms |
| Hurdles? | Installation |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Set time and days for meetings to take place |
| What is planned to be done until the next meeting? | Prepare for sprint 1 and meet with the product owner |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 Hours |
| What was accomplished since the last meeting? | Prepared for the first meeting with the product owner and set up meeting times |
| What is planned to be done until the next meeting? | Planning on understanding the different tasks and prepare for meeting with product owner |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Planned a meeting with the product manager |
| What is planned to be done until the next meeting? | Meet the product manager |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Prepared for product owner meeting |
| What is planned to be done until the next meeting? | Meet with the product owner and team tomorrow |
| Hurdles? | N/a |

## Sprint 1 Daily Scrum 3 Meeting Minutes (05/18/22)

- Start Time: 5:00 PM

- End Time: 6:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Met with Jean (Product Owner) and Eduardo (Mentor) for our first meeting with them. We planned a technical meeting for Monday at 3PM. |
| What is planned to be done until the next meeting? | Fill out the dev information sheet to get added to the GitHub |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Met with the product owner and mentor. We then planned for a future meeting to discuss technical aspects of the program. |
| What is planned to be done until the next meeting? | Fill out documents and prepare for future meetings. |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Meet the po |
| What is planned to be done until the next meeting? | Complete the task 1 Meet the mentor on next monday |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Met the PO and mentor |
| What is planned to be done until the next meeting? | Fill out dev sheet and join the GitHub |
| Hurdles? |  |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Met with NuMom project PO and mentor - Filled out dev info sheet to gain github access |
| What is planned to be done until the next meeting? | - Meet for a technical meeting on monday |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | We met the product owner and mentor and learned about the project |
| What is planned to be done until the next meeting? | Meet with mentor on Monday and fill out information sheet |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | PO meeting is accomplished |
| What is planned to be done until the next meeting? | Set up future meeting Fill out documents |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Met with the product owner and Eduardo for a better understanding. Set up a meeting on Monday @3PM |
| What is planned to be done until the next meeting? | Technical meeting on Monday/prepare for it |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Met with the PO and with the Mentor and prepared for a future technical meeting. |
| What is planned to be done until the next meeting? | Fill out documents and prepare. |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | First meeting with PO and Eduardo. Learned about the project |
| What is planned to be done until the next meeting? | Fill out the sheet and get added to the GitHub |
| Hurdles? | N/A |

## Sprint 1 Daily Scrum 4 Meeting Minutes (05/19/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Filled out dev information sheet |
| What is planned to be done until the next meeting? | Join the GitHub and meet for technical meeting on Monday |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Filled documents and developer sheet |
| What is planned to be done until the next meeting? | Join github, meet on Monday |
| Hurdles? | N/a |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Continues finishing the set up for task 1 |
| What is planned to be done until the next meeting? | Finish task 1 Meet the mentor |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Assigned tasked, met with Eduardo |
| What is planned to be done until the next meeting? | Finish task 1, find issues with app |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | - met with po/mentor - Review github |
| What is planned to be done until the next meeting? | - complete task 1 - Meet with team Monday |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | filled out dev sheet with required information |
| What is planned to be done until the next meeting? | join the github, meeting on monday |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Caught up with teammates about meeting |
| What is planned to be done until the next meeting? | Finish filling out information sheet |
| Hurdles? | N/a |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Preparing for task 1 by filling out documents/developer sheets |
| What is planned to be done until the next meeting? | Meet on monday |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Caught up with team, prepared for sprint tasks |
| What is planned to be done until the next meeting? | Meeting with Eduardo on Monday |
| Hurdles? | N/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Getting ready for sprint tasks |
| What is planned to be done until the next meeting? | Meet with Eduardo on Monday and join GitHub |
| Hurdles? | N/A |

Sprint 1 Backlog Grooming Meeting Minutes (05/23/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 7:00 PM

The following user stories were created/discussed/refined/prioritized.

User Story 1: Welcome Summer 2022!

- Installing Expo and running the app.

- Some group members have completed this task, and everyone else is expected

to complete it before our technical meeting with Eduardo on Thursday, May 26th.

- 5 Story Points.

User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- This User Story will be pushed back to next sprint as we are making it a priority

for everyone to complete User Story 1 instead.

- 3 Story Points.

User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- This User Story will be pushed back to next sprint as we are making it a priority

for everyone to complete User Story 1 instead.

- 3 Story Points.

## Sprint 1 Daily Scrum 5 Meeting Minutes (05/20/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 3 Looked through task 1 and set up the app. Prepared for meeting on Monday |
| What is planned to be done until the next meeting? | Meet with Eduardo on Monday for technical meeting |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Looked at task 1 |
| What is planned to be done until the next meeting? | Prepare for Monday meeting |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 4hr |
| What was accomplished since the last meeting? | -download the node,git, and work on the command for the npm -continue work on task 1. -help teammate |
| What is planned to be done until the next meeting? | Finish the task Meet mentor |
| Hurdles? | The expo is not bundling. |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Complete task 1 and meet with Eduardo Monday |
| What is planned to be done until the next meeting? | Meet Eduardo, complete task 1 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 4 hours |
| What was accomplished since the last meeting? | - Got the app installed |
| What is planned to be done until the next meeting? | - Complete task 1 by assigning issue and creating a new branch - Meet with Eduardo and the team on Monday |
| Hurdles? | - Don’t have permission to assign task |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | worked on completing task one and installed the app. prepare for technical meeting on Monday |
| What is planned to be done until the next meeting? | finish completing task one and meet with team on Monday |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Looked at project GitHub and Task 1 |
| What is planned to be done until the next meeting? | Meeting with Eduardo on Monday |
| Hurdles? | N/a |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Installed the app |
| What is planned to be done until the next meeting? | Complete task 1 and meet with Eduardo Set up github |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Joined the GitHub |
| What is planned to be done until the next meeting? | Work on Task 1 and attend technical meeting on Monday |
| Hurdles? | N/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Looked through task 1 on GitHub |
| What is planned to be done until the next meeting? | Technical meeting on monday |
| Hurdles? | N/A |

## Sprint 1 Daily Scrum 6 Meeting Minutes (05/22/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on task 1 and helping group members Setting meeting schedule for the semester |
| What is planned to be done until the next meeting? | Technical meeting with Eduardo at 3PM tomorrow Complete Task 1 |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Work on task 1 |
| What is planned to be done until the next meeting? | Plan for Monday, finish task 1 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -download the node,git, and work on the command for the npm -continue work on task 1. |
| What is planned to be done until the next meeting? | Finish the task Meet mentor |
| Hurdles? | The expo is not bundling. |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Continue work on task 1 |
| What is planned to be done until the next meeting? | Complete task 1, meet up with Eduardo |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - worked on task 1 |
| What is planned to be done until the next meeting? | - Meet with Eduardo - Continue working on finishing up task 1 |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on task one and preparing for meeting with mentor |
| What is planned to be done until the next meeting? | meeting with mentor |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Still working on task 1 |
| What is planned to be done until the | meeting is set for Monday Manage to complete task 1 |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Still working on task 1 |
| What is planned to be done until the next meeting? | Task 1 will be completed in time for meeting with Eduardo |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Work on task 1 |
| What is planned to be done until the next meeting? | Have a technical meeting with Eduardo and complete task 1 |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on task 1 |
| What is planned to be done until the next meeting? | technical meeting with product owner |
| Hurdles? | N/A |

## Sprint 1 Daily Scrum 7 Meeting Minutes (05/23/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Met with Eduardo, set goals and procedures for the semester. Scheduled another technical meeting for Thursday, May 26th. |
| What is planned to be done until the next meeting? | Complete Task 1 before the next technical meeting |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Met with our mentor. |
| What is planned to be done until the next meeting? | Complete task 1 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 5hr |
| What was accomplished since the last meeting? | -meet with mentor -completed task 1 -created my own column -fixed the issues for the set up |
| What is planned to be done until the next meeting? | -meet with the mentor at thursday -try upgrading the expo 45 |
| Hurdles? | Npm was keep delaying/slowing down when installing |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Met up with Eduardo, went over tasks. |
| What is planned to be done until the next meeting? | Complete task 1 before next meeting on Thursday |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - met with Eduardo |
| What is planned to be done until the next meeting? | - create column on git - Continue working on task 1 |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | met with Eduardo |
| What is planned to be done until the next meeting? | complete task one before thursday, May 26, 2021, our next technical interview |
| Hurdles? | installing expo command and running the app locally |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Meeting with Eduardo |
| What is planned to be done until the next meeting? | Complete the first task |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Had the meeting with Eduardo for a better understanding of whats to come this semester |
| What is planned to be done until the next meeting? | Complete the rest of task 1 |
| Hurdles? | Issues with the terminal and running the app |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Have a meeting with Eduardo and discuss the procedures and plans for the semester |
| What is planned to be done until the next meeting? | Finish task 1 |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Task 1 with product owner |
| What is planned to be done until the next meeting? | Complete the rest of task 1 |
| Hurdles? | Initial issues with permissions in Terminal, resolved |

## Sprint 1 Daily Scrum 8 Meeting Minutes (05/24/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Set up task 1 |
| What is planned to be done until the next meeting? | Upload pull request for task 1 |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on task 1 |
| What is planned to be done until the next meeting? | Complete Task 1 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -continues working on the task 1 |
| What is planned to be done until the next meeting? | -finish task 1 -meet with mentor |
| Hurdles? | -Not familiar with git/github |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Met with Eduardo, started task 1 |
| What is planned to be done until the next meeting? | Complete task 1 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - worked on task 1 - Completed task 1 |
| What is planned to be done until the next meeting? | - meet with Eduardo on Thursday |
| Hurdles? | - N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | worked on task one |
| What is planned to be done until the next meeting? | complete task one by thursday for meeting with Eduardo |
| Hurdles? | permission access - expo command lines |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Still working on task 1 |
| What is planned to be done until the next meeting? | Complete task 1 before our next meeting |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Working on Task 1 |
| What is planned to be done until the next meeting? | Complete Task 1 by Thursdays meeting |
| Hurdles? | Issues with installing command line tools |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | making more progress on task 1 |
| What is planned to be done until the next meeting? | have task 1 competed |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on task 1 |
| What is planned to be done until the next meeting? | completing task 1 |
| Hurdles? | N/A |

## Sprint 1 Daily Scrum 9 Meeting Minutes (05/25/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Worked on task 1 Scheduled technical meeting with Eduardo |
| What is planned to be done until the next meeting? | Finish task 1 |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Work on task 1 |
| What is planned to be done until the next meeting? | Finish task 1, meet tomorrow |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -completed task 1 |
| What is planned to be done until the next meeting? | -meet with mentor -finish the step 7 or 8 for task 1 |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Started on task 1 |
| What is planned to be done until the next meeting? | Complete task 1 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - completed task 1 |
| What is planned to be done until the next meeting? | - meet with mentor |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Continued working on task one |
| What is planned to be done until the next meeting? | Meeting with Mentor tomorrow |
| Hurdles? | Continue having permission access problems |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Still working on task 1 |
| What is planned to be done until the next meeting? | Finishing task 1 Meeting is set for tomorrow |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 Hour |
| What was accomplished since the last meeting? | Still working on Task 1 |
| What is planned to be done until the next meeting? | Finish working on Task 1 to complete Sprint 1 and then meet with Eduardo |
| Hurdles? | Creating the pull request |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Start task 1 |
| What is planned to be done until the next meeting? | Finish task 1 and meet with Eduardo |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | progress on task 1 |
| What is planned to be done until the next meeting? | complete task 1 |
| Hurdles? | N/A |

## Sprint 1 Daily Scrum 10 Meeting Minutes (05/26/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Completed task 1 Scheduled meeting with Eduardo for next week |
| What is planned to be done until the next meeting? | Work on task 2 Look for issues within the app |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Finished task 1, met with mentor (Eduardo) |
| What is planned to be done until the next meeting? | Work on task 2, create new issues |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Completed task 1 Meet with the mentor Starting task 2 |
| What is planned to be done until the next meeting? | Finish task 2 |
| Hurdles? | Never use react before. |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Completed task 1 Met up with Eduardo |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Completed task 1 - Met with Eduardo |
| What is planned to be done until the next meeting? | - Begin working on task 2 |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | completed task one |
| What is planned to be done until the next meeting? | complete task two |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Task 1 has been completed |
| What is planned to be done until the next meeting? | Starting task 2 |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 Hour |
| What was accomplished since the last meeting? | Task 1 completed and met with Eduardo to plan Sprint 2 |
| What is planned to be done until the next meeting? | Begin working on Sprint 2 |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Completed task 1, met with Eduardo |
| What is planned to be done until the next meeting? | Complete task 2 and find issues within the app |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | completed task 1 |
| What is planned to be done until the next meeting? | compete task 2 |
| Hurdles? | N/A |

## Sprint 1 Daily Scrum 11 Meeting Minutes (05/29/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 hr Work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Continues work on task 2 Get better understanding from react native |
| What is planned to be done until the next meeting? | Finish task 2 |
| Hurdles? | Never use react native before |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hour |
| What was accomplished since the last meeting? | Started on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Reviewed task 2 |
| What is planned to be done until the next meeting? | - Work on task 2 - Become familiar with react |
| Hurdles? | - No prior knowledge of react |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | work on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | Struggled with git permissions and commands, resolved now |

## Sprint 1 Review Meeting Minutes (05/29/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 7:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

User Story 1: Welcome Summer 2022!

- Installing Expo and running the app.

- Some group members have completed this task, and everyone else is expected

to complete it before our technical meeting with Eduardo on Thursday, May 26th.

- 5 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 2: Review Pull Requests from Previous Semester

  - Review a pull request on this Github

  - 3 Story Points.

  - We prioritized User Story 1 over this one, allowing the students to get the app running and get used to testing it, so we left this story behind for the next sprint.

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

  - We prioritized User Story 1 over this one, some students have had difficulties getting the app running, so we left this story behind for the next sprint.

## Sprint 1 Retrospective Meeting Minutes (05/29/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 7:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We were effective in estimating our team's velocity since we are just getting started

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we had enough time to complete the user stories

- Did each team member work as scheduled?

  - Yes, each team member contributed and worked in a timely manner

What went right?

- Installed appropriate software

- Completed task 1

- Started task 2

How to address the issues in the next sprint?

- How to improve the process?

  - Add better instructions for installing the software

- How to improve the product?

  - Ensure everyone contributed equally to the product development

# Sprint 2

Table of Contents

Sprint Planning............................................................................................................................36

Daily Scrum 1...............................................................................................................................38

Daily Scrum 2...............................................................................................................................41

Daily Scrum 3...............................................................................................................................44

Daily Scrum 4...............................................................................................................................47

Daily Scrum 5...............................................................................................................................50

Backlog Grooming.......................................................................................................................53

Daily Scrum 6...............................................................................................................................54

Daily Scrum 7...............................................................................................................................57

Daily Scrum 8...............................................................................................................................60

Daily Scrum 9...............................................................................................................................63

Daily Scrum 10.............................................................................................................................66

Sprint Review...............................................................................................................................69

Sprint Retrospective....................................................................................................................70

## Sprint 2 Planning Meeting Minutes (05/30/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 7:00 PM

End time: 8:00 PM

After discussion, the velocity of the team was estimated to be __, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Task 2

- Password Strength Checker

- 5 Story Points.

- User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- 3 Story Points.

- User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 2

- User Story 3

- Eric Campillo

- User Story 1

- User Story 2

- User Story 3

- Clara Llamozas

- User Story 1

- User Story 2

- User Story 3

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 3

- Nisreen Shuman

- User Story 1

- User Story 2

- User Story 3

- Valrie Jules

- User Story 1

- User Story 2

- User Story 3

- Hanane Mbarki

- User Story 1

- User Story 2

- User Story 3

- Annie Nguyen

- User Story 1

- User Story 2

- User Story 3

- Jocelyn Rodriguez

- User Story 1

- User Story 2

- User Story 3

- Aqib Shah

- User Story 1

- User Story 2

- User Story 3

## Sprint 2 Daily Scrum 1 Meeting Minutes (05/30/22):

- Start Time: 7:00 PM

- End Time: 8:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Started on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Completing Task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | work on task 2 learning react native |
| What is planned to be done until the next meeting? | meet with mentor finish the task 2 |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | worked on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | work on task 2 |
| What is planned to be done until the next meeting? | finish the task 2 |
| Hurdles? | N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on task two |
| What is planned to be done until the next meeting? | prepare for meeting with mentor and complete task two |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Continued work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Start task 2 |
| What is planned to be done until the next meeting? | Meet with mentor Complete task 2 |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | work on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | work on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | N/A |

## Sprint 2 Daily Scrum 2 Meeting Minutes (05/31/22):

Start Time: 7:00 PM

End Time: 8:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Made progress on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 and submit pull request |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 3hr |
| What was accomplished since the last meeting? | working on task 2. |
| What is planned to be done until the next meeting? | complete task 2. meet with the mentor. |
| Hurdles? | n/a |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Made some headway with task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | started on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Began work on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Worked on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Worked on task 2 |
| What is planned to be done until the next meeting? | Finish task 2 |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | worked on task 2 |
| What is planned to be done until the next meeting? | finish task 2 |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Made progress on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

## Sprint 2 Daily Scrum 3 Meeting Minutes (06/01/22)

- Start Time: 7:00 PM

- End Time: 8:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Submitted pull request for Task 2 |
| What is planned to be done until the next meeting? | Technical meeting with Eduardo |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | PR for task 2 |
| What is planned to be done until the next meeting? | Meet tomorrow with mentor |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 3hr |
| What was accomplished since the last meeting? | completed task 2 |
| What is planned to be done until the next meeting? | meet with the mentor. Check task 2 again. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hrs |
| What was accomplished since the last meeting? | completed task 2 |
| What is planned to be done until the next meeting? | post pull request |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | began task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on task 2 |
| What is planned to be done until the next meeting? | attend technical meeting with mentor |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | still working on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | N/A |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Still working on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | Issues with testing code on the app & errors |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on task 2 |
| What is planned to be done until the next meeting? | complete task 2 and attend technical meeting |
| Hurdles? | N/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on task 2 |
| What is planned to be done until the next meeting? | Technical meeting tomorrow |
| Hurdles? | n/a |

## Sprint 2 Daily Scrum 4 Meeting Minutes (06/02/22):

- Start Time: 7:00 PM

- End Time: 8:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Completed task 2 |
| What is planned to be done until the next meeting? | Look for issues Attend meeting with Eduardo |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Complete task 2 |
| What is planned to be done until the next meeting? | Meet with mentor |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | completed the task 2 |
| What is planned to be done until the next meeting? | meet with mentor |
| Hurdles? | Still trying to figure out Github |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | created pull request |
| What is planned to be done until the next meeting? | meet up with Eduardo |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | - worked on task 2 |
| What is planned to be done until the next meeting? | - continue task 2 - meet with mentor |
| Hurdles? | - need more time for task 2 |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | continued working on task 2 |
| What is planned to be done until the next meeting? | attend meeting with Eduardo |
| Hurdles? | N/A |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Still working on task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | Not familiar with react, or Java script |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | worked on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | completing task 2 |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | started task 2 |
| What is planned to be done until the next meeting? | finish task 2 |
| Hurdles? | completing task 2 |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | completing task 2 |

## Sprint 2 Daily Scrum 5 Meeting Minutes (06/05/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Completed task 2 |
| What is planned to be done until the next meeting? | Meet with Eduardo and look for issues |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | PR Task 2 |
| What is planned to be done until the next meeting? | Complete task 2, meet with Eduardo |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | completed task 2 |
| What is planned to be done until the next meeting? | need to make an PR for the task2 meet the mentor on monday |
| Hurdles? | Need to understanding github better. |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | completed task 2 |
| What is planned to be done until the next meeting? | meet with Eduardo |
| Hurdles? | n/a |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - worked on task 2 |
| What is planned to be done until the next meeting? | - continue working on task 2 - meet with mentor |
| Hurdles? | - figuring out task 2 |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on task 2 |
| What is planned to be done until the next meeting? | Finish task 2, meet monday |
| Hurdles? | N/A |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | still working on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | trying to figure out task 2 |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | still working task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | figuring out the code for task 2 |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Worked on task 2 |
| What is planned to be done until the next meeting? | Complete task 2, meet monday |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on task 2 |
| What is planned to be done until the next meeting? | complete task 2 |
| Hurdles? | learn react and JS to complete task 2 |

## Sprint 2 Backlog Grooming Meeting Minutes (06/06/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Annie Nguyen, Jocelyn Rodriguez, Aqib Shah

Start time: 8:00 PM

End time: 9:00 PM

The following user stories were created/discussed/refined/prioritized.

User Story 1: Task 2

- Password Strength Checker

- Most team members have completed this user story successfully.

- 5 Story Points.

User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- User Story to be completed by the end of the sprint

- 3 Story Points.

User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- User Story to be completed by the end of the sprint.

- 3 Story Points..

## Sprint 2 Daily Scrum 6 Meeting Minutes (06/06/22):

- Start Time: 8:00 PM

- End Time: 9:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Finished tasks |
| What is planned to be done until the next meeting? | Meet with mentor |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Finished task 2 |
| What is planned to be done until the next meeting? | Meet eduardo |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | finished task2 make pr for task 2 |
| What is planned to be done until the next meeting? | meet mentor get better understanding about nuMom/app |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Submitted Task 2 pull request |
| What is planned to be done until the next meeting? | Technical meeting |
| Hurdles? | N/a |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Completed task 2 |
| What is planned to be done until the next meeting? | - Meet with Eduardo |
| Hurdles? | - N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | finished task two |
| What is planned to be done until the next meeting? | meet with mentor |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on task 2 Getting familiar with react concept |
| What is planned to be done until the next meeting? | Finishing task 2 |
| Hurdles? | Not enough details in order to get task 2 done. |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Completed task 2 |
| What is planned to be done until the next meeting? | Meet with Eduardo |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1hr |
| What was accomplished since the last meeting? | finish task 2 |
| What is planned to be done until the next meeting? | Meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on task 2 |
| What is planned to be done until the next meeting? | meet with product owner (meeting was moved) |
| Hurdles? | learning js and react to complete task 2 |

## Sprint 2 Daily Scrum 7 Meeting Minutes (06/07/22):

- Start Time: 8:00 PM

- End Time: 9:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Technical meeting with Eduardo |
| What is planned to be done until the next meeting? | Look for issues within the app and post to GitHub |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Technical meeting |
| What is planned to be done until the next meeting? | Finish task 2 |
| Hurdles? | N/a |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | meet with mentor |
| What is planned to be done until the next meeting? | create an issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Met with Eduardo |
| What is planned to be done until the next meeting? | Look for issues with the app |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - finished task 2 - Met with Eduardo |
| What is planned to be done until the next meeting? | - create new issue |
| Hurdles? | - N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | finished task 2 met with Eduardo |
| What is planned to be done until the next meeting? | create an issue |
| Hurdles? | N/A |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Met with Eduardo |
| What is planned to be done until the next meeting? | Look for issues in the app |
| Hurdles? | N/a |

|  | Annie Nguyen |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Technical meeting |
| What is planned to be done until the next meeting? | Find issues within the app |
| Hurdles? | N/a |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finished task 2 |
| What is planned to be done until the next meeting? | Submit new issue on github |
| Hurdles? | N/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Technical meeting |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/a |

## Sprint 2 Daily Scrum 8 Meeting Minutes (06/08/22):

- Start Time: 8:00 PM

- End Time: 9:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Met with mentor |
| What is planned to be done until the next meeting? | Add new issues |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Task 2 |
| What is planned to be done until the next meeting? | Complete task 2 |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Trying to found an issue. |
| What is planned to be done until the next meeting? | Create an issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Looked for issues with the app |
| What is planned to be done until the next meeting? | post new issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | look for an issue. |
| What is planned to be done until the next meeting? | Create an issue |
| Hurdles? | N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | met with mentor |
| What is planned to be done until the next meeting? | help others with completing the task two |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | still working on task 2 |
| What is planned to be done until the next meeting? | finish task 2 |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for new issues |
| What is planned to be done until the next meeting? | Assign an issue |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | finishing task 2 |
| What is planned to be done until the next meeting? | assign an issue |
| Hurdles? | n/a |

## Sprint 2 Daily Scrum 9 Meeting Minutes (06/09/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Finding issue within app |
| What is planned to be done until the next meeting? | Post issue to GitHub |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Completed task 2 |
| What is planned to be done until the next meeting? | Submit the PR |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -continue look for an issue |
| What is planned to be done until the next meeting? | -create an issue. -meet with team. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Posted issue |
| What is planned to be done until the next meeting? | Look for more issues |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | - look for an issue |
| What is planned to be done until the next meeting? | - create an issue |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | search for any potential issues |
| What is planned to be done until the next meeting? | create an issue |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | progressing on task 2 |
| What is planned to be done until the next meeting? | finish task 2 |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Find issue within app |
| What is planned to be done until the next meeting? | Post issue |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | complete task 2 |
| What is planned to be done until the next meeting? | submit pull request |
| Hurdles? | n/a |

## Sprint 2 Daily Scrum 10 Meeting Minutes (06/12/22):

- Start Time: 7:00 PM

- End Time: 8:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Submitted new issue to GitHub |
| What is planned to be done until the next meeting? | Get everyone up to speed and decide tasks |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Finished task 2 |
| What is planned to be done until the next meeting? | Submit issue to github |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -assign myself to an issue. -posted an new issue. -working on the issue. |
| What is planned to be done until the next meeting? | -fix the issue. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Posted new issue |
| What is planned to be done until the next meeting? | Look for more issues with the app |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - posted new issue |
| What is planned to be done until the next meeting? | - work on issues - Look for app issues that need improvement |
| Hurdles? |  |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | completed task 2 |
| What is planned to be done until the next meeting? | work on issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Task 2 was completed |
| What is planned to be done until the next meeting? | Assign and work on an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | posted new issue |
| What is planned to be done until the next meeting? | look for more issues in the app |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Looked for issues with the app |
| What is planned to be done until the next meeting? | Look for more issues |
| Hurdles? | N/A |

## Sprint 2 Review Meeting Minutes (06/12/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 7:00 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Task 2

- Password Strength Checker

- 5 Story Points.

- User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- 3 Story Points.

## Sprint 2 Retrospective Meeting Minutes (06/12/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 7:00 PM

End time: 8:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, pretty much everyone has completed task 2 and is starting to look for issues to work on in the upcoming sprints.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did a good job estimating how long the tasks would take to complete.

- Did each team member work as scheduled?

  - Yes, every team member worked to be on schedule with the rest of the team.

What went right?

- Our technical meetings with Eduardo have gone very well and helped clear up confusion about tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Get everyone to look for issues and decide what issues they’d like to work on.

- How to improve the product?

  - To be determined.

# Sprint 3

Table of Contents

Sprint Planning............................................................................................................................72

Daily Scrum 1...............................................................................................................................74

Daily Scrum 2...............................................................................................................................77

Daily Scrum 3...............................................................................................................................80

Daily Scrum 4...............................................................................................................................83

Daily Scrum 5...............................................................................................................................86

Backlog Grooming.......................................................................................................................89

Daily Scrum 6...............................................................................................................................91

Daily Scrum 7...............................................................................................................................94

Daily Scrum 8...............................................................................................................................97

Daily Scrum 9.............................................................................................................................100

Daily Scrum 10...........................................................................................................................103

Sprint Review.............................................................................................................................106

Sprint Retrospective..................................................................................................................108

## Sprint 3 Planning Meeting Minutes (06/13/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 8:00 PM

End time: 9:00 PM

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

- User Story 2: Review Pull Requests from Previous Semester

- Review a Pull Request on GitHub

- 3 Story Points.

- User Story 3: Put STDs in alphabetical order (Issue #481)

- Welcome page > Learn > STD Awareness : It would be easier for the user to

navigate the STD they're looking for more quickly and learn about it and how it would

affect them.

- 2 Story Points

- User Story 4: Appointments Tab: Dates (Issue #479)

- If the phone is in dark mode, entering the dates are difficult because the font blends

in with the background. The font color needs to change to white when in dark mode.

- 2 Story Points

- User Story 5: Update subheadings in the Resources section (Issue #483)

- Some of the subheadings for the sections under Resources could be more

detailed. The Appointments tab in particular just says "Info" which doesn't convey

what that tab is meant to be used for.

- 2 Story Points

- User Story 6: Make information more concise on several different pages (Issue #486)

- The information on pages such as the STD page can be very daunting to read. Making the paragraphs shorter can help in maintaining the retention and focus of readers.

- 2 Story Points

- User Story 7: Change size of rectangular buttons housing options on Learn page (Issue #485)

- Change size of rectangular buttons housing options on Learn page

- 2 Story Points

# User Story 8: Remove the extra empty space from Facilities and the Home page (Issue #484)

- When I get to the home page and the facilities page, I don't think these empty spaces are needed now. So I would definitely recommend removing whitespace and making it aligned and neat.

- 2 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 5

- Eric Campillo

- User Story 2

- User Story 6

- Clara Llamozas

- User Story 1

- User Story 4

- Kimberly Metelus

- User Story 1

- User Story 3

- Nisreen Shuman

- User Story 1

- User Story 3

- Valrie Jules

- User Story 1

- User Story 8

- Hanane Mbarki

- User Story 1

- User Story 7

- Jocelyn Rodriguez

- User Story 1

- User Story 2

- Aqib Shah

- User Story 1

- User Story 5

## Sprint 3 Daily Scrum 1 Meeting Minutes (06/13/22):

- Start Time: 8:00 PM

- End Time: 9:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Decided issues to work on for this Sprint. |
| What is planned to be done until the next meeting? | Work on assigned issues and look for new ones. |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Submitted an issue |
| What is planned to be done until the next meeting? | Work on the issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - assign myself to an issue. - posted an new issue. - working on the issue. |
| What is planned to be done until the next meeting? | - Meet with Eduardo - working on the issue. |
| Hurdles? |  |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Looked for more issues, assigned myself to an issue |
| What is planned to be done until the next meeting? | Start on issue, meet up with Eduardo |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Created an issue - Work on issue |
| What is planned to be done until the next meeting? | - Meet with eduardo - Continue working on issue |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Assigned to an issue |
| What is planned to be done until the next meeting? | Meet with mentor, Eduardo Continue working on issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Looking for issues |
| What is planned to be done until the next meeting? | Work on assigned user stories |
| Hurdles? | N/a |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Decide what issues to work on |
| What is planned to be done until the next meeting? | Work on the issue |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Choose goals for Sprint 3 Assign Story 5 |
| What is planned to be done until the next meeting? | Work on issue with partner |
| Hurdles? | n/a |

## Sprint 3 Daily Scrum 2 Meeting Minutes (06/14/22):

- Start Time: 8:00 PM

- End Time: 8:30 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Met with Eduardo and set goals for sprint. |
| What is planned to be done until the next meeting? | Work on assigned user stories. |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Posted issue |
| What is planned to be done until the next meeting? | Work on issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Posted a new issue on github |
| What is planned to be done until the next meeting? | Worked on the new issue I posted |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | assigned issues |
| What is planned to be done until the next meeting? | start working on assigned issue |
| Hurdles? |  |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Posted new issue - Got assigned an issue to work on - Met with Mentor |
| What is planned to be done until the next meeting? | - Work on issue |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Got assigned issues; met with mentor |
| What is planned to be done until the next meeting? | Start working on assigned issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Met with edwardo |
| What is planned to be done until the | Work and assign issues |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Met with Eduardo |
| What is planned to be done until the next meeting? | Assign and work on issues |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Technical meeting |
| What is planned to be done until the next meeting? | Work on issues |
| Hurdles? | N/A |

## Sprint 3 Daily Scrum 3 Meeting Minutes (06/15/22):

- Start Time: 7:00 PM

- End Time: 8:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on assigned issues and looking into new issues |
| What is planned to be done until the next meeting? | Keep working on issues |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on issue |
| What is planned to be done until the next meeting? | Continue work on issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on the issue. |
| What is planned to be done until the next meeting? | Finish the issue. |
| Hurdles? | Not familiar with application information storage. |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | working on assigned issue |
| What is planned to be done until the next meeting? | finish assigned issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on the issue. |
| What is planned to be done until the next meeting? | Finish the issue. |
| Hurdles? | N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on issues |
| What is planned to be done until the next meeting? | finish assigned issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Manage to find an issue |
| What is planned to be done until the next meeting? | Post an issue Assign issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for issues |
| What is planned to be done until the next meeting? | Work on issues |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on Sprint 3 |
| What is planned to be done until the next meeting? | Complete task 3 |
| Hurdles? | n/a |

## Sprint 3 Daily Scrum 4 Meeting Minutes (06/16/22):

- Start Time: 8:00 PM

- End Time: 9:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 hours Work on issue |
| What is planned to be done until the next meeting? | Complete issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Worked on task |
| What is planned to be done until the next meeting? | Complete task |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on the issue |
| What is planned to be done until the next meeting? | Finish the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Continued work on assigned issue |
| What is planned to be done until the next meeting? | Complete assigned task |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - working on issue - Met with Eduardo |
| What is planned to be done until the next meeting? | - continue working on issue |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on issues |
| What is planned to be done until the next meeting? | finish working on assigned issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Created an Issue |
| What is planned to be done until the next meeting? | Complete an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on issues |
| What is planned to be done until the next meeting? | Meet with group |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on assigned tasks |
| What is planned to be done until the next meeting? | Look for new issue |
| Hurdles? | N/a |

## Sprint 3 Daily Scrum 5 Meeting Minutes (06/19/22):

- Start Time: 6:00 PM

- End Time: 7:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Testing pull requests #452 and #453 |
| What is planned to be done until the next meeting? | Submit review for pull requests; investigate possible issue with Immunizations page |
| Hurdles? | Immunizations page is not working properly on my end and makes it difficult to test. |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Testing PRS #452 AND 453 |
| What is planned to be done until the next meeting? | Submit the review for the PRs |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Continue work on the issue. Get a better understanding of the project structure. |
| What is planned to be done until the next meeting? | Finish the issue and upload to github. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Worked on assigned issue |
| What is planned to be done until the next meeting? | Continue work |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Worked on issue |
| What is planned to be done until the next meeting? | - Upload issue fixed |
| Hurdles? | - Protected branch |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | worked on assigned issue |
| What is planned to be done until the next meeting? | continue working on issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Post an issue |
| What is planned to be done until the next meeting? | Still working on assigned issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | work on issue |
| What is planned to be done until the next meeting? | meet with group |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | work on assigned issues |
| What is planned to be done until the next meeting? | complete issue and meet with mentor |
| Hurdles? | n/a |

## Sprint 3 Backlog Grooming Meeting Minutes (06/20/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 8:00 PM

End time: 9:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Post a new Issue to the Github

- Team members will continue to work on this issue.

- User Story 2: Review Pull Requests from Previous Semester

- User story nearly completed; goal is to complete by end of sprint.

- New assignees: Gabriel Gomez, Eric Campillo

- User Story 3: Put STDs in alphabetical order (Issue #481)

- Team members will continue to work on this issue.

- User Story 5: Update subheadings in the Resources section (Issue #483)

- Team members will continue to work on this issue.

- User Story 6: Make information more concise on several different pages (Issue #486)

- Team members will continue to work on this issue.

- User Story 7: Change size of rectangular buttons housing options on Learn page (Issue #485)

- Team members will continue to work on this issue.

- User Story 8: Remove the extra empty space from Facilities and the Home page (Issue #484)

- Team members will continue to work on this issue.

- New assignees: Clara Llamozas

NEW USER STORY:

- User Story 9: Upgrade to Expo 45

- At the request of our mentor, we prioritized this issue and aim to complete this user story by the end of the sprint.

- New Assignees: Gabriel Gomez

- 3 Story Points

The following user stories were pushed back to be completed during a future sprint.

- User Story 4: Appointments Tab: Dates (Issue #479)

## Sprint 3 Daily Scrum 6 Meeting Minutes (06/20/22):

- Start Time: 8:00 PM

- End Time: 9:00 PM

- Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Reviewing pull requests |
| What is planned to be done until the next meeting? | Finish pull request reviews |
| Hurdles? | Figuring out issue with app crashing |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Reviewing pull requests |
| What is planned to be done until the next meeting? | Approve pull request |
| Hurdles? | N/a |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Still working on the issue |
| What is planned to be done until the next meeting? | Finish the issue, Post to github. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Got a little further with assigned issue |
| What is planned to be done until the next meeting? | Submit issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - completed issue |
| What is planned to be done until the next meeting? | - post on git - Find new issues - Meet with Eduardo |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issue |
| What is planned to be done until the next meeting? | complete issue |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Created an issue |
| What is planned to be done until the next meeting? | Working on the assigned issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Review PR and approve them |
| What is planned to be done until the next meeting? | Meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on issue |
| What is planned to be done until the next meeting? | Complete issue |
| Hurdles? | N/a |

## Sprint 3 Daily Scrum 7 Meeting Minutes (06/21/22):

Start Time: 7:00 PM

End Time: 8:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Met with Eduardo, discussed an issue within the app. |
| What is planned to be done until the next meeting? | Start working on Issue #454 |
| Hurdles? | Figuring out how to upgrade the app to Expo 45 |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Reviewed past PRs |
| What is planned to be done until the next meeting? | Continue on issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -Technical meeting -work on the issue -look for new issue |
| What is planned to be done until the next meeting? | -make an new issue -finish the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Finish work on issue |
| What is planned to be done until the next meeting? | Complete assigned issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - completed issue - Met with eduardo |
| What is planned to be done until the next meeting? | - post issue fix on git - Create new issue - Work on new issue |
| Hurdles? | - protected branch |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Continued working on issue Met with eduardo |
| What is planned to be done until the next meeting? | Complete issue |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Completed an issue Met with edwardo |
| What is planned to be done until the next meeting? | Create a newer issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Met with Eduardo |
| What is planned to be done until the next meeting? | Create new issue |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Meeting with PO Working on task |
| What is planned to be done until the next meeting? | Keep looking for issues |
| Hurdles? | N/A |

## Sprint 3 Daily Scrum 8 Meeting Minutes (06/22/22):

Start Time: 8:00 PM

End Time: 9:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Looking into database account issue |
| What is planned to be done until the next meeting? | Modify database and figure out account issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on issue |
| What is planned to be done until the next meeting? | Complete issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -looking for new issue |
| What is planned to be done until the next meeting? | -finish the issue -upload new issue |
| Hurdles? | Time managment |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Completing assigned issue |
| What is planned to be done until the next meeting? | Post PR of issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Completed issue - Uploaded files, created pull request - Meet with eduardo - Resolved protected branch issue |
| What is planned to be done until the next meeting? | - Find new issue |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Continued working on issue |
| What is planned to be done until the next meeting? | Complete issue |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Completed an issue |
| What is planned to be done until the next meeting? | Find new issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | complete PR |
| What is planned to be done until the next meeting? | find new issue |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Working assigned issue |
| What is planned to be done until the next meeting? | Look for more issues on app |
| Hurdles? | N/A |

## Sprint 3 Daily Scrum 9 Meeting Minutes (06/23/22):

Start Time: 8:00 PM

End Time: 9:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Looking into firebase account issue |
| What is planned to be done until the next meeting? | Work on assigned user stories |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Continue work on issues |
| What is planned to be done until the next meeting? | Finish issues |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -looking for new issue -continue working on issue |
| What is planned to be done until the next meeting? | -finish the issue -upload new issue |
| Hurdles? | Time managment |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Finish issue |
| What is planned to be done until the next meeting? | Upload PR and look for more issues |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Looking for new issue |
| What is planned to be done until the next meeting? | - Upload new issue on git - Assign myself to issue |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Worked on issue Continue looking for new issues |
| What is planned to be done until the next meeting? | Assign a new issue to myself |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Completed an issue |
| What is planned to be done until the next meeting? | Look for a new issue |
| Hurdles? | n/a |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | find an issue |
| What is planned to be done until the next meeting? | work on issue |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on issue |
| What is planned to be done until the next meeting? | Complete issue, find new issue and post |
| Hurdles? | N/A |

## Sprint 3 Daily Scrum 10 Meeting Minutes (05/26/22):

Start Time: 7:00 PM

End Time: 8:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Reviewing sprint goals accomplished |
| What is planned to be done until the next meeting? | Prepare for Sprint 4 |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Completed my task |
| What is planned to be done until the next meeting? | Upload the PR |
| Hurdles? | N/a |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -working on issues. -posted new issue. |
| What is planned to be done until the next meeting? | -meet with mentor -finish the issue. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | working on issue Posted a new issue |
| What is planned to be done until the next meeting? | complete issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Completed issue |
| What is planned to be done until the next meeting? | - Look for new issue - Post new issue - Meet with eduardo |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Completed issue |
| What is planned to be done until the next meeting? | Look for other issues Post new issues Meet with eduardo |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finished an issue |
| What is planned to be done until the next meeting? | Looking for issues |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | look for issue |
| What is planned to be done until the next meeting? | meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Complete assigned issue |
| What is planned to be done until the next meeting? | Post new issue |
| Hurdles? | N/A |

## Sprint 3 Review Meeting Minutes (06/26/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 7:00 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1

- User Story 2

- User Story 3

- User Story 7

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 4

- User Story 5

- User Story 6

- User Story 8

## Sprint 3 Retrospective Meeting Minutes (06/26/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 7:00 PM

End time: 8:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Many user stories were completed this sprint overall and remaining issues have been set aside to be resolved in a future sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the points assigned to the user stories were adequately estimated for this sprint.

- Did each team member work as scheduled?

  - Yes, team members worked to complete their issues and keep working on assigned user stories for this sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Try to assign two members to each user story to ensure it gets completed by the end of the sprint.

- How to improve the product?

  - Team members are continually adding new issues to the project GitHub to make sure there are always tasks to work on and assign for each sprint. This also ensures the product is continually updated and improving.

# Sprint 4

Table of Contents

Sprint Planning..........................................................................................................................110

Daily Scrum 1.............................................................................................................................113

Daily Scrum 2.............................................................................................................................116

Daily Scrum 3.............................................................................................................................119

Daily Scrum 4.............................................................................................................................122

Daily Scrum 5.............................................................................................................................125

Backlog Grooming.....................................................................................................................128

Daily Scrum 6.............................................................................................................................130

Daily Scrum 7.............................................................................................................................133

Daily Scrum 8.............................................................................................................................136

Daily Scrum 9.............................................................................................................................139

Daily Scrum 10...........................................................................................................................142

Sprint Review.............................................................................................................................145

Sprint Retrospective..................................................................................................................147

## Sprint 4 Planning Meeting Minutes (06/27/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 7:00 PM

End time: 8:00 PM

After discussion, the velocity of the team was estimated to be on time, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Post new issue to github

- Add a new issue to the github

- 3 Story Points

- User Story 2: Review a pull request

- Review a pull request of a classmate

- 2 Story Points

- User Story 3: Clinics Tab: Addresses

- The addresses to each clinic should be bolded to distinguish the address from the user's distance (miles).

- 2 Story Points

- User Story 4: Upgrade to Expo 45

- Upgrade the app to Expo 45

- 3 Story Points

- User Story 5: Reorder the Resources page

- To reorder the sub-header in alphabet order.

- 2 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 2

- User Story 4

- Eric Campillo

- User Story 1

- User Story 2

- Clara Llamozas

- User Story 1

- User Story 2

- User story 5

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 3

- Nisreen Shuman

- User Story 1

- User Story 2

- User story 5

- Valrie Jules

- User Story 1

- User Story 2

- User Story 4

- Hanane Mbarki

- User Story 1

- User Story 2

- Jocelyn Rodriguez

- User Story 1

- User Story 2

- Aqib Shah

- User Story 1

- User Story 2

## Sprint 4 Daily Scrum 1 Meeting Minutes (06/27/22):

Date: 06/27/2022

Start Time: 7:00 PM

End Time: 8:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Decided assigned tasks for new sprint |
| What is planned to be done until the next meeting? | Prepare to work on sprint tasks Meet with Eduardo for technical meeting |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Assigned myself to task |
| What is planned to be done until the next meeting? | Work on task |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | -working on new issue -assigned myself to an issue |
| What is planned to be done until the next meeting? | -complete the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Posted new issue, working on current issue |
| What is planned to be done until the next meeting? | Finish issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | finding new issue |
| What is planned to be done until the next meeting? | assign self to new issue work on new issue |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | completed sprint 3 |
| What is planned to be done until the next meeting? | find issue to assign myself to |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Finished last sprint |
| What is planned to be done until the next meeting? | Complete assigned task, post new issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Assign self to a new issue |
| What is planned to be done until the next meeting? | Meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | -assign to new issue |
| What is planned to be done until the next meeting? | meet with PO |
| Hurdles? | n/a |

## Sprint 4 Daily Scrum 2 Meeting Minutes (06/28/22):

Start Time: 9:00 PM

End Time: 10:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 hr Assigned tasks, started working on tasks |
| What is planned to be done until the next meeting? | Get a little further on assigned task, look for issues, review PRs |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Searched app for issues |
| What is planned to be done until the next meeting? | Create new issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Finish the new issue Continued work on old issues |
| What is planned to be done until the next meeting? | Complete the old issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Started on assigned issues |
| What is planned to be done until the next meeting? | Complete issues, post new issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Assigned issue |
| What is planned to be done until the next meeting? | - Work on issue - Meet with eduardo |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continue working on issues |
| What is planned to be done until the next meeting? | create a new issue |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finished an issue |
| What is planned to be done until the next meeting? | Assign an issue Review issues Meet with edwardo |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1hr |
| What was accomplished since the last meeting? | Started on tasks |
| What is planned to be done until the next meeting? | Complete tasks |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Assigned new issue |
| What is planned to be done until the next meeting? | Meeting with PO |
| Hurdles? | n/a |

## Sprint 4 Daily Scrum 3 Meeting Minutes (06/29/22):

Start Time: 7:00 PM

End Time: 8:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on assigned tasks |
| What is planned to be done until the next meeting? | Look into possible firebase issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Created new issue |
| What is planned to be done until the next meeting? | Work on issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on the old issue |
| What is planned to be done until the next meeting? | Complete the old issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Completing assigned tasks |
| What is planned to be done until the next meeting? | Post PRs and review PRs |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Worked on issue |
| What is planned to be done until the next meeting? | - Continue working on issue - Look for issues |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | worked on issue |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Looking to assign more issues |
| What is planned to be done until the next meeting? | Post an issue Review pull request |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for issue |
| What is planned to be done until the next meeting? | Review PR |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for more issues |
| What is planned to be done until the next meeting? | post new issue, review PRs |
| Hurdles? | N/A |

## Sprint 4 Daily Scrum 4 Meeting Minutes (06/30/22):

Start Time: 9:00 PM

End Time: 10:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on assigned issues |
| What is planned to be done until the next meeting? | Fix possible firebase account issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | working on assigned issues |
| What is planned to be done until the next meeting? | Finish assigned issues, post new issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on the old issue |
| What is planned to be done until the next meeting? | Complete the old issue Make new issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Completing issues |
| What is planned to be done until the next meeting? | Finish issues post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Worked on issue - Continued working on issue |
| What is planned to be done until the next meeting? | - Continue working on issue - Look for issues |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | worked on issue |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Completed an issue |
| What is planned to be done until the next meeting? | Post an issue Review pull request |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Review PR |
| What is planned to be done until the next meeting? | Look for issues |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for more issues |
| What is planned to be done until the next meeting? | post new issue, review PRs |
| Hurdles? | N/A |

## Sprint 4 Daily Scrum 5 Meeting Minutes (07/03/22):

Start Time: 9:00 PM

End Time: 10:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Looked into Firebase account problem |
| What is planned to be done until the next meeting? | Fix account Immunizations issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Looked in app for issue |
| What is planned to be done until the next meeting? | Create new issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Looking for new issues Assign myself to new issues |
| What is planned to be done until the next meeting? | Finish the issue |
| Hurdles? | N\A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Working on issues |
| What is planned to be done until the next meeting? | Complete issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - work on issue |
| What is planned to be done until the next meeting? | - publish issue fix - Meet with eduardo - Find new issues |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on issues |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on issues |
| What is planned to be done until the next meeting? | Look for New issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | assign self to issue |
| What is planned to be done until the next meeting? | work on issue |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on issue |
| What is planned to be done until the next meeting? | Review pr |
| Hurdles? | n/a |

## Sprint 4 Backlog Grooming Meeting Minutes (07/04/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 7:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Post new issue to github

  - Add a new issue to the github

  - 3 Story Points

- User Story 2: Review a pull request

  - Review a pull request of a classmate

  - 2 Story Points

- User Story 3: Clinics Tab: Addresses

  - The addresses to each clinic should be bolded to distinguish the address from the user's distance (miles).

  - 2 Story Points

- User Story 4: Upgrade to Expo 45

  - Upgrade the app to Expo 45

  - 3 Story Points

- User Story 5: Reorder the Resources page

  - To reorder the sub-header in alphabet order.

  - 2 Story Points

## Sprint 4 Daily Scrum 6 Meeting Minutes (07/04/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on assigned user stories |
| What is planned to be done until the next meeting? | Fix account database issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on stories |
| What is planned to be done until the next meeting? | Complete Stories |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on another issue |
| What is planned to be done until the next meeting? | Complete the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Working on assigned issues |
| What is planned to be done until the next meeting? | Complete issue, post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Posted new issue - Working on reviewing fixed issue - Looking for newer issues |
| What is planned to be done until the next meeting? | - Review fixed issues - Look for more issues in app |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | work on reviewing issues |
| What is planned to be done until the next meeting? | look for more issues in app |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Reviewed RR Posted an issue |
| What is planned to be done until the next meeting? | Complete an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for issue |
| What is planned to be done until the next meeting? | Review PR |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on Sprint 4 tasks |
| What is planned to be done until the next meeting? | Review PRs |
| Hurdles? | n/a |

## Sprint 4 Daily Scrum 7 Meeting Minutes (07/05/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on assigned user stories |
| What is planned to be done until the next meeting? | Fix account database issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on stories |
| What is planned to be done until the next meeting? | Complete Stories |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on another issue |
| What is planned to be done until the next meeting? | Complete the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Working on assigned issues |
| What is planned to be done until the next meeting? | Complete issue, post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Looking for newer issues - Working on issue |
| What is planned to be done until the next meeting? | - Review fixed issues - Look for more issues in app - Continue fixing issues |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | work on reviewing issues |
| What is planned to be done until the next meeting? | look for more issues in app |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Reviewed RR Posted an issue |
| What is planned to be done until the next meeting? | Complete an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for issue |
| What is planned to be done until the next meeting? | Review PR |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on Sprint 4 tasks |
| What is planned to be done until the next meeting? | Review PRs |
| Hurdles? | n/a |

## Sprint 4 Daily Scrum 8 Meeting Minutes (07/06/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on assigned user stories |
| What is planned to be done until the next meeting? | Fix account database issue |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on stories |
| What is planned to be done until the next meeting? | Complete Stories |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on another issue |
| What is planned to be done until the next meeting? | Complete the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Working on assigned issues |
| What is planned to be done until the next meeting? | Complete issue, post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Looking for new app issues - Working on issue - Completed review |
| What is planned to be done until the next meeting? | - Review fixed issues - Look for more issues in app - Continue fixing issues |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | work on reviewing issues |
| What is planned to be done until the next meeting? | look for more issues in app |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Reviewed RR Posted an issue |
| What is planned to be done until the next meeting? | Work on an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Look for issue |
| What is planned to be done until the next meeting? | Meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on Sprint 4 tasks |
| What is planned to be done until the next meeting? | Review PRs |
| Hurdles? | n/a |

## Sprint 4 Daily Scrum 9 Meeting Minutes (07/07/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Looking into upgrading app to Expo 45 |
| What is planned to be done until the next meeting? | Complete upgrade to Expo 45 |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Work on my story |
| What is planned to be done until the next meeting? | Complete my story |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Looking for new issue. Continues working on the new issue. |
| What is planned to be done until the next meeting? | Finish the issue. Post new issue. Meet with mentor. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Continuing work on issue, looking for new issues |
| What is planned to be done until the next meeting? | Post PR Post new issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - reviewed fixed issues - Worked on issue |
| What is planned to be done until the next meeting? | - review fixed issues |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Reviewed PR Posted an issue |
| What is planned to be done until the next meeting? | Look for new issues Work on a issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Review PR |
| What is planned to be done until the next meeting? | Meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Looking for new issues, reviewing PRs |
| What is planned to be done until the next meeting? | Post new issue, finish reviewing PRs |
| Hurdles? | N/A |

## Sprint 4 Daily Scrum 10 Meeting Minutes (07/10/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Wrapped up sprint tasks |
| What is planned to be done until the next meeting? | Prepare for next sprint |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Finish reviewing task |
| What is planned to be done until the next meeting? | Wrap up sprint |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Posted new issues Working on new issues Review the pull |
| What is planned to be done until the next meeting? | Complete the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Posted PR Reviewed PR Posted new issue |
| What is planned to be done until the next meeting? | Assign new issues |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Worked on issue Review pull request |
| What is planned to be done until the next meeting? | Meet with mentor Work on issue Review issues |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | look for more issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Post a PR Review PR |
| What is planned to be done until the next meeting? | Work on an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | review PR |
| What is planned to be done until the next meeting? | prepare for next sprint |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | review PR |
| What is planned to be done until the next meeting? | prepare for next sprint |
| Hurdles? | n/a |

## Sprint 4 Review Meeting Minutes (07/10/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 7:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1

- User Story 2

- User Story 4

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3

  - The addresses to each clinic should be bolded to distinguish the address from the user's distance (miles).

  - Pull Request was submitted by Kimberly, awaiting review.

- User Story 5

  - Change size of rectangular buttons housing options on Learn page

  - Additional changes requested by Kimberly. Issue will be fixed and completed by the end of the next sprint.

## Sprint 4 Retrospective Meeting Minutes (07/10/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 6:00 PM

End time: 7:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, the team worked as expected and worked on their assigned user stories throughout the sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the amount of time required for each task was adequately measured

- Did each team member work as scheduled?

  - Yes, team members were able to work on their assigned user stories as planned. Issues were addressed and pull requests were assigned for review.

# Sprint 5

Table of Contents

Sprint Planning..........................................................................................................................149

Daily Scrum 1.............................................................................................................................152

Daily Scrum 2.............................................................................................................................155

Daily Scrum 3.............................................................................................................................158

Daily Scrum 4.............................................................................................................................161

Daily Scrum 5.............................................................................................................................164

Backlog Grooming.....................................................................................................................167

Daily Scrum 6.............................................................................................................................169

Daily Scrum 7.............................................................................................................................172

Daily Scrum 8.............................................................................................................................175

Daily Scrum 9.............................................................................................................................178

Daily Scrum 10...........................................................................................................................181

Sprint Review.............................................................................................................................184

Sprint Retrospective..................................................................................................................186

## Sprint 5 Planning Meeting Minutes (07/11/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 8:00 PM

End time: 9:00 PM

After discussion, the velocity of the team was estimated to be on track, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Post new issue to github

- Add a new issue to the github

- 3 Story Points

- User Story 2: Review a pull request

- Review a pull request of a classmate

- 2 Story Points

- User Story 3: Update subheadings in the Resources section (Issue #483)

- Some of the subheadings for the sections under Resources could be more detailed. The Appointments tab in particular just says "Info" which doesn't convey what that tab is meant to be used for.

- 3 Story Points

- User Story 4: Blank empty prompt during signup process (Issue #488)

- At the end of the signup process for creating a new account, there is a blank prompt which I suspect used to be used for the question: "Do you live in Miami?"

My guess is that at some point that question was moved from the end of the signup process to the beginning of it, and whoever did so just forgot to remove the old prompt which is now blank.

- 3 Story Points

- User Story 5: Change last Item of Medicaid Checklist (Issue #498)

- At the end of the Medicaid checklist, there is a statement that says "Social Security receipt for newborns only and footprints for newborn." The statement is all in blue which means it is a heading but I believe the heading should be "Newborn Items'' and the body under the heading should be the statement above but I would revise it to say: "The social security receipt and footprints of the newborn.".

- 3 Story Points

- User Story 6: Change the Search logo (Issue #496)

- The logo on the search area does not signify its purpose because it does look more that it is a part of the design of the app instead of its use. It took me a while to really find out where to be able to minimize the clinic's list.

I suggest using something that will make it easy for any user to easily figure out the search button.

- 3 Story Points

- User Story 7: Darken color of title text / addresses (Issue #495)

- The light grey color could be difficult for users to read and doesn't catch the eye right away. Titles and addresses text color are too light and need to be darkened for readability. (Facilities, clinics, shelters, all addresses listed)

- 3 Story Points

- User Story 8: Update Icons for food (Issue #502)

- Under the feeding tab in the WIC section, all foods that do not include human milk have a breast pump model. For an improved UI/UX, we should update the models accordingly to show grain products, vegetables, fruits, and protein-rich foods instead of the breast pump for each food.

- 3 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 2

- User Story 3

- Eric Campillo

- User Story 1

- User Story 2

- User Story 8

- Clara Llamozas

- User Story 1

- User Story 2

- User Story 5

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 4

- Nisreen Shuman

- User Story 1

- User Story 2

- User Story 7

- Valrie Jules

- User Story 1

- User Story 2

- Hanane Mbarki

- User Story 1

- User Story 2

- User Story 6

- Jocelyn Rodriguez

- User Story 1

- User Story 2

- Aqib Shah

- User Story 1

- User Story 2

- User Story 5

## Sprint 5 Daily Scrum 1 Meeting Minutes (07/11/22):

Start Time: 8:00 PM

End Time: 9:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Assigned sprint tasks |
| What is planned to be done until the next meeting? | Work on assigned user stories, start working on final poster |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Assigned myself tasks |
| What is planned to be done until the next meeting? | Work on stories and brainstorm on poster |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Assigned myself to new issue Working on the issue |
| What is planned to be done until the next meeting? | Complete the issue Meet with the mentor |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Assigned tasks |
| What is planned to be done until the next meeting? | Start on issue |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | - 2 hours |
| What was accomplished since the last meeting? | - Worked on issue |
| What is planned to be done until the next meeting? | - Look for new issues - Review pull request - Meet with eduardo |
| Hurdles? | - n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | work on issues |
| What is planned to be done until the next meeting? | look for more issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Assigned new tasks |
| What is planned to be done until the next meeting? | Start on assigned issues |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finish sprint 4 duties |
| What is planned to be done until the next meeting? | Assign new stories and meet with Eduardo |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finish sprint 4 |
| What is planned to be done until the next meeting? | Assign new issues and meet with PO |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 2 Meeting Minutes (07/12/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Met with Eduardo, started working on sprint tasks |
| What is planned to be done until the next meeting? | Finish and submit issue pull request |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Meet with eduardo |
| What is planned to be done until the next meeting? | Create new food icons |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on the issue |
| What is planned to be done until the next meeting? | Finish the issue and make an pull. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Started work on issue |
| What is planned to be done until the next meeting? | Continue work on issue and create PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | worked on issue |
| What is planned to be done until the next meeting? | Continue working on issue Look for more issues |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | continued working on issues |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finished sprint 4 |
| What is planned to be done until the next meeting? | Work on assigned issue Post an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Completed previous sprint and assigned tasks |
| What is planned to be done until the next meeting? | Start on assigned tasks |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Meeting with PO |
| What is planned to be done until the next meeting? | Continue working on Sprint 5 |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 3 Meeting Minutes (07/13/22):

Start Time: 8:00 PM

End Time: 9:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Started working on issue |
| What is planned to be done until the next meeting? | Submit pull request |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Met with Eduardo, started on task |
| What is planned to be done until the next meeting? | Get a little further with assigned issue |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Continues working on the issue |
| What is planned to be done until the next meeting? | Complete the issue and make an PR |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hrs |
| What was accomplished since the last meeting? | Continued work on assigned tasks |
| What is planned to be done until the next meeting? | Complete tasks, post new PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Worked on issue |
| What is planned to be done until the next meeting? | Work on issue Look for new issues |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | complete working on issues and make PR |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on an issue |
| What is planned to be done until the next meeting? | Finish an issue Submit an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Started searching for issues |
| What is planned to be done until the next meeting? | Review PRs |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on tasks |
| What is planned to be done until the next meeting? | assign new issue |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 4 Meeting Minutes (07/14/22):

Start Time: 6:00 PM

End Time: 7:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Worked on subheadings for assigned issue |
| What is planned to be done until the next meeting? | Submit pull request |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on creating icons |
| What is planned to be done until the next meeting? | Finish creating icons |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Completed the issue |
| What is planned to be done until the next meeting? | Make an PR. Continues work on other issue. |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Finishing up issue |
| What is planned to be done until the next meeting? | Complete issue, create PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Worked on issue |
| What is planned to be done until the next meeting? | Continue working Look for new issue |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | looking for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on assigned issue |
| What is planned to be done until the next meeting? | Post an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | work on issue |
| What is planned to be done until the next meeting? | Find new issues |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on final task |
| What is planned to be done until the next meeting? | work on task |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 5 Meeting Minutes (07/17/22):

Start Time: 7:00 PM

End Time: 7:30PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Submitted Pull Request #503, fixing multiple issues within the app |
| What is planned to be done until the next meeting? | Look into further issues; ensure pull requests are reviewed by the end of the sprint |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Continue creating new icons |
| What is planned to be done until the next meeting? | Implement the icons |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Completed the issue Make an PR |
| What is planned to be done until the next meeting? | Work on other issues |
| Hurdles? | Time management |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Completing issue |
| What is planned to be done until the next meeting? | Create PR, look for more issues |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Work on issue |
| What is planned to be done until the next meeting? | Continue working on issue Review PR |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Working on issues |
| What is planned to be done until the next meeting? | Review Pull Request |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on an issue |
| What is planned to be done until the next meeting? | Review PR Finish an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | start reviewing PRs |
| What is planned to be done until the next meeting? | Meet with team |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Worked on issues |
| What is planned to be done until the next meeting? | Look into assigned user stories |
| Hurdles? | N/a |

## Sprint 5 Backlog Grooming Meeting Minutes (07/18/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 11:00 PM

End time: 11:30 PM

The following user stories were created/discussed/refined/prioritized.

User Story 1: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- 3 Story Points.

User Story 3: Update subheadings in the Resources section (Issue #483)

- Some of the subheadings for the sections under Resources could be more detailed. The Appointments tab in particular just says "Info" which doesn't convey what that tab is meant to be used for.

- 3 Story Points

- Assigned: Gabriel Gomez

User Story 8: Update Icons for food (Issue #502)

- Under the feeding tab in the WIC section, all foods that do not include human milk have a breast pump model. For an improved UI/UX, we should update the models accordingly to show grain products, vegetables, fruits, and protein-rich foods instead of the breast pump for each food.

- 3 Story Points

- Assigned: Eric Campillo

User Story 5: Change last Item of Medicaid Checklist (Issue #498)

- At the end of the Medicaid checklist, there is a statement that says "Social Security receipt for newborns only and footprints for newborn." The statement is all in blue which means it is a heading but I believe the heading should be "Newborn Items'' and the body under the heading should be the statement above but I would revise it to say: "The social security receipt and footprints of the newborn.".

- 3 Story Points

- Assigned: Clara Llamozas

The following user stories are still being worked on to be completed by the end of the sprint.

User Story 4:

- At the end of the signup process for creating a new account, there is a blank prompt which I suspect used to be used for the question: "Do you live in Miami?"

My guess is that at some point that question was moved from the end of the signup process to the beginning of it, and whoever did so just forgot to remove the old prompt which is now blank.

- 3 Story Points

- Assigned: Kimberly Metelus

User Story 6:

- The logo on the search area does not signify its purpose because it does look more that it is a part of the design of the app instead of its use. It took me a while to really find out where to be able to minimize the clinic's list.

I suggest using something that will make it easy for any user to easily figure out the search button.

- 3 Story Points

- Assigned: Hanane Mbarki

User Story 7:

- The light grey color could be difficult for users to read and doesn't catch the eye right away. Titles and addresses text color are too light and need to be darkened for readability. (Facilities, clinics, shelters, all addresses listed)

- 3 Story Points

- Assigned: Nisreen Shuman

The following new user stories were added to be completed by the end of the sprint:

User Story 9: Make information more concise on several different pages (Issue #486)

- The information on pages such as the STD page can be very daunting to read. Making the paragraphs shorter can help in maintaining the retention and focus of readers.

- 3 Story Points

- New Assignee(s): Gabriel Gomez

## Sprint 5 Daily Scrum 6 Meeting Minutes (07/18/22):

Start Time: 11:00 PM

End Time: 11:30 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Completed issue, worked on backlog doc for second half of sprint |
| What is planned to be done until the next meeting? | Work on issues |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Continued work on icons |
| What is planned to be done until the next meeting? | Implement the icons I worked on |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on new issues |
| What is planned to be done until the next meeting? | Complete the issue |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | completing assigned issue |
| What is planned to be done until the next meeting? | post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Review Pull request Work on issue |
| What is planned to be done until the next meeting? | Look for new issues Continue to work on issue Contine to review PR |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on an issue |
| What is planned to be done until the next meeting? | Finish an issue Post à PR |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Approved PRs |
| What is planned to be done until the next meeting? | Started reviewing more PRs |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on task |
| What is planned to be done until the next meeting? | complete pr review |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 7 Meeting Minutes (07/19/22):

Start Time:  9:00 PM

End Time: 10:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Started working on new task |
| What is planned to be done until the next meeting? | Finish assigned task and start work on final deliverable |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Continued work on icons |
| What is planned to be done until the next meeting? | Implement them |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on new issues Looking for more issues |
| What is planned to be done until the next meeting? | Complete the issue Meet with the mentor Get information about the poster |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Completing assigned tasks |
| What is planned to be done until the next meeting? | Post PRs |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Created new issue Finished Review of PR |
| What is planned to be done until the next meeting? | Work on issue Review new PR |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | create PR |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Work on an issue Create an issue |
| What is planned to be done until the next meeting? | Finish assigned issue Review PR |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Review PRs |
| What is planned to be done until the next meeting? | Finish reviewing PRs |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on task |
| What is planned to be done until the next meeting? | Review PR |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 8 Meeting Minutes (07/20/22):

Start Time: 9:00 PM

End Time: 10:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2hr Work on poster |
| What is planned to be done until the next meeting? | Finish poster |
| Hurdles? | N/A |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on personal poster |
| What is planned to be done until the next meeting? | Complete the poster |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Working on poster Looking for issues Continues work on other issues Reviews the pull |
| What is planned to be done until the next meeting? | Meet with mentor Finish the poster |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | continuing work on issue Working on posters |
| What is planned to be done until the next meeting? | Finish posters, post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Worked on issue Review PR and comment changes |
| What is planned to be done until the next meeting? | Continue to work on issue Review PR |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Review PR Work on assigned issue |
| What is planned to be done until the next meeting? | Complete an issue Post an issue |
| Hurdles? | N/A |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hr |
| What was accomplished since the last meeting? | Worked on task |
| What is planned to be done until the next meeting? | Complete the task |
| Hurdles? | N/A |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on task |
| What is planned to be done until the next meeting? | review PR |
| Hurdles? | n/a |

## Sprint 5 Daily Scrum 9 Meeting Minutes (07/21/22):

Start Time: 9:30 PM

End Time: 10:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Working on poster |
| What is planned to be done until the next meeting? | Finish poster and prepare deliverable |
| Hurdles? | N/a |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Worked on poster |
| What is planned to be done until the next meeting? | Upload poster |
| Hurdles? | N/A |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Review the PR Working on the poster finished the issue |
| What is planned to be done until the next meeting? | Complete the poster Be prepared for the showcase |
| Hurdles? | N/A |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | working on assigned issue |
| What is planned to be done until the next meeting? | Post PR |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hours |
| What was accomplished since the last meeting? | Completed issue Finished reviewing PR Look over poster reqs |
| What is planned to be done until the next meeting? | Begin working on poster and prepare for presentation |
| Hurdles? | n/a |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | working on issues |
| What is planned to be done until the next meeting? | look for new issues |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Working on an issue Review PR |
| What is planned to be done until the next meeting? | Post a new issue |
| Hurdles? | n/a |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finish reviewing PR |
| What is planned to be done until the next meeting? | Start the poster |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | working on assigned tasks |
| What is planned to be done until the next meeting? | Complete tasks |
| Hurdles? | N/A |

## Sprint 5 Daily Scrum 10 Meeting Minutes (07/24/22):

Start Time: 8:30 PM

End Time: 9:00 PM

Attendees:

|  | Gabriel Gomez |
| --- | --- |
| How many hours were spent working since the last meeting? What was accomplished since the last meeting? | 2 Helping Clara and Nisreen with pull requests |
| What is planned to be done until the next meeting? | Wrap up sprint, prepare for final deliverable and showcase |
| Hurdles? | Resolving remaining pull requests |

|  | Eric Campillo |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 |
| What was accomplished since the last meeting? | Found the icons |
| What is planned to be done until the next meeting? | Implement icons, wrap up sprint |
| Hurdles? | Finishing all PRs |

|  | Clara Llamozas |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Fixed the PR. Help Nisreen for the PR. Finished the poster Review the PR |
| What is planned to be done until the next meeting? | Wrapping up for the showcase. Submit the poster. |
| Hurdles? | Time management. |

|  | Kimberly Metelus |
| --- | --- |
| How many hours were spent working since the last meeting? | 2 hr |
| What was accomplished since the last meeting? | Posted PR for issue, posted new issue, started reviewing PRs |
| What is planned to be done until the next meeting? | Complete PR revision, submit poster |
| Hurdles? | N/A |

|  | Nisreen Shuman |
| --- | --- |
| How many hours were spent working since the last meeting? | 2hr |
| What was accomplished since the last meeting? | Complete the issue. Make the PR Finish the poster |
| What is planned to be done until the next meeting? | Submit the Poster Wrapping up everything |
| Hurdles? | N/A |

|  | Valrie Jules |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 hour |
| What was accomplished since the last meeting? | Finish PRs |
| What is planned to be done until the next meeting? | Finalize the poster |
| Hurdles? | n/a |

|  | Hanane Mbarki |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Still working on an issue |
| What is planned to be done until the next meeting? | Complete an issue Review PR |
| Hurdles? | n/a |

|  | Jocelyn Rodriguez |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finish some PRs |
| What is planned to be done until the next meeting? | Finalize the poster for capstone 1 |
| Hurdles? | n/a |

|  | Aqib Shah |
| --- | --- |
| How many hours were spent working since the last meeting? | 1 |
| What was accomplished since the last meeting? | Finish PR |
| What is planned to be done until the next meeting? | Complete poster |
| Hurdles? | n/a |

## Sprint 5 Review Meeting Minutes (07/24/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 8:30 PM

End time: 9:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Post new issue to github

  - Add a new issue to the github

  - 3 Story Points

- User Story 2: Review a pull request

  - Review a pull request of a classmate

  - 2 Story Points

- User Story 3: Update subheadings in the Resources section (Issue #483)

  - Some of the subheadings for the sections under Resources could be more detailed. The Appointments tab in particular just says "Info" which doesn't convey what that tab is meant to be used for.

  - 3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 4: Blank empty prompt during signup process (Issue #488)

  - At the end of the signup process for creating a new account, there is a blank prompt which I suspect used to be used for the question: "Do you live in Miami?"

My guess is that at some point that question was moved from the end of the signup process to the beginning of it, and whoever did so just forgot to remove the old prompt which is now blank.

  - 3 Story Points

  - Pull Request has been posted, pending review

- User Story 5: Change last Item of Medicaid Checklist (Issue #498)

  - At the end of the Medicaid checklist, there is a statement that says "Social Security receipt for newborns only and footprints for newborn." The statement is all in blue which means it is a heading but I believe the heading should be "Newborn Items'' and the body under the heading should be the statement above but I would revise it to say: "The social security receipt and footprints of the newborn.".

  - 3 Story Points

  - Pull Request has been posted, pending review

- User Story 6: Change the Search logo (Issue #496)

  - The logo on the search area does not signify its purpose because it does look more that it is a part of the design of the app instead of its use. It took me a while to really find out where to be able to minimize the clinic's list.

I suggest using something that will make it easy for any user to easily figure out the search button.

  - 3 Story Points

  - Still working the issue.

- User Story 7: Darken color of title text / addresses (Issue #495)

  - The light grey color could be difficult for users to read and doesn't catch the eye right away. Titles and addresses text color are too light and need to be darkened for readability. (Facilities, clinics, shelters, all addresses listed)

  - 3 Story Points

  - Pull Request has been posted, Pending review.

- User Story 8: Update Icons for food (Issue #502)

  - Under the feeding tab in the WIC section, all foods that do not include human milk have a breast pump model. For an improved UI/UX, we should update the models accordingly to show grain products, vegetables, fruits, and protein-rich foods instead of the breast pump for each food.

  - 3 Story Points

  - Icons were created/found, the only step needed is uploading and implementing them into the github

## Sprint 5 Retrospective Meeting Minutes (04/03/22):

Attendees: Gabriel Gomez, Eric Campillo, Clara Llamozas, Kimberly Metelus, Nisreen Shuman, Valrie Jules, Hanane Mbarki, Jocelyn Rodriguez, Aqib Shah

Start time: 8:30 PM

End time: 9:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We overestimated the workload, our team has moved a bit slower this sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did.

- Did each team member work as scheduled?

  - Yes, we did.

How to address the issues in the next sprint?

- How to improve the process?

  - Having more communication to have a more accurate assessment of the team velocity

- How to improve the product?

  - By creating pull requests that gradually improve the product and are accurate with the team velocity