Elevator Safety Incident Report

Date: 5/17/2022

Sprint: 1

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We discussed certain tasks and technologies we have to use

- What is planned to be done until the next scrum meeting?

  - To be more familiar with new apps to complete our tasks

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed project specifications, requirements, and tools that we are going to use for the project.

- What is planned to be done until the next scrum meeting?

  - Install all the necessary software.

  - Wait for future instructions from the product owner.

- What are the hurdles?

  - Choose the time that works for the most of the team.

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - A discussion about the programming language to be used took place along with the tools to be used

- What is planned to be done until the next scrum meeting?

  - Learn more about the software to be used

- What are the hurdles?

  - Get the team together simultaneously always.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed project specifications such as the language and tools to be used

- What is planned to be done until the next scrum meeting?

  - Familiarization with the tools

- What are the hurdles?

  - Organizing the tr

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed project specifications such as the language and tools to be used

- What is planned to be done until the next scrum meeting?

  - Review the C# languageand SQL database , break down what each part needs, wait for the task to be assigned and complete

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

  - What is planned to be done until the next scrum meeting?

  - Learn the technologies used in the project

- What are the hurdles?

  - Learn the new tools and find the right time for  meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We discussed technologies, specifications and logistics of the project

- What is planned to be done until the next scrum meeting?

  - Try to understand specifications and come up with ideas

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We met with staff that work with product owner

  - Learned more about technology and tools

  - Learned specifications

- What is planned to be done until the next scrum meeting?

  - Have a deeper understanding of C# and understanding scope of what we need to do

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We discussed technologies, logistics of the project and new tasks in the near future

- What is planned to be done until the next scrum meeting?

  - Try to understand specifications and learn about the new tools.

- What are the hurdles?

  - Learning the new language and tools

Date: 5/18/2022

Sprint: 1

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussing what’s our next step with the incomplete website

- What is planned to be done until the next scrum meeting?

  - To complete new tasks with the new technologies provided to us

- What are the hurdles?

  - Learning the new technologies

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked and discussed the project specifications with the team

- What is planned to be done until the next scrum meeting?

  - Improve my understanding of C#, .NET, and SQL

- What are the hurdles?

  - Set up Microsoft teams account

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - A discussion regarding team communication/collaboration was held.

- What is planned to be done until the next scrum meeting?

  - Learning the languages and tools to be used.

- What are the hurdles?

  - Learning the tools to be used.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed about the new technologies and our next tasks

- What is planned to be done until the next scrum meeting?

  - Download Visual studio code and become familiar with C#

- What are the hurdles?

  - Learning new technologies

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - A discussion regarding team communication/collaboration was held.

- What is planned to be done until the next scrum meeting?

  - Anout language

- What are the hurdles?

  - confrim the tools and learning it

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed Project Specifications with the team

- What is planned to be done until the next scrum meeting?

  - Understand the requirements

- What are the hurdles?

  - Learn the tools

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Since last meeting I learned more about the technology, installed some required software and also attended another meeting

- What is planned to be done until the next scrum meeting?

  - Understand the requirements better and try to put something together that can be a guideline

- What are the hurdles?

  - The technology and new tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I studied the C# language more, mostly about how a website can be constructed using various Windows tools like Visual Basic and C#.

- What is planned to be done until the next scrum meeting?

  - Understanding the technologies better and learn more about what design might be required

- What are the hurdles?

  - Becoming familiar with the tools, which are not the things I am very familiar with.

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created Microsoft Teams channel for team communication

- What is planned to be done until the next scrum meeting?

  - Install Visual Studio

  - Install Microsoft SQL server

- What are the hurdles?

  - Taking stock and learning new technologies like C#

Date: 5/19/2022

Sprint: 1

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Download the new tools that we need to work with the product owner

- What is planned to be done until the next scrum meeting?

  - Coordinate with the development team

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- Set up Microsoft teams account

- What is planned to be done until the next scrum meeting?

- Improve my understanding of C#, .NET, and SQL

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tools needed were downloaded.

- What is planned to be done until the next scrum meeting?

  - Coordination with the Product Owner.

- What are the hurdles?

  - Learning the new tools.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Download of visual studio

- What is planned to be done until the next scrum meeting?

  - To learn C#

- What are the hurdles?

  - Learning the new technologies

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - download the new tools that we need to work with the product owner

- What is planned to be done until the next scrum meeting?

  - learning SQL and C#

- What are the hurdles?

  - its good

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Install and config the new tools

- What are the hurdles?

  - Familiarize with the new tools

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Downloaded new tools, installed them and practiced using them.

- What is planned to be done until the next scrum meeting?

  - To be more familiar with Visual studio and using C# in various different ways

- What are the hurdles?

  - Getting familiar with new tools and technologies

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more videos to learn C# and SQL and how they can be used to build websites

- What is planned to be done until the next scrum meeting?

  - Learn more about this technologies in the context of our project

- What are the hurdles?

  - Learning new technologies.

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - The download of the new tools

- What is planned to be done until the next scrum meeting?

  - To coordinate with the product owner

- What are the hurdles?

  - To learn the new tools

Date: 5/20/2022

Sprint: 1

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss with the product owner

- What is planned to be done until the next scrum meeting?

  - To look over the materials sent by the product owner

- What are the hurdles?

  - Learning the new technologies

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed all the necessary software.

  - Got more familiar with C#

- What is planned to be done until the next scrum meeting?

  - Improve my understanding of C#, .NET, and SQL

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watching tutorials on the new tools

- What is planned to be done until the next scrum meeting?

  - Keep learning the new tools.

- What are the hurdles?

  - Learning the new tools.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watching tutorials on the new tools

- What is planned to be done until the next scrum meeting?

  - Learning tools

- What are the hurdles?

  - None

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep learning new tools

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Focused on learning more of the technologies we have to use for our project, and also went through design ideas provided

- What is planned to be done until the next scrum meeting?

  - Will continue to work on learning these tools

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned new tools and technologies

- What is planned to be done until the next scrum meeting?

  - Keep learning C# and other new technologies

- What are the hurdles?

  - None

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Download of the visual studio

- What is planned to be done until the next scrum meeting?

  - To know the tools

- What are the hurdles?

  - Learning the ne

Date: 5/21/2022

Sprint: 1

Scrum Daily Standup day #: 6

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review the complaint sheet

- What is planned to be done until the next scrum meeting?

  - Be more familiar with the complaint sheet

- What are the hurdles?

  - Learning C#

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched some C# tutorials

- What is planned to be done until the next scrum meeting?

- Improve my understanding of C#, .NET, and SQL

- What are the hurdles?

  - Learning the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning with the new tools.

- What is planned to be done until the next scrum meeting?

  - Keep learning the new tools.

- What are the hurdles?

  - Learning the new tools.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep learning C#

- What is planned to be done until the next scrum meeting?

  - Keep learning C#

- What are the hurdles?

  - Nope ~

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep learning new tools

- What is planned to be done until the next scrum meeting?

  - Keep learning new tools

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watched various tutorial videos to learn more about C# and other technologies

- What is planned to be done until the next scrum meeting?

  - Continue working on these, so we can start applying next week

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on learning C# and SQL, watched videos

- What is planned to be done until the next scrum meeting?

  - Keep learning these technologies

- What are the hurdles?

  - No hurdles

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched tutorial on C# and .NET

- What is planned to be done until the next scrum meeting?

  - Take 1 hour learning C#

- What are the hurdles?

  - None

Date: 5/23/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss about our status

- What is planned to be done until the next scrum meeting?

  - To meetup with the product owner

- What are the hurdles?

  - Learning C#

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about C#

  - Worked on user stories.

- What is planned to be done until the next scrum meeting?

- Meet with the product owner to discuss the project specifications

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning the tools.

- What is planned to be done until the next scrum meeting?

  - Keep learning the tools.

- What are the hurdles?

  - Learning C#.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Scheduling our meeting time with the product owner

- What is planned to be done until the next scrum meeting?

  - Meet up with product owner

- What are the hurdles?

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning C#

- What is planned to be done until the next scrum meeting?

  - Meet up with product owner

- What are the hurdles?

  - Nope ~

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning new technologies

- What is planned to be done until the next scrum meeting?

  - Meet up with product owner

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning C#

- What is planned to be done until the next scrum meeting?

  - Meet up with product owner

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewing our web application and requirements

- What is planned to be done until the next scrum meeting?

  - Meet up with product owner

- What are the hurdles?

  - No hurdles

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussed meeting time with product owner

- What is planned to be done until the next scrum meeting?

  - To have our meeting with the product owner

- What are the hurdles?

  - None

Date: 5/24/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss about the time we are meeting with the product owner

- What is planned to be done until the next scrum meeting?

  - To meet with the product owner this week

- What are the hurdles?

  - Learning C#

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Improved my C# and SQL skills

- What is planned to be done until the next scrum meeting?

- Meet with the product owner to discuss the project specifications

- learning C# and SQL

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watching tutorials on the new tools.

- What is planned to be done until the next scrum meeting?

  - Keep learning new tools.

- What are the hurdles?

  - Learning C#.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on C# skills

- What is planned to be done until the next scrum meeting?

  - Continue learning C#

- What are the hurdles?

  - None

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Still learning C #

- What is planned to be done until the next scrum meeting?

  - Study with building web form by VB

- What are the hurdles?

  - Nope ~

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watching tutorials on the new tools.

- What is planned to be done until the next scrum meeting?

  - Study with building web form by VB

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed a series of videos on C#, to become competent

- What is planned to be done until the next scrum meeting?

  - Practice what I have learned and continue improving

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learned C# and ASP.NET to understand how they can be used to build websites

- What is planned to be done until the next scrum meeting?

  - Keep improving my skills in building websites using these technologies

- What are the hurdles?

  - No hurdles

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discuss about what time to meet with the PO

- What is planned to be done until the next scrum meeting?

  - To meet with the PO and continue to learn C#

- What are the hurdles?

  - None

Date: 5/25/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setting up a meeting with the product owner

- What is planned to be done until the next scrum meeting?

  - To have a meeting with the product owner

- What are the hurdles?

  - Learning C#

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- Improved my C# and SQL skills

- What is planned to be done until the next scrum meeting?

- Meet with the product owner to discuss the project specifications

- learning C# and SQL

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning C#

- What is planned to be done until the next scrum meeting?

  - Keep on learning.

- What are the hurdles?

  - Learning C#.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Still learning C#

- What is planned to be done until the next scrum meeting?

  - I am going to build a web form

- What are the hurdles?

  - Nope ~

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still Learning C#

- What is planned to be done until the next scrum meeting?

  - Prepare to meet with the product owner

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learned more practical ways to apply my C# skills in meeting project specifications

  - Prepare to meet with product owner

- What is planned to be done until the next scrum meeting?

  - Keep learning the technologies needed

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learned C# and ASP.NET and tried some mock ups of similar websites as project

- What is planned to be done until the next scrum meeting?

  - Keep learning these technologies

- What are the hurdles?

  - No hurdles

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning C# and .NET

- What is planned to be done until the next scrum meeting?

  - Continue LinkedIn Learning

- What are the hurdles?

  - None

Date: 5/26/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewing zip file sent by PO

- What is planned to be done until the next scrum meeting?

  - To master c#

- What are the hurdles?

  - Learning C#

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Improved my C# skills

- What is planned to be done until the next scrum meeting?

- Meet with product owner

- Learn SQL

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning C#

- What is planned to be done until the next scrum meeting?

  - Keep informing myself.

- What are the hurdles?

  - Learning C#.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I finished watching some videos about VB

- What is planned to be done until the next scrum meeting?

  - Trying to write a form

- What are the hurdles?

  - Nope ~

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn new technologies

- What is planned to be done until the next scrum meeting?

  - Meet the product owner

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on learning C# and SQL

- What is planned to be done until the next scrum meeting?

  - Keep improving my skills and learning more about the technologies

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learned more about C# and ASP.NET

- What is planned to be done until the next scrum meeting?

  - Learn more

- What are the hurdles?

  - No hurdles

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Studied SQL

- What is planned to be done until the next scrum meeting?

  - Learn SQL and VB

- What are the hurdles?

  - None

Date: 5/27/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss meeting with Product owner

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning C#

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Improved my C# skills

- What is planned to be done until the next scrum meeting?

- Work of user stories

- Learn SQL

- Meet with Product owner

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Foreseeing duties for next week.

- What is planned to be done until the next scrum meeting?

  - Learning C#.

- What are the hurdles?

  - Learning C#.

Ernesto Quincoces:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ligeng Liu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning SQL

- What is planned to be done until the next scrum meeting?

  - C# learning

- What are the hurdles?

  - Nope ~

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning EF

- What is planned to be done until the next scrum meeting?

  - Improve c#

- What are the hurdles?

  - None

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on learning SQL and connecting that to C#

- What is planned to be done until the next scrum meeting?

  - Keep learning and improving my skills

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I learned C# and SQL and also how a “full-stack” website such as ours could integrate

- What is planned to be done until the next scrum meeting?

  - Keep on learning this

- What are the hurdles?

  - No hurdles

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Date: 5/31/2022

Sprint: 2

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We discussed certain tasks with the development team

- What is planned to be done until the next scrum meeting?

  - To be more familiar with the new language

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed project specifications, requirements, and tools that we are going to use for the project.

- What is planned to be done until the next scrum meeting?

  - Install all the necessary software.

  - Wait for future instructions from the product owner.

- What are the hurdles?

  - Choose the time that works for the most of the team.

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - A discussion about the features of the page was discussed.

- What is planned to be done until the next scrum meeting?

  - Assign tasks.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed project specifications such as the language and tools to be used

- What is planned to be done until the next scrum meeting?

  - Familiarization with the tools

- What are the hurdles?

  - Organizing the tr

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed project specifications such as the language and tools to be used

- What is planned to be done until the next scrum meeting?

  - Review the C# languageand SQL database , break down what each part needs, wait for the task to be assigned and complete

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

  - What is planned to be done until the next scrum meeting?

  - Learn the technologies used in the project

- What are the hurdles?

  - Learn the new tools and find the right time for  meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We discussed technologies, specifications and logistics of the project

- What is planned to be done until the next scrum meeting?

  - Try to understand specifications and come up with ideas

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We met with staff that work with product owner

  - Learned more about technology and tools

  - Learned specifications

- What is planned to be done until the next scrum meeting?

  - Have a deeper understanding of C# and understanding scope of what we need to do

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We discussed technologies, logistics of the project and new tasks in the near future

- What is planned to be done until the next scrum meeting?

  - Try to understand specifications and learn about the new tools.

- What are the hurdles?

  - Learning the new language and tools

Date: 6/1/2022

Sprint: 1

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed with the team

- What is planned to be done until the next scrum meeting?

  - The landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Met with the product owner to discuss project specifications, requirements, and the parts assigned to us

  - Set up a github repository

- What is planned to be done until the next scrum meeting?

  - Start working on a landing page

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Assigning tasks.

- What is planned to be done until the next scrum meeting?

  - Still assign tasks.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Organizing the tr

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Connect Git hub with teammate

- What is planned to be done until the next scrum meeting?

  - To build a new project

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Config Git Hub Repository

  - What is planned to be done until the next scrum meeting?

  - Create new project

- What are the hurdles?

  - Config new asp.net core project

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We discussed technologies, and the next steps with team, and design.

- What is planned to be done until the next scrum meeting?

  - Try to implement what I’ve learned so far in to the project

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the landing page

- What is planned to be done until the next scrum meeting?

  - Keep working on the landing page.

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Landing page config

- What is planned to be done until the next scrum meeting?

  - Get Github repo working

- What are the hurdles?

  - Learning the new language and tools

Date: 6/2/2022

Sprint: 2

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Download visual studio

- What is planned to be done until the next scrum meeting?

  - To finish the landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Watched some asp.net core tutorials

- What is planned to be done until the next scrum meeting?

- Start working on a landing page

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos.

- What is planned to be done until the next scrum meeting?

  - Work on the landing page.

- What are the hurdles?

  - Learning the tools.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Organizing the tr

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learning the C#

- What is planned to be done until the next scrum meeting?

  - Building the form

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed dev task with the development team

  - What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned about Forms in ASP.NET and C#

- What is planned to be done until the next scrum meeting?

  - Learn more about building forms and connecting them to SQL and try making them

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched some tutorials on building landing pages and tried some mockups

- What is planned to be done until the next scrum meeting?

  - Keep working on landing pages and learn more about ASP.NET

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched ASP.Net tutorial

- What is planned to be done until the next scrum meeting?

  - Landing page

- What are the hurdles?

  - Learning the new language and tools

Date: 6/3/2022

Sprint: 2

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Watched some asp.net core tutorials

- Updated the ReadMe file

- What is planned to be done until the next scrum meeting?

- Start working on a landing page

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos.

- What is planned to be done until the next scrum meeting?

  - Keep on learning.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Organizing the tr

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the video about SQL

- What is planned to be done until the next scrum meeting?

  - Watch the video about SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed dev task with the development team

  - What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We discussed technologies, specifications and logistics of the project

- What is planned to be done until the next scrum meeting?

  - Try to understand specifications and come up with ideas

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/3/2022

Sprint: 2

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Watched some asp.net core tutorials

- Updated the ReadMe file

- What is planned to be done until the next scrum meeting?

- Start working on a landing page

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos.

- What is planned to be done until the next scrum meeting?

  - Keep on learning.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Organizing the tr

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the video about SQL

- What is planned to be done until the next scrum meeting?

  - Watch the video about SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed dev task with the development team

  - What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about SQL and ASP.NET

- What is planned to be done until the next scrum meeting?

  - Try to understand the data model and how data should be taken from the form to the database

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched tutorials on ASP.NET and made some prototype forms

- What is planned to be done until the next scrum meeting?

  - Keep studying ASP.NET and SQL

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/6/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Making a github account

- What is planned to be done until the next scrum meeting?

  - The landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Started working on a landing page

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page.

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on the landing page.

- What is planned to be done until the next scrum meeting?

  - Work on the landing page.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning C#

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Starting at language page

- What is planned to be done until the next scrum meeting?

  - Keep working

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Initial Project and Landing page

What is planned to be done until the next scrum meeting?

- Work on landing page

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Landing page

- What is planned to be done until the next scrum meeting?

  - Keep working on the landing page

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the landing page and learn github

- What is planned to be done until the next scrum meeting?

  - Continue working on this

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/7/2022

Sprint: 2

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the landing page

- What is planned to be done until the next scrum meeting?

  - To complete user story 1

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Watched some asp.net core tutorials

- Started working on a landing page

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

  - None

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on the landing page.

- What is planned to be done until the next scrum meeting?

  - Work on the landing page.

- What are the hurdles?

  - Learning new tools.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

- Learning C#

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the video about SQL

- What is planned to be done until the next scrum meeting?

  - Watch the video about SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed dev task with the development team

  - What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn more details about ASP.NET and work on landing page

- What is planned to be done until the next scrum meeting?

  - Keep working on the landing page

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page and learned SQL

- What is planned to be done until the next scrum meeting?

  - Keep studying ASP.NET and SQL

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learned about development plan

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Learning the n

Date: 6/8/2022

Sprint: 2

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the landing page

- What is planned to be done until the next scrum meeting?

  - To complete the landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Continued working on a landing page

- Updated the ReadMe file

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

  - ASP.net

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos on the tools.

- What is planned to be done until the next scrum meeting?

  - Work on the landing page.

- What are the hurdles?

  - C#

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn C#

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the video about SQL

- What is planned to be done until the next scrum meeting?

  - Watch the video about SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed dev task with the development team

  - What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about SQL and ASP.NET

- What is planned to be done until the next scrum meeting?

  - Watch more video on these technologies, and build prototypes for our needs

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about C# and web technologies and integrating SQL into webpages

- What is planned to be done until the next scrum meeting?

  - Continue working on landing page

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched Tutorial on C#

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Learning the new language and tools

Date: 6/9/2022

Sprint: 2

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Continued working on a landing page

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

  - ASP.net

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos about tools

- What is planned to be done until the next scrum meeting?

  - Work on the landing page.

- What are the hurdles?

  - C#

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

- Learning C#

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the video about SQL

- What is planned to be done until the next scrum meeting?

  - Watch the video about SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - First Steps with the project

  - What is planned to be done until the next scrum meeting?

  - Continue with the project

- What are the hurdles?

  - none

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about SQL and ASP.NET

- What is planned to be done until the next scrum meeting?

  - Try to understand the data model and how data should be taken from the form to the database

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched tutorials on ASP.NET and made some prototype forms

- What is planned to be done until the next scrum meeting?

  - Keep studying ASP.NET and SQL

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/10/2022

Sprint: 2

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning web application

- What is planned to be done until the next scrum meeting?

  - The landing

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

- Watched more asp.net core tutorials

- Worked on a landing page

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

  - Asp.net

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos on the tools

- What is planned to be done until the next scrum meeting?

  - Watch more videos on the tools

- What are the hurdles?

  - C#

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

- Learning C#

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the video about SQL

- What is planned to be done until the next scrum meeting?

  - Watch the video about SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed dev task with the development team

  - What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - assign tasks

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about SQL and ASP.NET

- What is planned to be done until the next scrum meeting?

  - Try to understand the data model and how data should be taken from the form to the database

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched tutorials on ASP.NET and made some prototype forms

- What is planned to be done until the next scrum meeting?

  - Keep studying ASP.NET and SQL

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/13/2022

Sprint: 3

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more asp.net core tutorials

  - Discussed planning for sprint 3

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Planning was taken care of (rescoping).

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

  - R

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed and thought of planning for this Sprint

  - Also, learned more about ASP.NET and SQL

- What is planned to be done until the next scrum meeting?

  - Keep working on landing page

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched tutorials to learn more about C# and tried building the landing page

- What is planned to be done until the next scrum meeting?

  - Keep learning these technologies and work on

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planning and learning ASP.Net

- What is planned to be done until the next scrum meeting?

  - Work on rescoping

- What are the hurdles?

  - Better planning

Date: 6/14/2022

Sprint: 3

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussing about the last user stories

- What is planned to be done until the next scrum meeting?

  - Landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Watched more C#  tutorials

  - Discussed planning for sprint 3

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

  - Learning the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learning tools.

- What is planned to be done until the next scrum meeting?

  - Work on landing page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We planned some works for this project

- What is planned to be done until the next scrum meeting?

  - Keeping working for it

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planning for this sprint and watching videos

- What is planned to be done until the next scrum meeting?

  - Keep working on decided user stories

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning the tools and technologies

- What is planned to be done until the next scrum meeting?

  - Work on what was assigned to me

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/15/2022

Sprint: 3

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Parts of the landing page

- What is planned to be done until the next scrum meeting?

  - The completion of the landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more asp.net core tutorials

  - Setted up and tested the landing page

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

  - Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on landing page.

- What is planned to be done until the next scrum meeting?

  - Task distribution.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on building

- What is planned to be done until the next scrum meeting?

  - Still on that

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more tutorials about ASP.NET and building web applications

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Keep working on landing page

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested some mock landing page ideas and learned more about the next steps

- What is planned to be done until the next scrum meeting?

  - Keep learning these technologies and work on the goals

- What are the hurdles?

  - None

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planning and learning ASP.Net

- What is planned to be done until the next scrum meeting?

  - Work on rescoping

- What are the hurdles?

  - Better planning

Date: 6/16/2022

Sprint: 3

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about SQL

- What is planned to be done until the next scrum meeting?

  - Landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Watched more C#  tutorials

  - Setted up and tested the landing page

- What is planned to be done until the next scrum meeting?

  - Continue working on a landing page

- What are the hurdles?

  - Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watch videos on tools

- What is planned to be done until the next scrum meeting?

  - Continue working on the page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on VB

- What is planned to be done until the next scrum meeting?

  - Working on VB

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on create db and landing page

- What is planned to be done until the next scrum meeting?

  - Create a view for claims

- What are the hurdles?

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/17/2022

Sprint: 3

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Watched more C#  tutorials

  - Worked on the landing page

- What is planned to be done until the next scrum meeting?

- Continue working on a landing page

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learning tools.

- What is planned to be done until the next scrum meeting?

  - Landing page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on SQL

- What is planned to be done until the next scrum meeting?

  - Working on SQL

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched tutorial videos on C# and built a form that can be a prototype of the landing page

- What is planned to be done until the next scrum meeting?

  - Keep working on the landing page and other tasks assigned to me.

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned some more features about the tools we will use

  - Worked on finalizing next steps in the project

- What is planned to be done until the next scrum meeting?

  - Keep learning new tools and work on project

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/20/2022

Sprint: 3

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the landing page

- What is planned to be done until the next scrum meeting?

  - To complete the landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Improved my C# skills

  - Worked on a landing page design

- What is planned to be done until the next scrum meeting?

  - Continue working on the landing page

- What are the hurdles?

  - Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watch tutorials.

- What is planned to be done until the next scrum meeting?

  - Keep learning.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch tutorials.

- What is planned to be done until the next scrum meeting?

  - Watch tutorials.

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked in list of complaints

- What is planned to be done until the next scrum meeting?

  - Work in list of complaints

- What are the hurdles?

none

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched tutorials on ASP and learned C#

- What is planned to be done until the next scrum meeting?

  - Keep improving technical skills

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on learning C# and worked on landing page

- What is planned to be done until the next scrum meeting?

  - Keep learning and improving landing page

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Weekend study of c#

- What is planned to be done until the next scrum meeting?

  - Learn how to implement search field

- What are the hurdles?

  - Learning the new language and tools

Date: 6/21/2022

Sprint: 3

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the landing page

- What is planned to be done until the next scrum meeting?

  - To complete the landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Improved my C# skills

  - Worked on a landing page design

- What is planned to be done until the next scrum meeting?

- Continue working on the landing page

- Meet with the product owner to decide on the next steps

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watched more tutorials.

- What is planned to be done until the next scrum meeting?

  - Work on the page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched more tutorials.

- What is planned to be done until the next scrum meeting?

  - Watched more tutorials.

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Develop claims list

- What is planned to be done until the next scrum meeting?

  - Improve Claims list view

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/22/2022

Sprint: 3

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussion about the landing page

- What is planned to be done until the next scrum meeting?

  - The landing page

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Tested the functionality of the landing page

- What is planned to be done until the next scrum meeting?

  - Create the button that redirects to the complaint

- What are the hurdles?

  - Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Coordinate with the group. Reviewed the progress.

- What is planned to be done until the next scrum meeting?

  - Work on the landing page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on claims list view

- What is planned to be done until the next scrum meeting?

  - Continue working on claims list view

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

Create claims list view

- What is planned to be done until the next scrum meeting?

Continue working on claims list view

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked in the landing page

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned tools and worked on the form

- What is planned to be done until the next scrum meeting?

  - Continue working on the form

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/23/2022

Sprint: 3

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed how to improve the landing page

- What is planned to be done until the next scrum meeting?

  - Create the landng page button that redirects to a complaint

- What are the hurdles?

  - Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching videos.

- What is planned to be done until the next scrum meeting?

  - Work on landing page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the landing page

- What is planned to be done until the next scrum meeting?

  - Work on the landing page

- What are the hurdles?

  - None

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learning the new language and tools

- What is planned to be done until the next scrum meeting?

  - Learning the new language and tools

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept working on improving the landing page

- What is planned to be done until the next scrum meeting?

  - Brainstorm how to proceed further

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studied some new technologies and form design

- What is planned to be done until the next scrum meeting?

  - Keep working on the complains design

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/24/2022

Sprint: 3

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussing meeting with the product owner

- What is planned to be done until the next scrum meeting?

  - The meeting

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Watched more C#  tutorials

- Discussed how to improve the landing page

- What is planned to be done until the next scrum meeting?

- Create the landng page button that redirects to a complaint

- Recieve the product owner’s feedback

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watching more videos.

- What is planned to be done until the next scrum meeting?

  - Work on landing page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- Worked on the landing page

- What is planned to be done until the next scrum meeting?

- Work on the landing page

- What are the hurdles?

  - None

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watching more videos.

- What is planned to be done until the next scrum meeting?

  - Watching more videos.

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went over the project specifications and the technologies

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the landing page design

- What is planned to be done until the next scrum meeting?

  - Work on any bugs and possible redesigns

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about forms and made mock ups

- What is planned to be done until the next scrum meeting?

  - Keep learning more and making mockups

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/27/2022

Sprint: 4

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with the product owner

- What is planned to be done until the next scrum meeting?

  - The MDC theme

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Met with the product owner

  - Created the landing page draft

- What is planned to be done until the next scrum meeting?

- Improve the design

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - A meeting with the product owner took place.

- What is planned to be done until the next scrum meeting?

  - Add contact info field.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting

- What is planned to be done until the next scrum meeting?

  - I am going to Check information with my teammate

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with product owner

  - Worked on the form for complaint page

- What is planned to be done until the next scrum meeting?

  - Keep working on the form and keep learning

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Product Owner Meeting

  - Planning for sprint and finalizing landing page draft

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/28/2022

Sprint: 4

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Worked on the landing page

  - Downloaded the Miami Dade County template

- What is planned to be done until the next scrum meeting?

- Change the design of the app

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on Complaint Form Page

- What is planned to be done until the next scrum meeting?

  - Work on Complaint Form Page

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Staring working

- What is planned to be done until the next scrum meeting?

  - Keeping work on VB

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/29/2022

Sprint: 4

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - meeting with development team

- What is planned to be done until the next scrum meeting?

  - To fulfill all requirements

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed the future development steps.

- What is planned to be done until the next scrum meeting?

- Try to implement the miami dade county template.

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on Complaint Form Page

- What is planned to be done until the next scrum meeting?

  - Work on Complaint Form Page.

- What are the hurdles?

  - Assign tasks.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Staring working

- What is planned to be done until the next scrum meeting?

- Keeping work on VB

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Work in Complaints View

- What is planned to be done until the next scrum meeting?

  - Work in Complaints View

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the changes suggested in the last meeting with development.

- What is planned to be done until the next scrum meeting?

  - Keep working on these changes.

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the Complaint form and make other changes

- What is planned to be done until the next scrum meeting?

  - Finish the work started

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 6/30/2022

Sprint: 4

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with Carlos

- What is planned to be done until the next scrum meeting?

  - To incorporate the MDC layout

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Changed the description box size and it’s multiline now.

- What is planned to be done until the next scrum meeting?

- Work on the design of the app.

- What are the hurdles?

- Using the new tools

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the Complaint Form Page.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Complaint Form Page.

- What are the hurdles?

  - NA.

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on landing page

- What is planned to be done until the next scrum meeting?

  - Working on landing page

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Claims list view

- What is planned to be done until the next scrum meeting?

  - Claims list view

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/1/2022

Sprint: 4

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Set up the Miami Dade County template

- What is planned to be done until the next scrum meeting?

- Fix the issue with Google Chrome’s incorrect scaling

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - MDC theme added to the Page.

- What is planned to be done until the next scrum meeting?

  - Schedule a meeting with the development team.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on landing page

- What is planned to be done until the next scrum meeting?

  - Working on landing page

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Claims view

- What is planned to be done until the next scrum meeting?

  - Claims view

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/5/2022

Sprint: 4

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The miami dade layout and footer location fix

- What is planned to be done until the next scrum meeting?

  - To input the addresses

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Fixed the MDC theme

- What is planned to be done until the next scrum meeting?

- Add more fields

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Theme for the Page was fixed.

- What is planned to be done until the next scrum meeting?

  - Edit the Complaint Form Page

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on landing

- What is planned to be done until the next scrum meeting?

  - Working on landing

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Claims view

- What is planned to be done until the next scrum meeting?

  - Claims view

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the design and layout

- What is planned to be done until the next scrum meeting?

  - Keep working on the page theme and buttons

- What are the hurdles?

  - None

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed the Form and page layout

- What is planned to be done until the next scrum meeting?

  - Improve the page layout

- What are the hurdles?

  - None

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/6/2022

Sprint: 4

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with the development team

- What is planned to be done until the next scrum meeting?

  - A button that checks the user state ser

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed the future development steps

  - Fixed the layout issue

  - Imported the excel sheet into the database

- What is planned to be done until the next scrum meeting?

- Add more fields to the complaint form

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Added the excel sheet to the database.

- What is planned to be done until the next scrum meeting?

  - Include additional text fields in the complaint page form.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on landing page

- What is planned to be done until the next scrum meeting?

  - Working on landing page

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the button and data

- What is planned to be done until the next scrum meeting?

  - Fix button issues

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed page layout, and worked on fields

- What is planned to be done until the next scrum meeting?

  - Work on the data connection

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/7/2022

Sprint: 4

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding a new database

- What is planned to be done until the next scrum meeting?

  - To fulfill the development’s team requirements

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Imported the database

  - Worked on adding new fields

- What is planned to be done until the next scrum meeting?

- Create new page with contact information

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - New fields are being added.

- What is planned to be done until the next scrum meeting?

  - To achieve the new requirements from the development team.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Building the landing page

- What is planned to be done until the next scrum meeting?

  - Building the landing page

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on button and database functionality

- What is planned to be done until the next scrum meeting?

  - Keep working on fixing button

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The SQL server and connection to page

- What is planned to be done until the next scrum meeting?

  - Fix the problem with my system’s SQL Server Manager

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/8/2022

Sprint: 4

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding a new database

- What is planned to be done until the next scrum meeting?

  - To fulfill the development’s team requirements

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Imported the database

  - Added new fields and successfully stored the collected information in the DB

- What is planned to be done until the next scrum meeting?

- Continue working on the project requirements

- Align the fields in rows and tables

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Additional fields were successfully implemented.

- What is planned to be done until the next scrum meeting?

  - To update the database.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working with land page

- What is planned to be done until the next scrum meeting?

  - Working with land page

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on button and database functionality

- What is planned to be done until the next scrum meeting?

  - Keep working on fixing button

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The SQL server and connection to page

- What is planned to be done until the next scrum meeting?

  - Fix the problem with my system’s SQL Server Manager

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/11/2022

Sprint: 5

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding more text boxes

- What is planned to be done until the next scrum meeting?

  - Inputting a confirmation id

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed the future development steps

  - Added the redirect to home page

  - Added the confirmation number

- What is planned to be done until the next scrum meeting?

- Display the confirmation number to the user

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fixed fields on the complaint page.

- What is planned to be done until the next scrum meeting?

  - Display confirmation number.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on Home page

- What is planned to be done until the next scrum meeting?

  - I help Gab to make a confit number

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on some tests and database connection

- What is planned to be done until the next scrum meeting?

  - Keep working on testing

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on confirmation of complaint registered, generating and storing number

- What is planned to be done until the next scrum meeting?

  - Find best way to display confirmation message and complaint number

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/12/2022

Sprint: 5

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding more text boxes

- What is planned to be done until the next scrum meeting?

  - Inputting a confirmation id and adding more text boxes

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed the future development steps

  - Added the redirect to home page

  - Added the confirmation number

- What is planned to be done until the next scrum meeting?

- Display the confirmation number to the user

- Work on fields validation

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Meeting with the development team to discuss new features.

- What is planned to be done until the next scrum meeting?

  - Add more fields and text boxes.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on Home page

- What is planned to be done until the next scrum meeting?

  - I help Gab to make a confit number

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Continue fill the product

- What is planned to be done until the next scrum meeting?

  - We met the owner and confirmed what they want

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on field for entering email address

  - Discussed on ways to store the email

- What is planned to be done until the next scrum meeting?

  - Work on the database and user email storage

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on confirmation of complaint number, and storing it

- What is planned to be done until the next scrum meeting?

  - Fix issue with confirmation page

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/13/2022

Sprint: 5

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding more text boxes

- What is planned to be done until the next scrum meeting?

  - Inputting a confirmation id and adding more text boxes

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Discussed the future development steps

  - Added the display of confirmation number

  - Added the checkbox to collect contact information

  - Added the fields validation

- What is planned to be done until the next scrum meeting?

- Work on a layout

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Validation was implemented for email and phone number.

- What is planned to be done until the next scrum meeting?

  - Modifying additional fields.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on Home page

- What is planned to be done until the next scrum meeting?

  - I help Gab to make a confit number

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Continue fill the product

- What is planned to be done until the next scrum meeting?

  - We met the owner and confirmed what they want

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Confirm number and email format

- What is planned to be done until the next scrum meeting?

  - Investigate and work on best ways to store email and phone number

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Validate complaint number storage and send confirmation message

- What is planned to be done until the next scrum meeting?

  - Produce confirmation page with the confirmation number and user info.

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/14/2022

Sprint: 5

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Added the display of confirmation number

  - Added the checkbox to collect contact information

  - Added the fields validation

- What is planned to be done until the next scrum meeting?

- Work on a layout

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fields were modified.

- What is planned to be done until the next scrum meeting?

  - Keep modifying additional fields.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on Home page

- What is planned to be done until the next scrum meeting?

  - I help Gab to make a confit number

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Continue fill the product

- What is planned to be done until the next scrum meeting?

  - We met the owner and confirmed what they want

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Changed field format and how they accept input

- What is planned to be done until the next scrum meeting?

  - Keep working on getting user input, validating and storing it in the proper format

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on confirmation page and showing input data to user

- What is planned to be done until the next scrum meeting?

  - Work on the user experience and data validation and fields

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/15/2022

Sprint: 5

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Fixed the fields

  - Removed the unnecessary information

  - Added the sql sqripts

- What is planned to be done until the next scrum meeting?

- Demonstrate the progress to the product owner

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Polishing up fields in the Complaint page.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Complaint page.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish the implementation of the user info and complaint feature

- What is planned to be done until the next scrum meeting?

  - Finalize design and features

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalizing Confirmation number generation and storage, test this feature

- What is planned to be done until the next scrum meeting?

  - Try edge cases of common bugs in this feature

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/18/2022

Sprint: 5

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Validation of the text boxes

- What is planned to be done until the next scrum meeting?

  - Meeting with the development team.

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Completed most of the project’s requirements

- What is planned to be done until the next scrum meeting?

- Work on sending an email once the complaint is submitted

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Additional fields were modified.

- What is planned to be done until the next scrum meeting?

  - Meeting to be held with the development team.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Complete the confirmation validation and data validation

- What is planned to be done until the next scrum meeting?

  - Meet with development team

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did some modification of the fields

- What is planned to be done until the next scrum meeting?

  - FInish modification and meet with development team

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/19/2022

Sprint: 5

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Finished all the project requirements

  - Sended the final code to the product owner

  - Created the send email confirmation function

- What is planned to be done until the next scrum meeting?

- Work on the posters

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Product was finalized.

- What is planned to be done until the next scrum meeting?

  - Started to work on project poster.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

  - Work on if there is any update

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized project configuration

- What is planned to be done until the next scrum meeting?

  - Work on posters

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked to product owner and finished project

- What is planned to be done until the next scrum meeting?

  - Work on any possible updates

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/20/2022

Sprint: 5

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The completion of the website

- What is planned to be done until the next scrum meeting?

  - The capstone poster

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Finished all the project requirements

  - Disscussed the posters and diagrams

- What is planned to be done until the next scrum meeting?

- Work on the poster

- What are the hurdles?

- Midterms

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Project completion, worked on the poster

- What is planned to be done until the next scrum meeting?

  - Working on the poster.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Complete Projec

- What is planned to be done until the next scrum meeting?

  - Prepare for presentation and look for some updating

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Complete Project

- What is planned to be done until the next scrum meeting?

  - Work in Poster

- What are the hurdles?

  - Finish all in time

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on Poster

- What is planned to be done until the next scrum meeting?

  - Finish project and work on poster

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - FInish poster

- What is planned to be done until the next scrum meeting?

  - Poster and presentation

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/21/2022

Sprint: 5

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - completion of the website

- What is planned to be done until the next scrum meeting?

  - the capstone poster and demo

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Started working on the poster

- What is planned to be done until the next scrum meeting?

- Finish the poster

- What are the hurdles?

- FInals

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the poster.

- What is planned to be done until the next scrum meeting?

  - Keep working on the poster.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - completion of the website

- What is planned to be done until the next scrum meeting?

  - Keep working on the poster.

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Poster and finish Project code

- What is planned to be done until the next scrum meeting?

  - Poster and finish Project code

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster

- What is planned to be done until the next scrum meeting?

  - Poster and Presentation

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster

- What is planned to be done until the next scrum meeting?

  - Presentation

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools

Date: 7/22/2022

Sprint: 5

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees: Gabner Jean-Louis, Dmitrii Chzhao, Ernesto Alva, Ernesto Quincoces, Ligeng Liu, Mohammed Al Abduljabbar, Alfredo Iglesias, Khalid Alathbi, Prieto Blake

Start time: 7:30 p.m

End time: 8:00 p.m

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - completion of the website

- What is planned to be done until the next scrum meeting?

  - the capstone poster

- What are the hurdles?

  - Learning the new tools

Dmitrii Chzhao:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on creating the userGuide video

- What is planned to be done until the next scrum meeting?

- Finish the poster

- What are the hurdles?

- Finals

Ernesto Alva:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the diagrams for the poster.

- What is planned to be done until the next scrum meeting?

  - Working on the poster.

- What are the hurdles?

  - NA

<Ernesto Quincoces>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Ligeng Liu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on creating the userGuide video

- What is planned to be done until the next scrum meeting?

- Finish the poster

- What are the hurdles?

  - Using the new tools

Alfredo Iglesias:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Finish Poster and Projects

- What is planned to be done until the next scrum meeting?

  - Finish Poster and Projects

- What are the hurdles?

  - Learn the new tools and find the right time for meeting

Khalid Alathbi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Poster design

- What is planned to be done until the next scrum meeting?

  - Finish Poster

- What are the hurdles?

  - Learning the new language and tools

Mohammed Al Abduljabbar:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster

- What is planned to be done until the next scrum meeting?

  - Finish Poster

- What are the hurdles?

  - Learning new technology and be more effective planner and communicator

Prieto Blake:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Learning the new language and tools