Florida International University

School of Computing and Information Sciences

Final Deliverable

Project Title:

Online Self Service for Office of Elevator Safety Incident Reporting

Team Members Capstone II: Jean-Louis Gabnere, Chzhao Dmitrii, Quincoces, Ernesto

Team Members Capstone I: Alva Ernesto Gabriel, Iglesias Santamaria Alfredo, Prieto,Blake

Team Members Senior Project: Ligeng Liu, Mohammed Al Abduljabbar, Khalid Alathbi

Product Owner(s): Lakshmi Seshadri

Instructor: Dr. Masoud Sadjadi

# Abstract

The Miami Dade County development team entrusted our team with a task to create a website about elevator safety incident reports. The installation tools our team needed to create this website is Visual studio, Microsoft SQL, and asp.net framework. The language our team used to create the website is C#. Our user stories consist of learning the tools and languages to create the website. Visual studio was our main tool for coding to design the website. The development team wanted 3 pages which is the landing page, complaint page, and confirmation page and we fulfilled those user requirements with C# and visual studio. The website contains a Miami Dade County layout to represent the theme of Miami Dade. The landing page is a home page that has a button that guides the user to the complaint form page. On the complaint page, the user needs to input their information and click submit. The information is stored within a database which can be found in Microsoft SQL. A confirmation page appears to the user and a confirmation number is given to the user. The confirmation number is also stored in the database and an email is given to the user to confirm their submission. We wish that the website we created becomes a public website so anyone has access to it. Also, we wish there's a qr code present in the elevator for the user to scan the code and submit the complaint form sooner than later.

Table of Contents

Abstract	3

Introduction	5

Purpose of System	5

User Stories	5

Implemented User Stories	5

Pending User Stories	5

Project Plan	5

Project Goals	5

Sprints Plan	6

Sprint 1	6

Sprint 2	6

Sprint 3	6

Sprint 4	6

Sprint 5	6

System Design	6

Architectural Patterns	6

System and Subsystem Decomposition	7

UML diagram(s)	7

Validation	7

Persistent Data Management	7

Appendix	7

Appendix A - UML Diagrams	7

Appendix B - User Interface	7

Appendix C - Sprint Retrospective Reports	7

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist	7

Installation/Maintenance Document	8

Shortcomings/Wishlist	8

# Introduction

# Elevator safety incident reporting is a comprehensive web application that can be used by anyone that faces or perceives any safety incident in an elevator to report the incident to the respective authority. The application provides the facility for the user to just enter the Serial Number of the elevator and the user’s contact information to submit a complaint, through a very simple and usable web interface to ensure that incidents are reported promptly. These reports are then stored in a database so they can be analyzed for various factors such as location, equipment type.

# Purpose of System

The elevator tends to stop in the middle of service. According to statistics from the United States Department of Labor in the year 2021, there were 21 accidents related to elevators that ended up being fatal. Having a system that allows reporting any failure easily and quickly is necessary to prevent fatal accidents from occurring in the future and guarantee the safety of citizens. Our team created the first system for this app, currently, this system aims that any person who perceives or suffers an incident in an elevator. The main objective is to keep records of these claims that can be analyzed. The current system consists of a homepage, a complaint page, and a confirmation page also there is a data analysis report where the statistics of the claims are visualized.

# User Stories

## Implemented User Stories

| Sprint | User Story |
| --- | --- |
| 1 | 1.As a developer, I should know how to use github and Install Visual Studio with C# and Microsoft SQL server. 2. As a developer, I should be able to use the new tools that has been installed |
| 2 | 1.As a user, I want a landing page so that I can submit a complaint entry 2.As a user, I want a working button that redirects me to a complaint form page. |
| 3 | 1.As a user, I want a landing page so that I can submit a complaint entry 2.As a user, I want a working button that redirects me to a complaint form page. |
| 4 | 1.Change the theme to MDC theme. 2.Add contact info on the complaint form 3.For description, use a text area (bigger box) 4.Elevator location (address) for building number and elevator unit 5. Elevator unit that has been provided by Carlos data input |
| 5 | 1.Implement the confirmation number on the submission page 2.Implement a code that confirms the user email address |

## Pending User Stories

We successfully implemented all of the user stories provided by the product owner and the development team during all of the sprints. Also, we added the extra email send a confirmation feature.

# Project Plan

## Project Goals

Our goal was to develop a web-based application that contains a report that allows the user to put in their elevator complaint. It should allow the user to input their information and submit a complaint. The information should be stored in a database. A confirmation number will be displayed to the user and an email with the confirmation number will be sent.

Project Organization

Jean-Louis Gabnere: pProject leader, Front-end, Back-end developer, UI/UX design, Database authentication

Iglesias Santamaria Alfredo: Front-end, Back-end developer, UI/UX design, Database authentication

Dmitrii Chzhao: Front-end, Back-end developer, UI/UX design, Database authentication

Alva Ernesto Gabriel: Front-end,UI/UX design

Prieto Blake:Front-end

Quincoces, Ernesto: Front-end

Ligeng Liu: Front-end, Back-end developer

Mohammed Al Abduljabbar: Back-end developer

Khalid Alathbi:  Back-end developer

Hardware and Software Resources

The current system was made in Visual Studio, the programming language we used to make the website was C# with ASP. NET framework. The collected information will be stored and monitored using a Microsoft SQL server. Each team member also needs a PC or a laptop.

# Sprints Plan

## Sprint 1

Stories: User Story: <Installing the new tools and create account with github (3 points)>

  - As a developer, I should know how to use github and Install Visual Studio with C# and Microsoft SQL server.

- User Story:  <Learn c# and SQL (3 points)>

  - As a developer, I should be able to use the new tools that has been installed

## Sprint 2

Stories:

User Story 1: As a user, I want a landing page so that I can submit a complaint entry.

- User story 3 points.

User Story 2: As a user, I want a working button that redirects me to a complaint form page.

- User story 3 points.

User Story 3: As a user, I want a page where my complaint can be submitted.

- User story 4 points

## Sprint 3

Stories:

User Story 1: As a user, I want a landing page so that I can submit a complaint entry.

- User story 10 points.

User Story 2: As a user, I want a working button that redirects me to a complaint form page.

- User story 10 points.

## Sprint 4

Stories:

User Story 1: Change the theme to MDC theme.

      - User Story 7 points

User Story 2: Add contact info on the complaint form.

- User story 5 points.

User Story 3: For description, use a text area (bigger box).

      - User Story 5 points

User Story 4: Elevator location (address) for building number and elevator unit

- User story 5 points.

User Story 5: Elevator unit that has been provided by Carlos data input

- User story 5 points.

## Sprint 5

Stories:

User Story 1: Implement the confirmation number on the submission page

      - User Story 7 points

User Story 2: Implement a code that confirms the user email address

- User story 5 points.

User Story 3: Validate the serial number to the ones that is imported to the excel sheet

      - User Story 5 points

# System Design

The System design is a very simple one at the moment. The system is designed to have a user input, user interface, and a database. The current system has 3 pages that direct to each other which is the home page, complaint page, and submission page. The user interface displays the page for the user. The user inputs their information in the complaint form and the information is stored within a database. As a developer, we designed the system to send a message to the user via email that shows them their confirmation number on their complaint form.

## Architectural Patterns

///DESCRIPTION NEEDED TO BE ADDED

The architectural Pattern is simple to understand. The user interface displays the home page to the user. User has access to the homepage and to click on the button. The user interface displays the user a complaint form and the text boxes that are within the complaint form. Users have access to the complaint form and they are able to complete it. When the user submits their complaint, the information is stored within a database. The interface displays a confirmation page and a number to the user.

# System and Subsystem Decomposition

The Elevator Safety Incident Report web page is displayed to the user. The user has access to click on the home page. The buttons that the user has access to are the “Miami Dade County” logo, “ISD OES Complaint”, “Generate New Complaint”, and the footer. The user interface displays the complaint form to the user. Then, the user can input their information and submit it. The information that is inputted by the user is stored in the database. This is how the system is operated. If the new team decides to add new text boxes, they will have to delete the database and migrations within visual studio. Then, they will have to add the migrations and update the database. The System will be updated and more information will be saved.

## UML diagram(s)

# Validation

## Persistent Data Management

The user has access to the landing page and the complaint page. As a user, they can input their information. The user interface attributes are to display the landing page, complaint page, and confirmation page. A button is displayed on the homepage and several text boxes are displayed in the complaint page. The text boxes that are shown are the state serial number, building name, building address, city, zip code, contact info, and description. When the user enters their information for those text boxes, there is a get function that gets the user’s information and stores it in the database. The database uses the same get function. Data management is used with Microsoft SQl to manage all the user’s information that is stored in the database. We can see all the information that the user puts on Microsoft SQL. We manage the data and send an electrician to fix the elevator based on the complaint form the user completed.

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface

## Appendix C - Sprint Retrospective Reports

Sprint 1 Retrospective Meeting Minutes

05/29/2022

Attendees: Jean-Louis,Gabner, Iglesias Santamaria,Alfredo, Al Abduljabbar,Mohammed Abdulla M A, Alathbi,Khalid Hamad K A, Liu,Ligeng, Chzhao,Dmitrii, Quincoces,Ernesto, Alva,Ernesto, Blake Prieto

Start time: 7:30 PM

End time: 8:00 PM

What went wrong?

The meeting with the product owner went wrong because we weren’t able to meet with them due to the development team being very busy this week. Also, this is the development team's first time working with FIU so they are not well informed on how we are supposed to function as a team.

Did each team member work as scheduled?

Yes, each team member did work as scheduled as we showed up to the meeting on time to discuss our progress with the user stories.

What went right?

Our team was able to install the new tools needed to work on the web application.

How to address the issues in the next sprint?

Our team will have to keep in contact with the development team in order to meet up with the product owner and assign us tasks that we have to do.

How to improve the process?

We can improve the process by becoming more active with the development team.

How to improve the product?

We can improve the product by becoming more skillful with the programming language C# and SQL. Also, we can improve the product by doing what the product owner suggests the team should do.

Sprint 2 Retrospective Meeting Minutes

06/12/2022

Attendees: Jean-Louis,Gabner, Iglesias Santamaria,Alfredo, Al Abduljabbar,Mohammed Abdulla M A, Alathbi,Khalid Hamad K A, Liu,Ligeng, Chzhao,Dmitrii, Quincoces,Ernesto, Alva,Ernesto, Blake Prieto

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

We were unable to complete 2 user stories.

Did each team member work as scheduled?

Yes, each team member did work as scheduled as we showed up to the meeting on time to discuss our progress with the user stories.

What went right?

We were able to installed the new tool and work on the landing page with C#

How to address the issues in the next sprint?

We will communicate better as a team and will try to finish 2 of our past user stories in one week.

How to improve the process?

We will improve the process by looking for more resources to help create a landing page for the website.

How to improve the product?

We can improve the product by talking to the Product Owner and fulfill his requirements on the website.

Sprint 3 Retrospective Meeting Minutes

06/26/2022

Attendees: Jean-Louis,Gabner, Iglesias Santamaria,Alfredo, Al Abduljabbar,Mohammed Abdulla M A, Alathbi,Khalid Hamad K A, Liu,Ligeng, Chzhao,Dmitrii, Quincoces,Ernesto, Alva,Ernesto, Blake Prieto

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

We were unable to complete 1 user story.

Did each team member work as scheduled?

Yes, the team met as a whole throughout the Sprint, catching on the progress of each member and adjusting as needed.

What went right?

We were able to work on the rough draft of the Complaint Form Page.

How to address the issues in the next sprint?

Communication can still have some improvement, hence, we will organize the team as needed.

How to improve the process?

As we keep on working on the product, the group will make sure improvement is visible.

How to improve the product?

Work with the Product Owner and the rough drafts made as we go into the following Sprint.

Sprint 4 Retrospective Meeting Minutes

07/08/2022

Attendees: Jean-Louis,Gabner, Iglesias Santamaria,Alfredo, Al Abduljabbar,Mohammed Abdulla M A, Alathbi,Khalid Hamad K A, Liu,Ligeng, Chzhao,Dmitrii, Quincoces,Ernesto, Alva,Ernesto, Blake Prieto

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

No setbacks.

Did each team member work as scheduled?

The team was able to catch up on the progress of the project and meet with the development team too.

What went right?

All of the user stories planned for the Sprint were successfully achieved.

How to address the issues in the next sprint?

No outstanding issues, just keep working on the project and communicate with the development team.

How to improve the process?

Keep on adding features on a consistent basis to reach the final goal (product).

How to improve the product?

Keep on meeting with the development team and make changes as needed in order to have the final product done.

Sprint 5 Retrospective Meeting Minutes

07/24/2022

Attendees: Jean-Louis,Gabner, Iglesias Santamaria,Alfredo, Al Abduljabbar,Mohammed Abdulla M A, Alathbi,Khalid Hamad K A, Liu,Ligeng, Chzhao,Dmitrii, Quincoces,Ernesto, Alva,Ernesto, Blake Prieto

Start time: 7:30 PM

End time: 8:00 PM

What went wrong?

Nothing went wrong in this sprint. Our team was able to complete all the requirements the product owner gave to us.

Did each team member work as scheduled?

Yes, each team member did work as scheduled as we showed up to the meeting on time to discuss our progress with the user stories.

What went right?

Our team was able to complete the website and all the requirements the product owner gave to us.

How to address the issues in the next sprint?

There are no more issues for this sprint. We were able to complete all of the user stories.

How to improve the process?

We can add more features for the website, and we can provide the tools we used for the new set of capstone students that will be taking this project.

How to improve the product?

We can improve the product by becoming more skillful with the programming language C# and SQL. Also, we can improve the product by doing what the product owner suggests the team should do. We can have schedule maintenance to discuss what can be done to improve the product.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist

User Manual

The website has a user guide that is very simple to follow. Usually there are websites and apps that contain 3 different levels such as beginner, intermediate and advanced levels. All levels will be able to use the website easily and successfully submit a complaint form. The website follows the Miami Dade County format so if the user clicks on the Miami Dade logo, it directs them to a new tab that contains the Miami Dade website. On the home page, the user is shown a message to generate a new complaint. The user then clicks on that button and they are redirected to the complaint form. On the complaint form, there are several fills that the user has to fill to submit a complaint form. There is validation within the fills that has to be fulfilled to submit a complaint form. For example, if the user tries to enter a 4 digit number instead of 5, a message appears to let the user know to put a 5 digit number. This kind of validation goes with all of the fills in the complaint form. Additionally, there is a checkbox in the complaint form that gives the user the choice to be contacted via email instead of remaining anonymous. After the user finishes filling out the form, they will click submit. The user is redirected to the confirmation page. The confirmation page shows the user a confirmation number that will be stored within a database. The complaint will be read by the developer and will solve the issue based on the information that the user filled.

## Installation/Maintenance Document

Step 1:

Download and install the latest version of visual studio 2022 from this link: https://visualstudio.microsoft.com/

Step 2:

Make sure to install C# packedge as well as ASP. NET Core

Step 3:

Download and install Visual Studios Code.

https://code.visualstudio.com/

After that open, it and select get from version control, from the dropdown, select git.

Use this link to close our project:

https://github.com/DChzhao/Elevator-Safety-Incident-Reporting.git

Step 4:

After that, the project will be successfully cloned and you can open it in the visual studio.

Step 5:

Download and install Microsoft SQL server management studio, it is needed to operate the database

https://docs.microsoft.com/en-us/sql/ssms/download-sql-server-management-studio-ssms-19?view=sql-server-ver16

Step 6:

Once you've opened the SelftServiceWebApp.sln in the visual studio navigate to the migrations folder in solution explorer and delete it.

Step 7:

On top of the visual studio go to TOOLS-> NuGet package manager ->

Package Manager Console.

Open the console and enter these two commands:

add-migration FirstMigration

update-database

## Shortcomings/Wishlist

What we hope the next semester's group of students to accomplish:

1.We wish that they make the website public.

2.Only way to access the website is to go to our github and copy the link.

- Then the user will need to download the tools such as Visual Studio and Microsoft studio sql server .

- Import the link and then the website is open for the user to see.

- That is way too much work for the user to submit a complaint form.

- So we hope that the next group of students make the website public.

3.Another thing we wish for is to create a QR code for the elevator.

- The user will be able to scan the QR code with their mobile device.

- They will then be able to submit a complaint form on their mobile device.