# Daily Scrum #3 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Installing everything needed for the project

What is planned to be until the next scrum meeting?

Finishing the installation

What are the hurdles?

Many errors

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Research on Angular, NodeJS and MongoDB

What is planned to be until the next scrum meeting?

Installation of the systems required

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued research on mongoDB

What is planned to be until the next scrum meeting?

Setting up repository on local system

What are the hurdles?

None

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Research on NestJS

What is planned to be until the next scrum meeting?

Finish installation of the system

What are the hurdles?

Errors

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Research on MongoDB and Angular.

What is planned to be until the next scrum meeting?

Install all the software needed and hopefully get familiar.

What are the hurdles?

Errors installing software.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- research MongoDB

What is planned to be until the next scrum meeting?

- install required software

What are the hurdles?

- none

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Researched MongoDB Compass

What is planned to be until the next scrum meeting?

Refresh on JavaScript and start researching TypeScript

What are the hurdles?

No hurdles

Joshua Alexander:

How many hours did I work since the last meeting?

1.1 hours

What was done since the last scrum meeting?

Completed Angular and basic Typescript research.

What is planned to be until the next scrum meeting?

Look more into advanced Angular applications and setup work environments.

What are the hurdles?

Completing setup without install errors.

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Researched JSnode, AngularJS and prisma

What is planned to be until the next scrum meeting?

Work on learning more about Github and the functionalities within Github

What are the hurdles?

Becoming more proficient with Javascript